## Slide 1: Financial Industry Business Ontology (FIBO)
Monthly Status/review call
Wednesday February 1st 2012

## Slide 2: Headline Points
FIBO for BE – deadline looming
  Creation of model report depends on agreement on metadata implementation, which then needs to be done!
  Document editing ongoing but time is tight!
FIBO for Securities, Loans etc. to follow
  Needs completion on many other activities
    Shared semantics
    Modularization of Global Terms sections
FIBO for Securities Transactions
  Itching to start on this. Engagement with FIX essential
Shared Semantics: Good progress on transactions
Proof of Concept: Excellent progress
Annotation Metadata: ongoing

## Slide 3: FIBO Works update by Activity
FIBO RFCs Roadmap, timelines
FIBO for Business Entities Status, timelines
  Work in progress
Annotation Metadata
Adaptive Migration
OTC Proof of Concept:
  http://bit.ly/zN25aq
Shared Semantics Activities
Collaborations
March 13 Event in New York
Quarterly Events after OMG Meetings
  Replaces Monthly Call for that month
  Takes the form of a 2h webinar

## Slide 4: FIBO Roadmap (best case)
Q1, 2012
Q2, 2012
Q3, 2012
Q4, 2012
Q1, 2013
FIBO RFC1
Business Entity
FIBO Date Dependent
Market Date Ontology
FIBO Business Vocabulary (SBVR); business applications of FIBO document
Business Critical Elements for Counterparty credit risk
FDTF-EDMC Derivatives POC; MBS POC
FIBO LOANS
FIBO Reference Data
Securities
FIBO Process
Corporate Actions
FIBO Process
Transactions
FIBO Reference Data
Derivatives
FIBO Reference Data
Funds
SMER content reviews
Vote
Approve
Vote
Vote
Vote
Vote
Approve
Approve
Approve
Approve
FIBO RFC1 revisions
Business Entity
Usage feedback
Vote
Vote
Approve
Approve
Funds BE Terms
DTV Alignment
Transaction Terms / FIX Semantics

## Slide 5: FIBO Roadmap (proposals)
Q1, 2012
Q2, 2012
Q3, 2012
Q4, 2012
Q1, 2013
FIBO RFC1
Business Entity
FIBO Date Dependent
Market Date Ontology
FIBO Business Vocabulary (SBVR); business applications of FIBO document
Business Critical Elements for Counterparty credit risk
FDTF-EDMC Derivatives POC; MBS POC
FIBO LOANS
FIBO Reference Data
Securities
FIBO Process
Corporate Actions
FIBO Process
Transactions
FIBO Reference Data
Derivatives
FIBO Reference Data
Funds
SMER content reviews
Vote
Approve
Vote
Vote
Vote
Vote
Approve
Approve
Approve
Approve
FIBO RFC1 revisions
Business Entity
Usage feedback
Vote
Vote
Approve
Approve
Funds BE Terms
DTV Alignment
Transaction Terms / FIX Semantics
Process notation
Tax ontology
Contracts ontology

## Slide 6: Business Entities RFC Status
RFC Draft
  November 14 version
  Updated as at December 2011 Santa Clara
  Comments, changes ongoing
  Deadline: Feb 17
Content substantively complete
  Needs offline review between now and February
Metadata implementation
Can then export XMI, import to Adaptive
  OWL generation from this or via XMI / other tools

## Slide 7: Upcoming FIBO Releases
Expect to present the next set of FIBO specifications at the March Quarterly Meeting
  FIBO for Securities, Loans
The content for these is already in “Beta”
  Requires
    Upper ontology, shared semantics refactoring, Business Areas
    Modularization of remaining Global Terms
    Metadata implementation including classification metadata (new)
Suggest we slip Derivatives to following quarter
  Dependency on much of the Securities content
FIBO for Securities Transactions
  Starting SME Reviews imminently
  Dependency on FIX collaboration
Other FIBO RFCs have dependencies on ongoing work
  Process, Date/Time, Shared semantics, metadata

## Slide 8: FIBO for BE- Work in Progress
ODM Implementation
  Complete
Annotation Metadata
  Implementation issues with EA profiles
  Still to figure out:
    archetypes, classification facet
Shared Semantics Treatments
  Complete
Change Management and Process
  To be written
  Need clear definition of “Content”

## Slide 9: FIBO for BE: Content
Content in completed state
  Apart from annotations in new metadata
  Ready for offline review by SMEs
  Available as pack of GIFs, will make available as PDF also
Report available in HTML
  Not business format
Business readable diagrams
  Done a basic set of these
  Will go in annex to specification
  Tables to be done

## Slide 10: OMG RFC Specification Document
Comments being processed
Making progress on changes agreed at Santa Clara
  Scope, positioning
  Definitions
  Going through open comments
General document requirements
  References
  Sponsors / Submitters / Participants
Change Management Section to do

## Slide 11: FIBO for Business Entities – What now?
RFC / Specification document completion
  Needed by February (4 week deadline)
  December draft
    Please review / comment
  Additional Changes worked on in “Workstream” time slot
    Thursdays 2 – 3 Eastern Time
Content
  Please review
    Via HTML Report
      but be aware this is reported as UML not natural language ontology
    Diagrams – will be circulated as PDF as well
    EA Model – via free reader
    Spreadsheets – to come

## Slide 12: Annotation Metadata
Expression of metadata in both UML and OWL
  Expressed as OWL Annotation Properties and their instances
  Uses and extends Dublin Core, SKOS constructs
Metadata for:
  Definitions, further notes
  Term and definitions origin
  Mapping (new)
  FIBO Specific tags:
    Archetype (existing)
    Classification Facet (new)
  Labels etc. (new)
  Change Management metadata
    (per OMG AB Recommendations)

## Slide 13: Annotation Metadata Status
Metadata completion took longer than expected
  Metadata now substantively complete
  Issues with EA implementation, to be resolved!
New metadata business cases being developed
  Mapping to physical and logical standards terms
  References to regulatory requirements etc.
  Full Use Case still to be articulated for additional metadata
    Some of this would have to be in future RFCs
    Derivatives – per metadata requirements being articulated within Derivatives PoC, in OWL
    Tradable securities reference data
    Business Critical Elements

## Slide 14: Adaptive Migration
Expectations
  Better business readable diagrams
  Tables as per existing website
    Term, Definition, Synonym
    Extended table (most OWL terms, in English)
  Definitive content report – for RFC document
In progress
  Waiting on completion of new metadata
  Transferring of metadata within FIBO for BE existing model from UML text fields to new metadata tags
Will then export as XMI, implement construct name changes per latest ODM 1.1, and import to Adaptive
Namespace to be decided upon and implemented

## Slide 15: Collaborations: FIX
Transaction terms, pre-trade etc.
  Terms are all defined (at message level) in FIX
Links to openMDDB logical data model standard
Agreement in principle to work together on semantic representation of transaction terms
SME Reviews imminent
  Transaction concepts refactored as part of Shared Semantics (REA and XBRL) alignment
  Apply these to securities primary and secondary market transaction concepts

## Slide 16: Derivatives Proof of Concept
Latest slides at http://bit.ly/zN25aq
Considerable progress in automatic classification of derivatives types
  Some of these require “classification rules”
  Feasibility demonstrated
    There were interesting gaps in the technology
Extending to full range of IR Swaps types
  Exotics, OIS, Inflation Swaps etc.
  Modularizing ontologies across asset and contract types
Refactoring / simplifying ontology
  Aligning top level relationship types with GIST
    To be implemented in FIBO itself as well as operationally

## Slide 17: PoC Other Findings
Conceptual and Operational Ontologies
  what a Semantic Technology application looks like and the “Operational Ontology” requirements for this
  clear relationship between business conceptual ontology (FIBO) and operational ontology (OWL-DL sub-set)
Deriving Operational Ontologies
  Archetypes may help in extracting Operational Ontology from Conceptual Ontology
  Classification Facets and other metadata will help
  More formal use of “Third Order” Concept definitions will also help
Hope to be able to specify automation of these transformations

## Slide 18: Shared Semantics
Transactions and Accounting concepts
  REA, XBRL-GL
  Reconciliation of viewpoints on transactions
  Monthly meeting, 4th Monday 3pm ET
Date/time
  OMG DTV (FTF completes in August)
  Two phases of alignment for FIBO:
    replace our Time section
    “dated terms” to draw on this material
Others?
  Looking for Legal, Geographical, Math etc. definitive reference ontologies

## Slide 19: Questions?