## Slide 1: Financial Industry Business Ontology (FIBO)
Monthly Status/review call
Wednesday July 11th 2012

## Slide 2: These slides
Headline Points
FIBO Moving Parts
  Summary
  Activities
  Status
Plan the work going forward

## Slide 3: Headline Points
FIBO is a thing of many moving parts
FIBO for Business Entities OMG submission is in a good place
Needs coordination with the other moving parts
  Demonstrate how this is operationalized
  Deliver at least one FIBO Operational Ontology as an OMG Specification
Communication is Key
  To potential users (data modelers and Semantic Web)
  To business stakeholders

## Slide 4: Headline Points
FIBO for Business Entities is substantively complete
  We have OWL
  Convenience Document (June 2012) available
We are taking this off the table for the September OMG Meetings
  Convenience Document only
Focus from here on is operationalizing these ontologies
  As a conceptual model for development
  As RDF/OWL Operational Ontology
FIBO is intended to be used; we want to release something only when we can show usage

## Slide 5: Headline Points
Big release in November
  Business Entities
  Securities
  Derivatives (part)
  Operational Ontology
Over the coming months the EDM Council and OMG FDTF will work towards aligning all the moving parts of the FIBO universe
Will hold off release until we have something of demonstrable value
  Use Case: LEI information requirements
  Determine the sub-set of FIBO-BE required for these

## Slide 6: FIBO has many moving parts…
FIBO Business conceptual ontology
FIBO in OWL
Operational Ontology
Operational Ontology

## Slide 7: Moving Parts
FIBO Business Conceptual Ontology
Business Presentation of FIBO Concepts
FIBO OMG Specifications
FIBO Foundations
FIBO for Business Entities
Etc.
Operational Ontologies
(per business use case)
Operational Ontology
Operational Ontology

## Slide 8: Moving Parts
There follows:
  Explanation of each of these parts
  Description of the activities
  Current status and work

## Slide 9: Explanation: Business Conceptual Ontology
FIBO Business Conceptual Ontology
Full, legally grounded, nuanced description of the business facts
Common “Lattice” enables alignment of standards-based ontologies
Strong use of “Philosophical” constructs to pin down real meaning
Includes many terms which will never be of relevance to a financial services ontology
Aligns across multiple standards semantics

## Slide 10: Explanation: Business Presentation
Business Presentation of FIBO Concepts
An integral part of FIBO as a business conceptual model specification is that it may be presented to and validated by business subject matter experts
Minimum requirements for business view
Spreadsheet representation of terms, definitions, synonym, relations
Boxes and Lines (Visio /whiteboard style)
Explicable to business with minimal (1 hour) introduction
Currently: in EA Tooling (not suitable for a global standard)
Coming: Adaptive representation of the content per the above requirements

## Slide 11: Explanation: Business Presentation
Business Presentation of FIBO Concepts

## Slide 12: Explanation: FIBO OMG Specifications
FIBO OMG Specifications
FIBO Foundations
FIBO for Business Entities
Etc.
OMG Formal Specifications (RFC)
Pragmatic expression of the concepts in FIBO Business Conceptual Ontology
Limited to those terms which have business value as conceptual model
Available in RDF/OWL and ODM XMI
Formal, written standards for each subject area, plus Foundations:
Business Entities, Securities, Loans, Market Data etc.

## Slide 13: Explanation: Operational Ontologies
Operational Ontologies
(per business use case)
Operational Ontology
Operational Ontology
RDF/OWL Extraction of FIBO Content
Focused on specific use case
Will use only a fraction of the terms in FIBO-BE etc.
Delivers the benefits of OWL based reasoning, classification etc.
Remains an accurate (conformant) representation of the business subject matter in RDF/OWL notation.

## Slide 14: Activities and Status
FIBO Business Conceptual Ontology
Business Presentation of FIBO Concepts
FIBO OMG Specifications
FIBO Foundations
FIBO for Business Entities
Etc.
Operational Ontologies
(per business use case)
Operational Ontology
Operational Ontology

## Slide 15: Activities: Business Conceptual Ontology
FIBO Business Conceptual Ontology
Business Subject Matter Expert Reviews
Modeling rework required for some sections
Shared Semantics / Namespace Alignment

## Slide 16: Status: Business Conceptual Ontology
Subject Matter Expert Reviews substantively complete for:
  Business Entities
  Tradable Securities
  Derivatives
  Pricing / Market Data
  Corporate Events and Actions
Modeling rework required for Derivatives, Market Data
Shared Semantics / Namespace Alignment
  Transactions (REA/XBRL): results imminent
    Needed for securities, derivatives transactions
    Transaction Heat Map
  Date / Time: working with OMG DTV
    Phase 1 needed for Securities, Derivatives (schedules etc.)
    Phase 2 Needed for Price/Yield /analytics (market data)
  Other concepts in real estate, construction, portfolio modeling
    Needed for MISMO (loan semantics)

## Slide 17: Status: Business Conceptual Ontology
Transactions
  Alignment of REA, XBRL terms completion end August
  To be used in rework of OTC Derivatives semantics
  Raw material for Securities Transactions, Payments
Payments
  Session at Cambridge OMG FDTF Meeting
  Good tie-in to Transactions
  ISO TC68/WG5 looking for Fx-based payments example as validation of the value of semantic layer in ISO 20022
  Shared Semantics: common payments concepts
Risk
  High level model of risk concepts exists

## Slide 18: Activities: Business Presentation
Business Presentation of FIBO Concepts
Current EA Presentation is not ideal
More understandable than most OWL tools
Diagrams get very cluttered very quickly
Simple diagrams can be extracted as needed but this takes time
Tool-dependent so not suitable for FIBO standard
Adaptive
Considerable improvement in readability, navigability
Requires extensive UI design
This work is under way

## Slide 19: Status: Business Presentation
Adaptive Migration
  Complete for FIBO-BE
  Foundational elements used in FIBO-BE covered
  Migration process to be documented, repeatable
Visuals
  Icon design
  New navigation diagrams
  Splash screen / orientation
Descriptive
  Whatever format FIBO content is presented in, needs detailed explanation for those less familiar with the legal aspects of things

## Slide 20: Activities: OMG Specifications
FIBO OMG Specifications
FIBO Foundations
FIBO for Business Entities
Etc.
Create Formal, written specification for each part of FIBO
Follows ISO Template (per OMG)
Formal requirements, OMG review, vote etc.
Content, Architecture, Conformance requirements
FIBO Foundations
FIBO Business Entities
FIBO Reference Data (Securities)_
FIBO Derivatives
FIBO Loans
Etc.

## Slide 21: Status: OMG Specifications
FIBO Foundations and FIBO-BE
  Significant comments at June AB reviews focused on two areas:
    Model content representation in the standard
    Conformance section
  These have been addressed
    June 2012 convenience document has the new content material from Adaptive
    Decisions at June quarterly meeting will radically simplify conformance points without losing the range of possible conformant applications which may exist
Proposed reduction in scope of FIBO-BE to be reflected in next formal specification

## Slide 22: Status: OMG Specifications
FIBO Reference data (securities)
  The content needs very little work
  Metamodel update to conform with FIBO
FIBO Derivatives
  Some rework of content required to adequately reflect transactional semantics
  Metamodel updates as above
FIBO Loans
  MISMO (Loans XML standard) alignment in progress
  Substantial content, business reviewed
FIBO Market Data (price / yield / analytics)
  Substantial content
  To be aligned with OMG Date / Time Vocab (ongoing)
Others:
  CAE ontology (static terms) done; process to follow
  propose to segregate Indices and Indicators; Funds/CIV

## Slide 23: Activities: Operational Ontologies
Operational Ontologies
(per business use case)
Operational Ontology
Operational Ontology
Demonstrate potential of Semantic Technology (RDF/OWL) to deliver real business results in applications
Demonstrates:
Reasoning capabilities
Automatic classification – derivatives etc.
Semantic Querying
Identify formal methods for extracting use-case specific ontology content from the FIBO OMG Release (conceptual ontologies)
May add metadata to the overall FIBO to enable this (e.g. for classification facets based on use case, business context)

## Slide 24: Status: Operational Ontologies
Done
  IR Swaps POC completed, well received
To do:
  Extend to Credit Default Swaps
  Extend to Loans / MBS
  Deliver as formal FIBO Specification(s)
Other Semantic Technology applications
  Querying over conventional data stores
  Enable business participants to frame queries semantically
Need to identify a repeatable method for deriving operational ontologies for FIBO content
Scale up to deliverable products

## Slide 25: Making FIBO Operational
There are two kinds of operational environment:
  Semantic Technology (RDF/OWL)
  Conventional (logical data models)
Conventional
  Extract a sub-set of FIBO for a given use case
  Map this to existing data models, message models
  About to do this for counterparty credit risk reporting
Mapping
  Not as simple as it seems
    Many to many relationships
    Term to graph relationships
  Exploring tools to do this (e.g. Adaptive)
Let us help you with this!

## Slide 26: What’s Next?
Communication
Making FIBO Operational
Completion of RFC specifications

## Slide 27: Communication
There is no “easy way in” to understanding what is in FIBO or how to use it
  We have focused on the development at the expense of communicating about it
  Website, introductory slides to do
There are three distinct skill/knowledge sets involved:
  Date modeling: database theory, modeling languages
  Semantics: linguistic and philosophical
  Semantic Technology: math and computer science
We need to reach all these constituencies

## Slide 28: Making FIBO Operational
Semantic Technology
  Define a useful sub-set of FIBO for the industry
    For example, limited to the requirements of LEI in the first instance
  Release this as FIBO for Business Entities etc.
  Identify how to extract useful sub-sets of this for operational ontologies (per use case)
  Deliver FIBO Operational Ontology RFC(s)
Conventional Technology
  Create extracts and views of FIBO for specific use cases
    LEI information requirements
    Counterparty Exposures Reporting (FSB)
  Map these to logical models, messages etc.
Bottom Line: Demonstrate how FIBO can deliver real business value in well defined business requirements

## Slide 29: Completion
FIBO for Business Entities
  Identify required sub-set of FIBO-BE terms for LEI use case
  Requires business domain experts participation
  Not expecting to have these completed by mid-August
FIBO Foundations
  Incremental releases with only the terms needed for a given FIBO OMG specification
  Complete the Specification (conformance; other comments)
FIBO for Securities
  Prepare RFC Specification document
  Beta material from 2010 almost ready to deploy
  Implement outstanding Change Requests
FIBO for Derivatives
  Prepare an RFC Specification covering IR Swaps, CDS
  Use case driven: terms needed for counterparty credit?

## Slide 30: FIBO Roadmap (as at July 2012)
Q3, 2012
Q4, 2012
Q1, 2013
FIBO-BE
Business Entity
FIBO Date Dependent
Market Data Ontology
FIBO LOANS
FIBO Reference Data
Securities
FIBO Process
Corporate Actions
FIBO Process
Transactions
FIBO Reference Data
Derivatives Part 1
FIBO Reference Data
CIV/Funds
Txn SME reviews
Vote
Finalization TF
Vote
Vote
Vote
Vote
Industry feedback
Vote
Funds BE Terms
OMG DTV Alignment II
Process notation
MISMO Alignment
Vote
Q2, 2013
FIBO-BE
Updates
FIBO-Foundations
Global Terms and modeling framework
Vote
FIBO-Foundations
Updates
June
Sept
Dec
Mar
Industry feedback
Industry feedback
Industry feedback
Industry feedback
Industry feedback
Industry feedback
Vote
Industry feedback
Industry feedback
Finalization TF
Finalization TF
Finalization TF
Finalization TF
Finalization TF
Finalization TF
Finalization TF
Finalization TF
Operational Ontology
Task Force
FIBO Reference Data
Updates
DTV Alignment I
Operational Ontology
FIBO Reference Data
Derivatives Part 2
June
Q3, 2013
Vote
Industry feedback
Finalization TF
Operational Ontology

## Slide 31: Participate!
Decide on the workload for the regular working calls
  Thursdays 2 – 3: FIBO OMG specification documents
  Thursdays 3 – 4: Technical / OMG metamodel focus
  Wednesday 10 – 11: SME Reviews
  Monday / Tuesday alternating: POC / Operational
  Shared Semantics ad hoc calls
Subject Areas
  Completion of FIBO-BE and Foundations
  Initiation and completion of FIBO-RefData and Derivatives
  Payments / transactions (per Cambridge)
  Operational Ontology Task Force
  Counterparty Credit Reporting
  LEI Information Requirements
Please sign up for the work you are interested in

## Slide 32: Decisions Today
Thursday OMG-FDTF calls
  Document / content focus Call 1
    Continue with scheduled work
  Technical / meta focus Call 2
    Continue with scheduled work
Wednesday SME Review calls
  Business Experts for LEI / FIBO-BE scope
Shared Semantics calls
Operational Ontology Task Force

## Slide 33: Wrap-up (Mike Atkin)
Scope: Everything required for LEI, FSB etc.
  Identification
  Ownership
  Relationship hierarchies
  Links to obligations
    Issuance, guaranty, obligor
  Be usable in the IR operational ontology
  When we have achieved this, we can release the standard
Prioritization to be decided
  Tomorrow call as scheduled