## Slide 1: OMG Finance Domain Task Force (FDTF)
Monthly Status/review call
Wednesday January 9th 2013

## Slide 2: Agenda
FIBO Update, Status and Plans
  Current Status
  The “Moving Parts”
    Overall conceptual model
    OMF FIBO Specifications and Architecture
    Operational ontologies
  Development process methodology
  Working Groups / calls
    User Group
    Foundations / upper ontology work

## Slide 3: Headline Points
The “January Draft” is nearly done
  Minor tweaks from today’s session
  Clean diagrams being produced
  Non operational OWL etc.
Architecture for OMG Specifications
Development Process thinking
Workstream Requirements

## Slide 4: FIBO Progress Summary
SME Reviews
  Progressing well
    Have now resolved most of the “loose ends” that were in the existing draft
    Defined overall scope for February formal release
Formal Release: Feb for March 2013
Draft “Convenience Document” Specification in progress for January 2013
FIBO Foundations
  Now need to include more than just the foundational terms needed for FIBO-BE
  By Feb we need all the foundational semantics in place!

## Slide 5: Proposed Workstreams in 2013
FIBO User Group / Implementation
  Share user experiences on different routes to implementing the business concept model content in FIBO
    Conventional technology routes
    Operational Ontologies (semantic tech / reasoner based applications)
Foundations / Upper Ontology
  More philosophical
  Key to alignment of concept semantics in FIBO Foundations
Other FIBO Foundations work
  Accounting / REA / XBRL Transaction Shared Semantics –
  Date Time
  Real Estate (alongside Geo and Location?) – needed for future loan related terms

## Slide 6: Methodological Considerations
Conceptual v Logical v Physical Models
Model formalism v Model Semantics
Where does FIBO fit in?
  The full, legally grounded semantics of FIBO
  OMG FIBO Specifications positioning
Deriving conformant ontologies
  Direct extraction: conformant per Section 2 of spec
  Transformations – in non normative Annex G
    For now…

## Slide 7: Model Positioning
Conceptual Model (CIM)
Logical Model (PIM)
Physical Model (PSM)
Realise
Implement

## Slide 8: Model Positioning
Conceptual Model (CIM)
Logical Model (PIM)
Physical Model (PSM)
Realise
Implement
The Language Interface
Business
Technology

## Slide 9: Model Positioning – Semantic Tech
Conceptual Ontology
Operational Ontology
Realise
Implement
The Language Interface
Business
Technology
Has physical instance data (OWL Individuals
Constrained OWL Dialects?
e.g. OWL-DL

## Slide 10: Dimensions of a Model
Formalism
Application
Model Theoretic Relation (grounding)
MODEL
e.g. First Order Logic
e.g. Business domain (business process etc.)
e.g. Messaging Level

## Slide 11: Dimensions of a Model
1. Formalism:
  How are the things in the model modeled?
2. Model Theory (semiotics):
  What are things in the model, a model of?
3. Application:
  How does the model relate to development of solutions?
  Meta-level abstraction etc.

## Slide 12: FIBO Methodology
Full FIBO Conceptual Model
  Uses a sub-set of the expressive power of OWL
    We could improve upon this e.g. OWL Restrictions
    Subject to being able to present to business
FIBO OMG Specifications
  Fully OWL compliant – this is a requirement
  Business Conceptual Model – this is a membership requirement already decided upon
Operational Ontologies
  As direct extracts from FIBO OMG Specification
  Transformations, simplifications
  Only include what’s relevant to the use case

## Slide 13: Provisional Roadmap
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
2012
2013
Beyond
FIBO-Foundations
Global Terms and modeling framework
FIBO Business Entity
Domain ontology
FIBO Securities
Domain ontology
FIBO Derivatives
Domain ontology
FIBO Loans
Domain ontology
FIBO Market Data, CAE, Portfolio, Payments
Other Domain ontologies
Industry review
Industry review
Industry review
Industry review
Industry review
OMG finalization
OMG finalization
OMG finalization
OMG finalization
OMG finalization
Final
Final
Final
Final
Final
Q1
Q2
Q3
Q4

## Slide 14: Provisional Roadmap
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
2012
2013
Beyond
FIBO-Foundations
Global Terms and modeling framework
FIBO Business Entity
Domain ontology
FIBO Securities
Domain ontology
FIBO Derivatives
Domain ontology
FIBO Loans
Domain ontology
FIBO Market Data, CAE, Portfolio, Payments
Other Domain ontologies
Industry review
Industry review
Industry review
Industry review
Industry review
OMG finalization
OMG finalization
OMG finalization
OMG finalization
OMG finalization
Final
Final
Final
Final
Final
Q1
Q2
Q3
Q4
May bring this forward if required
Could split into phases

## Slide 15: Update on the Moving Parts
FIBO Business Conceptual Ontology (BCO) | Adaptive Web Presentation Facility
FIBO OMG Specifications | 
FIBO Operational Ontologies | 

## Slide 16: FIBO Business Conceptual Ontology
FIBO Business Conceptual Ontology (BCO) | Adaptive Web Presentation Facility
FIBO OMG Specifications | 
FIBO Operational Ontologies | 

## Slide 17: FIBO Business Conceptual Ontology
Two components
  FIBO Foundations: Basic Business Ontology
  FIBO industry specifications
  FIBO Business Entities
  Future FIBO industry specifications
    Securities
    Derivatives
    Loans

## Slide 18: Architecture Proposals
Foundations: divided into layers
Incorporates use of external ontologies
Highly modular
Foundational to FIBO-BE and other FIBO OMG Specifications

## Slide 19: FIBO Business Entity (BE) Ontology Architecture
Basic Terminology & Ontology Metadata
Natural Language
Geopolitical Entity
Postal Addressing
Date Time Vocabulary (DTV)
Agents/People
Organization
Ownership
Control
Legal Person
Business Entity
Party
Ownership & Control
Corporation
Formal Organization
Metadata
Vocabularies
Foundational Ontologies
Business Entity Domain Ontologies
External Utility Ontologies
Functional Entity
Agreement
Party
Legal Capacity
Jurisdiction
Partnership
Common
Trust

## Slide 20: FIBO Foundations
Progress in the following areas:
  Transactions
  Legal / contractual and rights/obligations
  Address – conceptual changes identified in POC sessions
  Geographical and geopolitical
Some of this will be in OMG FIBO, some will not
Need to update the list of “included” external standards
  E.g. ISO 3166 OWL; W3C Organization ontology
  Inclusion of OMG Date Time Vocabulary

## Slide 21: FIBO Business Entities
SME Reviews
  Great progress in these sessions
  Have managed to address many of the open questions and “loose ends” that seemed to be beyond us
    relationship types (ownership and control, influence, exposures)
    More clarity on sovereign, full range of Legal Persons
  Relationship Hierarchies – almost complete!
    Ownership relationships
    Control relationships
  Extensive new material on Funds and SPVs, Partnerships

## Slide 22: FIBO Business Entities January Draft
Still working on this!
  Technical changes for OWL, Adaptive, Specification
Provide an up to date point of reference for users
  Table/spreadsheet of terms and definitions
  Machine readable files: after Burlingame
Scope:
  Core facts as identified in the SME Reviews
  Other items in scope per SME reviews to be added in February version (March FDTF)

## Slide 23: Business Presentation Facility (Adaptive)
FIBO Business Conceptual Ontology (BCO) | Adaptive Web Presentation Facility
FIBO OMG Specifications | 
FIBO Operational Ontologies | 

## Slide 24: Adaptive Presentation Facility
Identified two audience types:
  Those looking at the model as a model
  Those using the model to view the business realities
That is, there will be views for those who need to understand the model in order to implement against it, and there will be views for those to whom the model is a way of representing the subject matter
  These have different concerns and requirements
  Potentially offer different levels of detail and logical information e.g. necessary and sufficient facts
  Requires imagination – still working on that!

## Slide 25: FIBO OMG Specifications
FIBO Business Conceptual Ontology (BCO) | Adaptive Web Presentation Facility
FIBO OMG Specifications | 
FIBO Operational Ontologies | 

## Slide 26: Status: OMG Specifications
Most material written
Content of model is generated from Adaptive
Conformance and Implementation
  Identified principles for “good” applications in semantic tech and in conventional tech
    Simple cases in Conformance section (pure extraction)
  Non normative annex for other best practice recommendations
    Covers operational ontology scenarios and conventional tech
    Could make some normative before final sign-off

## Slide 27: FIBO Operational Ontologies
FIBO Business Conceptual Ontology (BCO) | Adaptive Web Presentation Facility
FIBO OMG Specifications | 
FIBO Operational Ontologies | 

## Slide 28: Operational Ontologies
Some valuable lessons on what makes a suitable operational ontology
Currently looking at time related issues
  Relationships with a start and end date
  Comes full circle to the BCO concepts of “Party”!
Interesting observations on data versus “Things” and what is modeled
  Open world v closed world assumptions
  When to model that “Thing” which is a Record
Have started to identify and extend conceptual requirements on these sessions e.g. “Address” terms – to be carried back to the BCO

## Slide 29: Questions?