## Slide 1: OMG Finance Domain Task Force (FDTF)
Monthly Status/review call
Wednesday March 6th 2013

## Slide 2: Agenda
Specification status
Reston agenda
Originator Tooling
Ongoing works March – May
Moving Parts Summary
Roadmap
Summary

## Slide 3: Headline Points
Draft Specifications
  Imminent
  To be presented and reviewed at Reston
  Will be basis for further work until May
Draft specifications to be formally presented in June OMG meeting
Modeling: moving primary point of control to MagicDraw / VOM
Foundations: ongoing management of conceptual model content that is not in the OMG specification
No more SME Review calls until after Reston

## Slide 4: Draft Specification Status
Almost done
  Business content locked in
  Issues remain with annotation metadata – to be addressed in new tooling
Sections to complete:
  Model content report to be done by Adaptive (imminent)
  Diagrams to be done (annex)
  Spreadsheet (NEW)
March draft is basis for:
  Ongoing technical review of RDF/OWL rendition
  Business SME Review offline (diagrams and spreadsheets)

## Slide 5: Origination Tooling
Moving primary point of control to MagicDraw
  Formal submission OWL files to be generated from that
  This does not impact use of the standard which must be on all UML and OWL tooling
Finalize and agree modular architecture
Exploring new visual notations (colors, shapes etc.)
Annotation metadata
  De-bug or reapply
  We identified how to do this in OWL but were not able to easily craft this in EA for Adaptive to import and process
  New metadata needed for classification facets etc.
  Citation metadata for non OWL resources

## Slide 6: Reston Agenda
Tuesday FDTF
  SMART Regulation
  Semantic interoperability
  FIBO Summary
Wednesday: FIBO Potential Submitters Meeting (all day)
  Intended outcome: validate the current drafts of FIBO Foundations and FIBO-BE for onward review and completion by May 20 for June formal submission

## Slide 7: Draft Specifications for Reston
Business terms and definitions: locked in as of today
Written documents – already in place
  MB to respond to previous commenters showing how their comments have been addressed
Content section
  To be generated from Adaptive in same format as last May
  Some technical issues were holding this up, we think these are now addressed
Informative Annexes
  Diagrams MB to produce now that business content finalized
  Spreadsheets (NEW)

## Slide 8: What Happens after Reston?
Business terms and definitions: locked in as of today
  Open questions relate to more detailed terms which can be the subject of future updates
  Key thing is to ensure that we have the right abstractions such that any future changes are additive
OWL Files and Architecture
  Reuse and cross reference to applicable standards
    Per Annex D Shared Semantics treatments
    Need citations annotation to cross reference non OWL terms
    Add formal reference to BMM, W3C Organization etc.
  Annotation metadata
    Annotations in the model are rendered as OWL Annotation properties
    Issues with modeling these in Enterprise Architect ODM

## Slide 9: FIBO Reference Data Specifications
FIBO-Securities
  Tradable / negotiable securities
    Equity instruments, Debt etc.
    Includes considerable detail on ABS/MBS
FIBO-Derivatives
  Over the Counter and Exchange Traded derivatives
  Options, forward/futures, swaps, swaptions, Fx spot
FIBO-Loans
  All classes of Loan
  Commercial and personal
  Credit facilities / construction loans

## Slide 10: FIBO Reference Data Specifications Status
FIBO-Securities
  Substantive Beta model
  Minor business change notes to implement
FIBO-Derivatives
  Substantive draft
  Realignment needed for transactions foundational semantics (legs, sides etc.)
FIBO-Loans
  Extensive but incomplete draft
  To be aligned with MISMO

## Slide 11: FIBO Reference Data Specifications Completion
All sections:
  Carry out metamodel changes as done for FIBO-BE
  Addition of annotation metadata
Securities
  Minor changes per SME Change Notes on file
Derivatives
  Realign foundational semantics (REA / Shared Semantics)
  Incorporate lessons / extensions from POC
    IR Swaps, CDS
  FpML mapping cross check
Loans
  Realign with MISMO

## Slide 12: Update on the Moving Parts
FIBO Business Conceptual Ontology (BCO) | Adaptive Web Presentation Facility
FIBO OMG Specifications | 
FIBO Operational Ontologies | 

## Slide 13: Business Conceptual Ontology
Foundations: Identified elements needed for Business Entities
Clarity on rights, obligations and similar constructs
  Ongoing activity
  Cross referencing between REA, XBRL, existing upper ontologies etc.
Not in this draft of the OMG specification
  Will need to be managed by the Council
    Lattice, social constructs, parties, commitments, transactions
  The complete BCO will go into Adaptive and ultimately into MagicDraw

## Slide 14: OMG Submission
Modularity: updated the architecture to have a more modular structure
  Defined “Packages” of ontologies per subject
  Segregated to allow extraction of operational ontologies
    E.g. “Party” concepts
OMG submissions
  Still a Business Conceptual Model
  Simplified and reduced from overall BCO
  Exclude material where we anticipate future standards
Final Submission will include machine readable files
  These are necessarily tool-independent (XMI for ODM and for UML)
  Use MagicDraw and VOM to generate RDF/OWL
  What’s in MagicDraw / VOM will correspond to what’s in the OMG submission

## Slide 15: Business Presentation Layer
FIBO formal specification includes definition of what is the minimum set of requirements for business readability (based on what EA currently does)
NEW: Will use tooling shift to revisit visual notation
Adaptive has capability to do better business facing diagrams
  This requires imaginative input from FDTF business stakeholders
  Working group to be convened on this
Other tools may also be explored
  MagicDraw, Protégé, TopBraid etc.
Visualization tools are a major growth area

## Slide 16: Operational Ontologies
Proof of Concept: defines what makes for a usable operational ontology
  Demonstrated some powerful things with this already
  Revelytix have shown even more powerful things by integrating with rules e.g. “R”
Methodology to be developed for deriving operational ontologies from the business content in the BCO
  By extraction of sub-sets of the OMG FIBO BCO content
    Modular structure should simplify this for most use case
    Some use cases may require additional transformations
  Methodology to cover both
Volunteers will extend FIBO BCO in different instrument types and then generate operational OWL, example data
Expect to arrive at formally “productized” FIBO deliverables

## Slide 17: Provisional Roadmap
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
2012
2013
Beyond
FIBO-Foundations
Global Terms and modeling framework
FIBO Business Entity
Domain ontology
FIBO Securities
Domain ontology
FIBO Derivatives
Domain ontology
FIBO Loans
Domain ontology
FIBO Market Data, CAE, Portfolio, Payments
Other Domain ontologies
Industry review
Industry review
Industry review
Industry review
Industry review
OMG finalization
OMG finalization
OMG finalization
OMG finalization
OMG finalization
Final
Final
Final
Final
Final
Q1
Q2
Q3
Q4

## Slide 18: Summary
Reston: will go over substantive draft specification
Diagrams and spreadsheets to be made available in the next couple of days (as specification)
  Opportunity to review this material off line
  Finalize by May 20
  Technical work in the OWL universe in the same time frame
Foundations workstream to re-start imminently – please sign up if interested
Will work on the changes needed to the model framework for Securities, Derivatives, Loans after that
  Along with their supporting terms in Foundations
  Will then be moved over to new tooling
  People can then look at these in OWL or in UML-tool-derived business views

## Slide 19: Questions?