## Slide 1: OMG Finance Domain Task Force (FDTF)
Monthly Status/review call
Wednesday May 1st 2013

## Slide 2: Agenda
Highlights: FIBO EA File ODM Migration
Specification status
  OWL Files (Machine readable files deliverable)
  Written specifications
Ongoing works May
Moving Parts Summary

## Slide 3: Headline Points
  Completed technical migration pre-requisites on the whole EA repository
    OWL constructs changed to the current ODM specification
    All content arranged in ontologies and modules
    Includes OMG and non-OMG content
  Elisa Kendall (Thematix) working on OWL model changes in FIBO-Foundations, BE
    Ingested Foundations into MagicDraw for onward production of OWL
    FIBO Foundations: Produced specification diagrams
    FIBO-BE still to do (very tight!)
  Actions / volunteers at Reston to complete the written specification
  Deadline: May 20

## Slide 4: At a Glance
Successes
  ODM Usage Update
  Modular Packaging
  Visibility of FIBO content to the OWL world
  Can produce diagrams in a form that are acceptable for FIBO OMG technical standards
  SME facing views: blank sheet to rethink presentation
Risks
  No “SME facing” presentation notation
    Need to develop this in MagicDraw
    OWL Restrictions issue
    Some unknowns around archetypes etc.
  Scheduling:
    The schedule for Securities, Derivatives etc. SMER is unknown until we have completed the new SME facing diagram formats

## Slide 5: Draft Specification Status
Draft posted to OMG site and FDTF Wiki
  Please review!
Agreed actions – see FIBO Meeting notes from Reston
Annotation metadata
  to be addressed in new tooling
  Use latest OMG specification which adopted and formalizes the annotations we previously had in place
  Update the specification section that describes this
Sections to complete:
  Conformance
  Architecture
  Updated references

## Slide 6: Origination Tooling
Moving primary point of control to MagicDraw
  Formal submission OWL files to be generated from that
  This does not impact use of the standard which must be on all UML and OWL tooling
New visual notations (colors, shapes etc.)
  To be done before we can restart SME Reviews
    For Derivatives, Securities etc.
Annotation metadata
  We identified how to do this in OWL but were not able to easily craft this in EA for Adaptive to import and process
  New OMG specification for most of this
  New metadata needed for classification facets
  Citation metadata for non OWL resources

## Slide 7: FIBO Reference Data Specifications Status
FIBO-Securities
  Substantive Beta model
  Minor business change notes to implement
FIBO-Derivatives
  Substantive draft
  DONE: Realignment for transactions foundational semantics (legs, sides etc.)
FIBO-Loans
  Extensive but incomplete draft
  To be aligned with MISMO

## Slide 8: Update on the Moving Parts
FIBO Business Conceptual Ontology (BCO) | Adaptive Web Presentation Facility
FIBO OMG Specifications | 
FIBO Operational Ontologies | 

## Slide 9: MOVING PART: Business Conceptual Ontology
All migrated into latest ODM and modularized
Deep semantics: rights, obligations and similar constructs
  REA work updated in this draft
  to be reviewed by the REA /Foundations team
Foundations WG will reconvene in June
To do:
  Cross referencing between REA, XBRL-GL
  Upper ontologies (DOLCE etc.)
  Consistent top object properties
  Use of “Mediating Thing” partition to define business contexts for contextual model content extraction

## Slide 10: MOVING PART: Business Conceptual Ontology
OMG Submission is a BCO
  No application constraints!
  Changes being made will not constrain this
Non OMG portions managed by EDM Council
  Used in alignment / mapping proofs of concept
  Deeper semantics will also enable consistent, reusable operational ontology applications e.g. for automated classification, reporting etc.
Foundations / Shared Semantics is proving critical
  Work ongoing with IBM, BAML, ANZ etc. uses this
  Also in play for MISMO / Fannie Mae and BoE

## Slide 11: MOVING PART Web Presentation and Visualizations
To be done before SME Reviews can recommence
Design new archetype icons from scratch
  These will be Item Types in Adaptive
Develop the business-facing front end (high level diagrams, way in to the model content)
  This requires imagination
  Should convene a working group on the business side
Open action: hosting of the content for dereferenceable URIs

## Slide 12: Business Presentation Layer status
FIBO formal specification includes definition of what is the minimum set of requirements for business readability (based on what EA currently does)
  We now need to recreate this in MagicDraw
  Can’t do SME Reviews until this is in place!
NEW: Will use tooling shift to revisit visual notation
Adaptive has capability to do better business facing diagrams
  This requires imaginative input from FDTF business stakeholders
  Working group to be convened on this
Other tools may also be explored
  MagicDraw, Protégé, TopBraid etc.
  New OWL based business viz tools (Brazil; Aus) to explore
Visualization tools are a major growth area

## Slide 13: MOVING PART: FIBO OMG Specifications
FIBO Foundations, FIBO Business Entities
  May 20 deadline
  SMEs – please review the spreadsheet and diagrams off line and revert with any comments (not additions)
Technical work a priority
  Working to understand the required transformations
  Mike needs to be able to do these for FIBO-BE
Written specification actions as agreed in Reston
  Volunteers have signed up to progress each of the sets of activities
  Mike Bennett editor of written specification
  Please return final textual changes to Mike by May 13

## Slide 14: OMG Submission status
Modularity: updated the architecture to have a more modular structure
  Defined “Packages” of ontologies per subject
  Segregated to allow extraction of operational ontologies
    E.g. “Party” concepts
OMG submissions
  Still a Business Conceptual Model
  Simplified and reduced from overall BCO
  Exclude material where we anticipate future standards
Final Submission will include machine readable files
  Tool-independent (XMI for ODM and for UML)
  Use MagicDraw and VOM to generate RDF/OWL
  What’s in MagicDraw / VOM will correspond to what’s in the OMG submission

## Slide 15: MOVING PART: Operational Ontologies
Demonstration of the technical capabilities of OWL reasoning and semantic search capabilities continues to impress
Have identified champions to take on specific instrument classes and progress the development of operational ontologies for these
Please use the material in the FIBO BCO
  Now modularized – can identify and use the model you need
  Status of each of these
    Derivatives section – in draft, many loose ends
    Securities – more complete (Beta content)

## Slide 16: Operational Ontologies
Proof of Concept: defines what makes for a usable operational ontology
  Demonstrated some powerful things with this already
  Includes exploration of what can be done with business rules
  These are not currently in the business facing side of FIBO
Methodology to be developed for deriving operational ontologies from the business content in the BCO
  By extraction of sub-sets of the OMG FIBO BCO content
    Modular structure should simplify this for most use case
    Some use cases may require additional transformations
  Methodology to cover both
Volunteers will extend FIBO BCO in different instrument types and then generate operational OWL, example data
Expect to arrive at formally “productized” FIBO deliverables

## Slide 17: Provisional Roadmap
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
2012
2013
Beyond
FIBO-Foundations
Global Terms and modeling framework
FIBO Business Entity
Domain ontology
FIBO Securities
Domain ontology
FIBO Derivatives
Domain ontology
FIBO Loans
Domain ontology
FIBO Market Data, CAE, Portfolio, Payments
Other Domain ontologies
Industry review
Industry review
Industry review
Industry review
Industry review
OMG finalization
OMG finalization
OMG finalization
OMG finalization
OMG finalization
Final
Final
Final
Final
Final
Q1
Q2
Q3
Q4

## Slide 18: Summary
Diagrams and spreadsheets available for FIBO-BE
  See “Terms” tab for Business Entities on website
  Review this material off line
  Finalize by May 20
  Technical work in the OWL universe in the same time frame
Foundations workstream to re-start June
Changes made to the model framework for Securities, Derivatives, Loans and the rest (market data, CAE, Securities Issuance)
  Will all be moved over to new tooling
  People can then look at these in OWL or in UML-tool-derived business views

## Slide 19: Questions?