## Slide 1: OMG Finance Domain Task Force (FDTF)
Monthly Status/review call
Wednesday June 12th 2013

## Slide 2: Highlights
FIBO Summit last week
Berlin FDTF Meeting next week
  Submitting FIBO-Foundations
Specification status
  Errata version of the May specification
  Machine readable files (OWL, ODM-XMI UML-XMI)
Moving Parts Detail slides (take-aways)

## Slide 3: FIBO Foundations Submission Status
  Draft submitted May 20 as planned
  Errata: new version in preparation
    Response to AB reviewer comments
    OWL changes arising from BE revision work
  Challenges:
    Foundation OWL still being hand edited due to tooling incompatibilities (VOM / MD)
    OWL received today
    Timing very tight for delivery of revised specification in Berlin!
  FIBO Business Entities Draft
    Not on track for Berlin review
    Need to review the OWL architectural changes and asses any changes to the business semantics.

## Slide 4: FIBO Reference Data Specifications Status
FIBO-Securities
  Substantive Beta model
  Minor business change notes to implement
FIBO-Derivatives
  Substantive draft
  DONE: Realignment for transactions foundational semantics (legs, sides etc.)
FIBO-Loans
  Extensive but incomplete draft
  To be aligned with MISMO

## Slide 5: Update on the Moving Parts
FIBO Business Conceptual Ontology (BCO) | Adaptive Web Presentation Facility
FIBO OMG Specifications | 
FIBO Operational Ontologies | 

## Slide 6: At a Glance
Successes
  ODM Usage Update
  Modular Packaging
  Visibility of FIBO content to the OWL world
  Can produce diagrams in a form that are acceptable for FIBO OMG technical standards
  SME facing views: blank sheet to rethink presentation
Risks
  No “SME facing” presentation notation
    Need to develop this in MagicDraw
    OWL Restrictions issue
    Some unknowns around archetypes etc.
  Scheduling:
    The schedule for Securities, Derivatives etc. SMER is unknown until we have completed the new SME facing diagram formats

## Slide 7: MOVING PART: Business Conceptual Ontology
All migrated into latest ODM and modularized
OMG Submission is a BCO
  No application constraints!
  Changes made for OMG submission do not change this
Non OMG portions managed by EDM Council
  Used in alignment / mapping proofs of concept
  Deeper semantics will also enable consistent, reusable operational ontology applications e.g. for automated classification, reporting etc.
Foundations / Shared Semantics is proving critical
  Work ongoing with IBM, BAML, ANZ etc. uses this
  Also in play for MISMO / Fannie Mae and BoE

## Slide 8: BCO: Origination Tooling
Moved primary point of control to MagicDraw
  Formal submission OWL files generated from that
  This does not impact use of the standard which must be on all UML and OWL tooling
New visual notations (colors, shapes etc.)
  To be done before we can restart SME Reviews
  For Derivatives, Securities etc.
Annotation metadata
  New OMG specification for some of this
  New metadata needed
    classification facets
    Citation for non OWL ontologies

## Slide 9: BCO: Shared Semantics Workstream
Deep semantics: rights, obligations and similar constructs
  REA work updated in this draft
  to be reviewed by the REA /Foundations team
Foundations WG
  Was put on hold during Jan – June
  Waiting to be reconvened
  Will be subsumed into workstream out of FIBO Summit
  Involvement of OOR etc.
To do:
  Cross referencing between REA, XBRL-GL (accounting terms)
  Upper ontologies (DOLCE etc.)
  Consistent top object properties
  Use of “Mediating Thing” partition to define business contexts for contextual model content extraction

## Slide 10: MOVING PART: Web Presentation and Visualizations
To be done before SME Reviews can recommence
Design new archetype icons from scratch
  These will be Item Types in Adaptive
  NoMagic and others also coming up with ideas on this
  Will be covered in a workstream coming out of FIBO Summit
  Develop the business-facing front end (high level diagrams, way in to the model content)
Open action: hosting of the content for dereferenceable URIs

## Slide 11: MOVING PART: FIBO OMG Specifications
FIBO Foundations
FIBO Business Entities

## Slide 12: FIBO-Foundations
Changes (errata) being made in OWL
  RDF/OWL – still being hand edited (VOM tool incompatibility)
Specification Section 10 to be regenerated by NoMagic
  Mike to complete “redline” version of spec from this
  Timing is very tight (OWL running late)
ODM XMI to be regenerated from this when available
  Adaptive to do this
  Timing? The OWL is just in, will Adaptive be able to deliver this?
UML XMI
  Not done for May draft
  TBD with Errata version (June update)

## Slide 13: OMG Submissions Open Questions
Need to identify the business impact of recent architectural changes
  Use of restrictions on properties
  Simplification of properties – some of these may have changed the semantics agreed upon by the business
OMG submissions
  Simplified and reduced from overall BCO
  Excludes material where we anticipate future standards
  Need a clearer policy on scoping e.g. BMM terms v country terms

## Slide 14: MOVING PART: Operational Ontologies
This is going from strength to strength
Now able to demonstrate the following use cases:
  Semantic based classification of instruments
  Semantic Queries
    General queries e.g. relations
    Transitive exposure: queries across transitive relations
    Numeric queries e.g. summing up exposures
  Instance level visualization
All of these are a big hit

## Slide 15: MOVING PART: Operational Ontologies
Things to do:
  Operational ontologies to he updated with material from current Business Conceptual Ontology
  Implications of OWL changes in the OMG submission to be factored in (use of restrictions etc.)
  Segregate operational ontologies by use case
    No one size fits all
    See e.g. the 2 kinds of “Control” relationship
      current POC shows how one of these is used;
      Almost no use case would require both
  Transformation Methodology
    FIBO Summit: Great ideas, insights, references to existing work in this area (facets; contexts etc.)

## Slide 16: Provisional Roadmap
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
2012
2013
Beyond
FIBO-Foundations
Global Terms and modeling framework
FIBO Business Entity
Domain ontology
FIBO Securities
Domain ontology
FIBO Derivatives
Domain ontology
FIBO Loans
Domain ontology
FIBO Market Data, CAE, Portfolio, Payments
Other Domain ontologies
Industry review
Industry review
Industry review
Industry review
Industry review
OMG finalization
OMG finalization
OMG finalization
OMG finalization
OMG finalization
Final
Final
Final
Final
Final
Q1
Q2
Q3
Q4

## Slide 17: Summary
Voting on FIBO foundations in Berlin next week
FIBO BE draft will follow shortly after
VOM: Tooling update to next version will take place after Berlin
  This is a dependency for FIBO-BE draft completion
The work initiated by this FDTF to be carried forward within the broader semantics community with EDM Council / OMG leadership
  Shared Semantics etc. not forgotten!

## Slide 18: Questions?