## Slide 1: OMG Finance Domain Task Force (FDTF)
Monthly Status/review call
Wednesday October 8th 2014

## Slide 2: Agenda
FIBO Status
  Status of Current Activities
    FIBO Foundations
    FIBO BE
    FIBO Indices and Indicators
    FIBO Specification status overview
  Roadmap and next steps
Austin FDTF Meeting outcomes
FIBO Development Process

## Slide 3: FIBO FTF Status
FTF2 chartered in Austin
  Have published FIBO Foundations Beta2 as a “Convenience” document
    baseline rather than a “Final” Spec
    Allows us to complete more formal tests
FTF2 Activities
  Deferred issues
  Outcome of “diffs” exercise with PoC Operational ontology
  Revisit Ownership and Control
  Testing!
  Finish in December

## Slide 4: FIBO Specifications Status Overview
FIBO Foundations
  FTF2 chartered Sept 2014
FIBO Business Entities
  Approved for Finalization (March 2014)
  FTF chartered
  Completion scheduled for March 2015
FIBO Indices and Indicators
  Approved September 2014
  Completion scheduled for June 2015
FIBO Securities Common and Equities
  FIBO Content Team in place under Richard Beatch (Bloomberg)
  Will submit an RFP in December 2014 at Long Beach
  Submission to follow in March 2015
  Progress on the OMG migration process
  Identified required additions to Foundations, BE

## Slide 5: Current Roadmap
OMG Revision TF
(RTF)
OMG Revision TF
(RTF)
FIBO Market Data, CAE, Risk/Reporting
FIBO Market Data, CAE, Risk/Reporting
FIBO Market Data, CAE, Risk/Reporting
2013
2014
2015
Foundations
Business Entities
Securities Common and Equities
Indices & Indicators
Loans common
Other FIBO Components
Public review
Public review
Public review
OMG finalization TF
(FTF)
OMG finalization TF
(FTF)
OMG finalization
OMG finalization
OMG finalization
Final
Final
Final
Final
Q1
Q2
Q3
Q4
FTF2
Q4
FIBO Content Teams
{
Q1
Q2
OMG finalization
Derivatives
Beta2
RFP
Beta2
Milestone
Spec
Activity
FTF2
OMG Task Force
Adoption
Beta1
LoI

## Slide 6: FIBO Development Process
Dennis Wisnosky
See latest “Build / Test / Deploy / Maintain” document at:
  http://www.edmcouncil.org/downloads/20140919_FIBO_build_test_deploy_maintain_v1.0.pdf
  (requires EDM Council login)

## Slide 7: FIBO™ Development Process
Semantic Enhancement
Submission to OMG Architecture Board
OMG Public comments
EDM Council Determines Next FIBO™ SubDomain Release from the UML Model
Happy
Industry Requirements
Review Readiness with SME Team
Not Happy
Yes
Change FIBO™ BCO
No
Consistency Testing/Repairs
Changes
No
Yes
Build/Test OMG Submission
No
Refactoring
FIBO™ BCO/UML
Model in Cameo, VOM, RDF/OWL
Semantic Issues Correction
Perform Architecture and Externality Review
Change or add
yes
No
Validation with Instance Data
Spiral implementation of enhancements
Final SME Review
Enhance?
No
Yes
Pass?
Yes
No
FIBO™ Use and Maintenance
FIBO-n….n-1
FIBO-FND
FIBO-IND
FIBO-BE
Red FIBOs are in Queue
Pink FIBOs have been approved by the OMG AB to enter the RFC process
Yellow FIBOs are dealing with issues
Green FIBOs have exited the OMG process as ratified standards.

## Slide 8
[1] incl. MD files, VOM files, TopBraid layout files, protégé catalog files, etc
[2] incl. Use Case documents, demo scenarios, etc.
Industry Requirements (use cases, scenarios)
Systems Legend
A Ontology Editors
Protégé, TBC, Fluent, ….
B Ontology Documentation
Adaptive, TBC, VOWL, Gruff, ….
C Modeling Tools
MagicDraw, EA, …..
D Model converters
VOM, SysMO, ….
E Testing
Pellet, Hermit, Unit Test
frameworks (Fitness)
F Issue Managers, eg.,
Github/Jira
Industry SMEs
Industry DataModelers
Yellow processes are manual
Blue processes run in Jenkins
OMG
All
FIBO
GitHub
Repo’s
(levels are tags)
OWL Files
UML Documentation
Submission to Architecture Board
Public comments
Build/Test Submission
Educational Material
(incl. pattern ontologies)
EDMC Website
GITHUB
Version Independent Materials
[2]
FIBO Content Teams (FCT)
F
B
E
C
D
A
F
Promotion to Standard
C
Development Support Artifacts[1]
Notes: The model is tested (E) and published in OWL/RDF, but it can be maintained using many sorts of modeling tools, either native to OWL (A) or other modeling systems (C). In the latter case, conversion tools are needed (D). Documentation is (partially) generated automatically from the model using a drawing tool for OWL, e.g., TBC, VOWL, etc. (B).
Issue management is done using systems (F) like Github (for internal things) and Jira (for the OMG process).
The OMG process results in the promotion of a FIBO from Yello (proposed) to Green (approved)
Both levels are published on the EDMC web site (in appropriate places), along with documentation, training materials, and other supplementary things (e.g., patterns)

## Slide 9: FIBO Conceptual Ontologies (Lattice etc.)
Lattice and other high level abstractions
  Provide the conceptual “glue” for business meaning
  Few practical applications would use directly
  To be maintained in separate EDM Council namespace
    Maintained in RDF/OWL alongside other conceptual nuances
    RDF/OWL Coming soon…
      For reference not reasoning
Initial OMG specifications
  Reflect but not include a variant of these patterns
    Ownership and Control: simpler “associative” relations added
    Other model elements remain as seen
Future OMG submissions may include this material
  Scoping is determined by the FCT

## Slide 10: FIBO Conceptual Ontologies
Canonical reference model of business meanings
Implements knowledge representation principles
Independent of operational OWL ontologies
Expressed in RDF/OWL
  Without technology constraints (computationally independent model)

## Slide 11: FIBO Conceptual Ontologies Status
Now being output from the legacy UML model repository into RDF/OWL – delivery imminent!
Namespaces are spec.edmcouncil.org
Represents the “Red” FIBO in the development process
Includes upper ontology along with semantic primitives (archetypes) for Commitment, transaction semantics, social constructs etc.
Additions and extensions to the OMG submissions e.g. inverses
Looking to Applied Ontology community for additional guidance and input

## Slide 12: FIBO Conceptual Roadmap 1: Improvements to the Legacy FIBO Models
Restrictions
  Simple restrictions on class
  Complex restriction structures
Datatypes versus Information Kinds
Namespaces
Legacy non-OWL features
  Enumerations etc.

## Slide 13: FIBO Conceptual Roadmap 2: Common Semantics
Transactions /REA Alignment
  Commitments
  Transaction process
Social Constructs (Searle)
Geophysical v Geopolitical
Addresses
Date and Time
Occurrent (perdurant)
  Temporality
Event / Activity /Process
Information Artifacts (identifiers etc.)
Mereology
Math
Units of Measure
Accounting
Business: services, policy, goals etc.
Risk

## Slide 14: Appendix 1: FIBO Content and Status

## Slide 15: Key to Colors
 | Planned Phase Colors |  | Status Colors | OMG | Substantive | Model | Initial
 | Foundations and Business Entities, Indices |  | Red = EDM Council legacy |  |  |  | 
 | Common Concepts all Instruments; Equity; Debt |  | Pink = Initial Refactoring |  |  |  | 
 | Derivatives Common; Loans Common |  | Yellow = OMG Submission |  |  |  | 
 | Derivatives: Rate, Credit, Fx |  | Green = OMG Final |  |  |  | 
 | Loans: Mortgage |  |  |  |  |  | 
 | Debt: Structured Finance, Money Markets |  |  |  |  |  | 
 | Derivatives: Asset, Commodity, CFD |  |  |  |  |  | 
 | Derivatives: Exchange Traded |  |  |  |  |  | 
 | Collective Investment Vehicles |  |  |  |  |  | 
 | Rights and Warrants |  |  |  |  |  | 
1
2
3
4
OMG = in RDF/OWL; Beta = Model Reviewed by SMEs; Model = Modeled in Enterprise Architect; Initial = Not Yet Modeled
5
6
7
8
10
Future
9

## Slide 16: FIBO Development Scenario (September 2014)
Reference Data (product) Semantics |  |  |  |  |  |  | 
Phase | Domain | Sub-Domain | Dependency | OMG | RDF/OWL | Beta | Model
1 | Foundations |  |  | X |  |  | 
1 | Business Entities |  |  | X |  |  | 
1 | Indices and Indicators |  |  | X |  |  | 
2 | Common Concepts (all instruments) |  |  |  | X |  | 
2 | Equity Instruments | Equities |  |  | X |  | 
2 | Debt Instruments | Debt Terms (including bonds) |  |  |  | X | 
5 |  | Structured Finance | Dependent on bonds and mortgage |  |  |  | X
5 |  | Money Markets (includes Repo, Treasury, Government, Tax Free) |  |  |  |  | X
3 | Loans | Common Loan Terms |  |  |  |  | X
5 |  | Mortgage Loan Terms |  |  |  |  | X
7 |  | Other (i.e. general purpose, construction, student, miscellaneous) |  |  |  |  | X
OMG = in standards process; RDF/OWL = in Web Ontology Language; Beta = Model Reviewed by SMEs;
Model = Modeled in Enterprise Architect;

## Slide 17: FIBO Development Scenario (September 2014)
Reference Data (product) Semantics |  |  |  |  |  |  |  | 
Phase | Domain | Sub-Domain | Class | Dependency | OMG | RDF/OWL | Beta | Model
3 | Derivatives | Common Concepts |  |  |  |  |  | X
4 |  | OTC Derivatives | Rate Based | Dependent on indices |  |  |  | X
4 |  |  | Credit Default | Dependent on common concepts for loans, common debt terms, indices |  |  |  | X
4 |  |  | Foreign Exchange |  |  |  |  | X
7 |  |  | Asset | Dependent on equities, bonds, common debt terms |  |  |  | X
7 |  |  | Commodity |  |  |  |  | X
7 |  |  | Contracts for Difference |  |  |  |  | X
8 |  | Exchange Traded |  |  |  |  |  | x
9 | Collective Investment Vehicles |  |  | Dependent on listed instruments, derivatives, indices |  |  |  | X
10 | Rights & Warrants |  |  | Dependent on common concepts for all instruments |  |  |  | x
OMG = in standards process; RDF/OWL = in Web Ontology Language; Beta = Model Reviewed by SMEs;
Model = Modeled in Enterprise Architect;

## Slide 18: FIBO Development Scenario (September 2014)
Market Data (time and date) Semantics |  |  |  |  |  |  | 
 | Domain | Sub-Domain | Dependency | OMG | RDF/OWL | Beta | Model
 | Common Terms |  |  |  |  |  | X
 | Equity Pricing |  |  |  |  |  | X
 | Debt Temporal Terms | Debt Pricing and Yields |  |  |  |  | X
 |  | Debt Analytics |  |  |  |  | X
 |  | Debt Pool Analytics |  |  |  |  | X
 | CIV Temporal Terms |  |  |  |  |  | X
 | Loan Temporal Terms |  |  |  |  |  | X
 | Trading Status |  |  |  |  |  | X
 | Credit Temporal Terms | Credit Rating |  |  |  |  | X
 |  | Credit Status |  |  |  |  | X
Future Phase
OMG = in standards process; RDF/OWL = in Web Ontology Language; Beta = Model Reviewed by SMEs;
Model = Modeled in Enterprise Architect;

## Slide 19: FIBO Development Scenario (September 2014)
Process Related Semantics |  |  |  |  |  |  | 
 | Domain | Sub-Domain | Dependency | OMG | RDF/OWL | Beta | Model
 | Corporate Actions and Events |  |  |  |  |  | X
 | Securities Issuance | Common Issuance Process Terms |  |  |  |  | X
 |  | Equity Issuance (includes IPO, primary market) |  |  |  |  | X
 |  | Debt/Bonds Issuance (includes auction, syndication and other issuance processes |  |  |  |  | X
 |  | Asset-Backed / Mortgage-Backed Issuance (includes agency and non-agency) |  |  |  |  | X
 | Securities Transactions (includes trade, post trade, clearing, settlement) |  |  |  |  |  | 
 | OTC Derivatives Transactions |  |  |  |  |  | X
 | Payments Processing |  |  |  |  |  | 
 | Portfolio and Holdings |  | s |  |  |  | 
Future Phase