## Slide 1: OMG Finance Domain Task Force (FDTF)
Monthly Status/review call
Wednesday April 15th 2015

## Slide 2: Agenda
FIBO Status
  Status of Current Specifications
    FIBO Foundations
    FIBO BE
    FIBO Indices and Indicators
  Status of upcoming FIBO specifications and FCT activities
    Financial Business and Commerce
    FIBO Securities and Equities
    FIBO Loans
  Plans for June OMG
  Other FIBO Activities

## Slide 3: FIBO Foundations Status
FIBO Foundations ratified by the OMG Board Meeting in March
FIBO Foundations Revision Task Force (RTF) to address future issues
  The “Final” FIBO Foundations 1.0 is the baseline for any future changes
FIBO Foundations FIBO Content Team meets regularly to consider new material required to support other FCTs

## Slide 4: FIBO-BE Status
FIBO-BE Beta 2 submitted and approved at REston
FTF2 chartered in Reston
Final to be published in September, with the option to deliver in June if all works are completed.

## Slide 5: FIBO: Scope and Content
Upper Ontology
FIBO Foundations: High level abstractions
FIBO Contract Ontologies
FIBO Pricing and Analytics (time-sensitive concepts)
Pricing, Yields, Analytics per instrument class
Future FIBO: Portfolios, Positions etc.
Concepts relating to individual institutions, reporting requirements etc.
FIBO Process
Corporate Actions, Securities Issuance and Securitization
Derivatives
Loans, Mortgage Loans
Funds
Rights and Warrants
FIBO Indices and Indicators
Securities (Common, Equities)
Securities (Debt)
FIBO Business Entities
FIBO Financial Business and Commerce

## Slide 6: FIBO: Status
Upper Ontology
FIBO Foundations: High level abstractions
FIBO Contract Ontologies
FIBO Pricing and Analytics (time-sensitive concepts)
Pricing, Yields, Analytics per instrument class
Future FIBO: Portfolios, Positions etc.
Concepts relating to individual institutions, reporting requirements etc.
FIBO Process
Corporate Actions, Securities Issuance and Securitization
Derivatives
Loans, Mortgage Loans
Funds
Rights and Warrants
Securities (Common, Equities)
Securities (Debt)
Key
OMG in process
OMG in preparation
OMG Complete
Draft in Semantics Rep
FIBO Indices and Indicators
FIBO Business Entities
FIBO Financial Business and Commerce
Notes: Also viewable in Adaptive – see link on next slide

## Slide 7: FIBO Where is What!
29 FIBO Business Conceptual Ontologies have been built since 2008
  http://www.edmcouncil.org/semanticsrepository/index.html
    Contains much detailed downloadable information including models, spreadsheets and XLS files for 29 FIBOs
  Github Working Wiki page”
    https://github.com/edmcouncil/fibo/wiki
    For those who want to get serious soon – Links to UML and RDF/OWL downloadable files for all 29 FIBOs and much much more of Pink and Yellow and Green FIBOs
Browseable and searchable repository with workspaces for all ontologies
  http://us.adaptive.com/FIBO/a3/
http://www.omg.org/spec/EDMC-FIBO/FND/Current
  Contains FIBO-FND in final OMG documentation form including UML and RDF/OWL models for FIBO Foundations
  http://www.omg.org/cgi-bin/doc?dtc/14-08-22.docx for the Beta2
    Working wiki is at:
      https://github.com/edmcouncil/fibo/wiki/FIBO-Foundations
http://www.omg.org/spec/EDMC-FIBO/BE/Current
  Contains FIBO-BE (Business Entities) In OMG documentation form.
    Working wiki is at
      https://github.com/edmcouncil/fibo/wiki/FIBO-Business-Entities
    A working version in testing is also in
      https://github.com/dsnewman/fibo/tree/pink/be
http://www.omg.org/spec/EDMC-FIBO/IND/Current
  Contains FIBO-IND (Indices and Indicators) In OMG documentation form
  Working wiki is at
    https://github.com/edmcouncil/fibo/wiki/FIBO-Indices-and-Indicators .
Pointer to Loans FIBO Wiki page
  https://github.com/edmcouncil/fibo/wiki/FIBO-Loans
Pointer to Securities and Equities FIBO wiki page
  https://github.com/edmcouncil/fibo/wiki/FIBO-Securities-and-Equities
General Information - http://www.edmcouncil.org/financialbusiness
  Historical perspective and status

## Slide 8: FIBO Content Teams
Each FIBO Content Team has
  A GitHub fork on the FCT Leader GitHub account
  A working wiki on the main (EDM Council) GitHub account
  Regular meetings

## Slide 9: FIBO Current Specifications Status Overview
FIBO Foundations
  Final version approved by OMG March 2015
  Revision Task Force (RTF) chartered
  New FCT under Mike Bennett (meets Fridays)
FIBO Business Entities
  Approved for Finalization (March 2014)
  FTF1 completed
  FTF2 chartered March 2015
  Completion scheduled for Sept 2015
  New FCT under David Newman (Wells Fargo) meets alternate Tuesdays
FIBO Indices and Indicators
  Approved September 2014
  Completion scheduled for June 2015
  New FCT under Elisa Kendall (Thematix)

## Slide 10: FIBO Upcoming Specifications Status Overview
FIBO Financial Business and Commerce (NEW)
  FIBO Content Team under Elisa Kendall (Thematix)
  Launched at Reston FDTF March 2015
  Meets alternate Mondays (alongside Securities)
  Will submit an RFC in June 2015 at Berlin
FIBO Securities Common and Equities
  FIBO Content Team under Richard Beatch (Bloomberg)
  Meets alternate Mondays
  Will submit an RFC in September 2015 at Cambridge, MA
FIBO Loans
  FIBO Content Team under Randy Gilster (Wells Fargo)
  Meets alternate Thursdays

## Slide 11: Other FIBO Activities
FIBO Vocabulary
  Use of names graphs to manage FIBO vocabulary and provenance metadata
  Use of SKOS
  Covers Red, Pink, Yellow and Green FIBOs
Schema.org
  Active liaison with the schema.org community
  Goal is to define a FIBO extension
Derivatives Proof of Concept
  Headed by State Street
  Vendor partner is Cambrige Semantics

## Slide 12: Jargon Blaster
ISO 10962
  Classification of Financial Instruments (CFI)
  New version released in Jan 2015
ISO 20022
  Messaging standard, UML to XML transformation
  incorporated the draft ISO 19312 (WG11)
  WG11 model was starting point for most FIBO
ISO 11179 = Metadata Repositories
XBRL = eXtensible Business Reposrting Language
  Concepts are in individual “Taxonomies” (model schemas) only (IASB, IFRS, US-GAAP, etc.)
MDDL – Market Data Definition Language

## Slide 13: Current Roadmap
Public review
RTF
RTF
OMG Revision TF
(RTF)
FIBO Market Data, CAE, Risk/Reporting
FIBO Market Data, CAE, Risk/Reporting
FIBO Market Data, CAE, Risk/Reporting
2013
2014
2015
Foundations
FIBO-BE
Financial Business and Commerce
Indices & Indicators
Loans common
Other FIBO Components
Public review
Public review
Public review
OMG finalization TF
(FTF)
OMG finalization TF
(FTF)
OMG FTF
OMG finalization
OMG finalization
Final
Beta2
Final
Final
Q1
Q2
Q3
Q4
FTF2
Q4
FIBO Content Teams
{
Q1
Q2
Derivatives
Beta2
RFC
Beta2
Milestone
Spec
Activity
FTF2
OMG Task Force
Adoption
Beta1
LoI
Q3
OMG finalization
Securities and Equities
Public review
Public review
RFC
RFC
Q4

## Slide 14: Appendix 1: FIBO Content and Status

## Slide 15: Key to Colors
 | Planned Phase Colors |  | Status Colors | OMG | Substantive | Model | Initial
 | Foundations and Business Entities, Indices |  | Red = EDM Council legacy |  |  |  | 
 | Common Concepts all Instruments; Equity; Debt |  | Pink = Initial Refactoring |  |  |  | 
 | Derivatives Common; Loans Common |  | Yellow = OMG Submission |  |  |  | 
 | Derivatives: Rate, Credit, Fx |  | Green = OMG Final |  |  |  | 
 | Loans: Mortgage |  |  |  |  |  | 
 | Debt: Structured Finance, Money Markets |  |  |  |  |  | 
 | Derivatives: Asset, Commodity, CFD |  |  |  |  |  | 
 | Derivatives: Exchange Traded |  |  |  |  |  | 
 | Collective Investment Vehicles |  |  |  |  |  | 
 | Rights and Warrants |  |  |  |  |  | 
1
2
3
4
OMG = in RDF/OWL; Beta = Model Reviewed by SMEs; Model = Modeled in Enterprise Architect; Initial = Not Yet Modeled
5
6
7
8
10
Future
9

## Slide 16: FIBO Development Scenario (September 2014)
Reference Data (product) Semantics |  |  |  |  |  |  | 
Phase | Domain | Sub-Domain | Dependency | OMG | RDF/OWL | Beta | Model
1 | Foundations |  |  | X |  |  | 
1 | Business Entities |  |  | X |  |  | 
1 | Indices and Indicators |  |  | X |  |  | 
2 | Common Concepts (all instruments) |  |  |  | X |  | 
2 | Equity Instruments | Equities |  |  | X |  | 
2 | Debt Instruments | Debt Terms (including bonds) |  |  |  | X | 
5 |  | Structured Finance | Dependent on bonds and mortgage |  |  |  | X
5 |  | Money Markets (includes Repo, Treasury, Government, Tax Free) |  |  |  |  | X
3 | Loans | Common Loan Terms |  |  |  |  | X
5 |  | Mortgage Loan Terms |  |  |  |  | X
7 |  | Other (i.e. general purpose, construction, student, miscellaneous) |  |  |  |  | X
OMG = in standards process; RDF/OWL = in Web Ontology Language; Beta = Model Reviewed by SMEs;
Model = Modeled in Enterprise Architect;

## Slide 17: FIBO Development Scenario (September 2014)
Reference Data (product) Semantics |  |  |  |  |  |  |  | 
Phase | Domain | Sub-Domain | Class | Dependency | OMG | RDF/OWL | Beta | Model
3 | Derivatives | Common Concepts |  |  |  |  |  | X
4 |  | OTC Derivatives | Rate Based | Dependent on indices |  |  |  | X
4 |  |  | Credit Default | Dependent on common concepts for loans, common debt terms, indices |  |  |  | X
4 |  |  | Foreign Exchange |  |  |  |  | X
7 |  |  | Asset | Dependent on equities, bonds, common debt terms |  |  |  | X
7 |  |  | Commodity |  |  |  |  | X
7 |  |  | Contracts for Difference |  |  |  |  | X
8 |  | Exchange Traded |  |  |  |  |  | x
9 | Collective Investment Vehicles |  |  | Dependent on listed instruments, derivatives, indices |  |  |  | X
10 | Rights & Warrants |  |  | Dependent on common concepts for all instruments |  |  |  | x
OMG = in standards process; RDF/OWL = in Web Ontology Language; Beta = Model Reviewed by SMEs;
Model = Modeled in Enterprise Architect;

## Slide 18: FIBO Development Scenario (September 2014)
Market Data (time and date) Semantics |  |  |  |  |  |  | 
 | Domain | Sub-Domain | Dependency | OMG | RDF/OWL | Beta | Model
 | Common Terms |  |  |  |  |  | X
 | Equity Pricing |  |  |  |  |  | X
 | Debt Temporal Terms | Debt Pricing and Yields |  |  |  |  | X
 |  | Debt Analytics |  |  |  |  | X
 |  | Debt Pool Analytics |  |  |  |  | X
 | CIV Temporal Terms |  |  |  |  |  | X
 | Loan Temporal Terms |  |  |  |  |  | X
 | Trading Status |  |  |  |  |  | X
 | Credit Temporal Terms | Credit Rating |  |  |  |  | X
 |  | Credit Status |  |  |  |  | X
Future Phase
OMG = in standards process; RDF/OWL = in Web Ontology Language; Beta = Model Reviewed by SMEs;
Model = Modeled in Enterprise Architect;

## Slide 19: FIBO Development Scenario (September 2014)
Process Related Semantics |  |  |  |  |  |  | 
 | Domain | Sub-Domain | Dependency | OMG | RDF/OWL | Beta | Model
 | Corporate Actions and Events |  |  |  |  |  | X
 | Securities Issuance | Common Issuance Process Terms |  |  |  |  | X
 |  | Equity Issuance (includes IPO, primary market) |  |  |  |  | X
 |  | Debt/Bonds Issuance (includes auction, syndication and other issuance processes |  |  |  |  | X
 |  | Asset-Backed / Mortgage-Backed Issuance (includes agency and non-agency) |  |  |  |  | X
 | Securities Transactions (includes trade, post trade, clearing, settlement) |  |  |  |  |  | 
 | OTC Derivatives Transactions |  |  |  |  |  | X
 | Payments Processing |  |  |  |  |  | 
 | Portfolio and Holdings |  | s |  |  |  | 
Future Phase