## Slide 1: OMG Finance Domain Task Force (FDTF)
Monthly Status/review call
Wednesday October 7th 2015

## Slide 2: Agenda
Outcomes of September OMG Quarterly Meeting
FIBO Process Update
FIBO Status
  Status of Current Specifications
    FIBO Foundations
    FIBO BE
    FIBO Indices and Indicators
  Status of upcoming FIBO specifications and FCT activities
    Financial Business and Commerce
    FIBO Securities and Equities
    FIBO Loans
  Derivatives Proof of Concept
  Other FIBO Activities
    FIBO Vocabulary, Schema.org

## Slide 3: OMG Quarterly Meeting Sept 2015
FIBO Financial Business and Commerce passed its First Reading
  The OMG voted to issue this for comments
  Comments are now open
  Second reading in December to analyze those comments and vote to submit as a standard
Workshop
  How to use published BE and FND for real world use case
  Looked at shares and ownership example
  Found an issue in published FIBO BE
  This issue may have been superseded by material in David Newman’s fork, assuming that is incorporated in FIBO

## Slide 4: FTF and RTF Charters (Friday Plenary)
Foundations
  RTF was due to report for September
  Voted to move to March
Business Entities
  FTF2 was due to report September
  Voted to move to December
  New RFC for FIBO-BE v2 to be filed in June 2016
Indices and Indicators
  FTF2 due to report December
  No changes required
Financial Business and Commerce
  New FTF to be chartered December, subject to AB approval of RFC and the second vote by AB in December

## Slide 5: FIGI Status
Approved by the OMG Board in September

## Slide 6: Roadmap
FTF2 Incorporate
concepts in FBC
FTF2
Legal Persons, LEI Entities;
Ownership and Control
6
FIBO Market Data, CAE, Risk/Reporting
FIBO Market Data, CAE, Risk/Reporting
FIBO Market Data, CAE, Risk/Reporting
2013
2014
2015
Foundations
FIBO-BE
Indices & Indicators
Loans Common
Other FIBO Components
Public review
Public review
Public review
FIBO-FND OMG finalization TF
(FTF)
FIBO-BE OMG finalization TF
(FTF)
OMG FTF
Final
Beta2
Beta2
Final
Q1
Q2
Q3
Q4
FTF2
Q4
FIBO Content Teams
{
Q1
Q2
Derivatives
By Contract type; by underlying asset type
Beta2
RFC
Key
Beta1
Q3
Securities and Equities
RFC
Q4
Beta1
RFC
RTF2 For Loans, Sec, Der ???
Q1
Q2
2016
FIBO-BE v2: Government, Jurisdiction
RFC
RFC
FIBO-BE2 FTF
Derivatives PoC
IR Swaps
PoC
SKOS
Non OMG
FIBO
FIBO schema.org
RFC
Q3
Q4
Indices &
Indicators
FIBO-BE
Financial Business and Commerce
FIBO-FND
OMG Revision TF
(RTF) also for FBC
FIBO-FND vn
Final
Final
Final
Dry Run
RFC
Final
Final
OMG finalization
Public review

## Slide 7: Current Activities
Co-ordination
  Per process, there is a focus now on co-ordination of requirements and dependencies across FIBO specifications
  BE, FBC, government entities and anti-corruption
  Real-world circularities e.g. hares v limited companies
  New material in Foundations
    Per FBC submission
    As needed for BE and others additions
    As needed to resolve JIRA issues for BE and others
Timings between FBC, LCC, FIBO-Foundations
  LCC: March 2016
  FIBO RTF: March 2016

## Slide 8: Other Hot Topic
How to get minimum viable deliverables for Derivatives, Bonds etc. to the industry in a timely manner…

## Slide 9: FIBO™ Standard Meeting Process - FCT and FPoCT
Project Goal(s)
Use Case with Test Data
Select FIBO Ontologies(s)
Team Meetings
Build Model(s)
Complete Model is: UML, Definitions Spread Sheet
Protege
2 Direction Arrows
Review Progress
Assign Homework
Use Case Achieved
Teams meet 1.5 hours weekly by GTM

## Slide 10: FIBO™ Standard Meeting Process - FCT and FPoCT
Leaders name
Title
Organization
Leaders and/or Team photo
Refer to Section 3.2.2 for FCT’s and Section 3.2.3 for FPoC’s of:
http://www.edmcouncil.org/downloads/EDMC_FIBO_build_test_deploy_maintain_v2.1.pdf

## Slide 11: FIBO™ Standard Meeting Process - FCT and FPoCT - Process Reminder
  Content must be driven / scoped by Use Cases
  Use Cases drive the Team Roadmap with milestones aligned to OMG quarterly deliverables
  Test data must be developed or sourced to support the Use Cases, from well-known regulatory agencies relevant to the chosen domain, well-known registration authorities, e.g. for national ISIN registries, etc. cleansed industry data, etc., to satisfy the FIBO testing process
  Metadata strategy presented to the Team, based on the FIBO-FND and OMG Specification Metadata, will be followed
  Legacy FIBO material will be leveraged where possible, with definitions sourced from standards and best practices as proposed / reviewed by Team members
  Definitions for new concepts must be sourced to the degree possible
  “Homework” for the Team will include Use Case development, ontology review, with annotations as available, and periodic walkthroughs on standing conference calls using the EDMC GoToMeeting service – See the last slide.
11

## Slide 12: FIBO™ Standard Meeting Process - FCT and FPoCT – Tools - Process Reminder
  Consistent with the Council policy, Initial draft ontologies will be posted to the EDM Council’s GitHub repository as available https://github.com/edmcouncil
  Actual ontologies will be managed in GitHub, and execute the Jenkins testing process:
    "tests that confirm uniform use of documented patterns, e.g., this one Mediating Pattern (as used in FIBO), hygiene tests (verifying conformance to published style guidelines, searching for undefined references, etc.) and logical tests (conformance to the DL subset in the OWL standard)”
  EDMC JIRA will be used to manage FCT / ontology issues - jira.edmcouncil.org
  EDMC Atlasian Wiki will be used to post proceedings and other documentation - wiki.edmcouncil.org

## Slide 13: FIBO Foundations Status
FIBO Foundations ratified by the OMG Board Meeting in March
FIBO Foundations Revision Task Force (RTF) to address future issues
  The “Final” FIBO Foundations 1.0 is the baseline for any future changes
  Foundations FCT would raise any issues identified
  FBC RFC includes additions, changes to Foundations
FIBO Foundations FIBO Content Team meets regularly to consider new material required to support other FCTs
  We need feedback from FCT leads on the next sets of concepts they are likely to need
  Many of the concepts recently discussed are in Legacy FIBO but we cannot expect FCT leads to find them or know their state of completeness without help from the Foundations FCT Team – please ask!

## Slide 14: FIBO-BE Status
FIBO-BE Beta 2 submitted and approved at Reston
FTF2 chartered in Reston, with Beta2 as baseline
FIBO-BE Final moved to December
  Working on incorporating additional concepts identified by banks, e.g. for retail accounts eligibility
  Review and re-factoring of entity types taxonomy
  Work to bring this into a single consistent ontology essentially complete
  Ownership and Control
New FIBO-BE v2 RFC to be filed in June 2016
  Government related entities
  Jurisdiction specific concepts

## Slide 15: FIBO Indices and Indicators Status
FTF made its Formal submission May 18
AB formal approval at June meeting in Berlin
IND FTF2 chartered in Berlin
Due to report in December

## Slide 16: FIBO Financial Business and Commerce (FBC) Status
Lead: Steven Creek
Scope:
  Concepts common to all financial contracts / instruments
  Common securities / financial instrument terms
  Types of financial industry participant
  Financial products, services, client etc.
Status
  voted to issue for comments in September OMG Meeting
  Pre-requisite for Securities and Equities
  Depends on LCC
Languages, Countries and Codes (LCC)
  Not an FDTF spec, this is owned by ADTF
  Was not issued for comments in Sept

## Slide 17: Derivatives Proof of Concept

## Slide 18: FIBO Current Specifications Status Overview
FIBO Foundations
  Final version approved by OMG March 2015
  Revision Task Force (RTF) chartered, has not met
  New FCT under Mike Bennett (moved from Fridays to Tuesdays)
FIBO Business Entities
  Approved for Finalization (March 2014)
  FTF1 completed
  FTF2 chartered March 2015
  Completion moved from September to December 2015
  FCT under David Newman (Wells Fargo) meets Tuesdays
FIBO Indices and Indicators
  Approved September 2014
  FTF2 chartered June 2015
  Completion December 2015
  New FCT under Elisa Kendall (Thematix)

## Slide 19: FIBO Upcoming Specifications Status Overview
FIBO Financial Business and Commerce (NEW)
  FIBO Content Team under Elisa Kendall (Thematix)
  Launched at Reston FDTF March 2015
  Meets Mondays (alongside Securities)
  RFC in September 2015 at Cambridge
  2nd Reading Dec 2015 on track
FIBO Securities Common and Equities
  FIBO Content Team under Richard Beatch (Bloomberg)
  Will meet Mondays after FBC is completed
  Plan to submit an RFC in June 2016?
FIBO Loans
  FIBO Content Team under Randy Gilster (Wells Fargo)
  Meets Thursdays
  Submission date – likely March 2016

## Slide 20: FIBO: Scope and Content
Upper Ontology
FIBO Foundations: High level abstractions
FIBO Contract Ontologies
FIBO Pricing and Analytics (time-sensitive concepts)
Pricing, Yields, Analytics per instrument class
Future FIBO: Portfolios, Positions etc.
Concepts relating to individual institutions, reporting requirements etc.
FIBO Process
Corporate Actions, Securities Issuance and Securitization
Derivatives
Loans, Mortgage Loans
Funds
Rights and Warrants
FIBO Indices and Indicators
Securities (Common, Equities)
Securities (Debt)
FIBO Business Entities
FIBO Financial Business and Commerce

## Slide 21: FIBO: Status
Upper Ontology
FIBO Foundations: High level abstractions
FIBO Contract Ontologies
FIBO Pricing and Analytics (time-sensitive concepts)
Pricing, Yields, Analytics per instrument class
Future FIBO: Portfolios, Positions etc.
Concepts relating to individual institutions, reporting requirements etc.
FIBO Process
Corporate Actions, Securities Issuance and Securitization
Derivatives
Loans, Mortgage Loans
Funds
Rights and Warrants
Securities (Common, Equities)
Securities (Debt)
Key
OMG in process
OMG in preparation
OMG Complete
Draft in Semantics Rep
FIBO Indices and Indicators
FIBO Business Entities
FIBO Financial Business and Commerce
Notes: Also viewable in Adaptive – see link on next slide

## Slide 22: FIBO Where is What!
29 FIBO Business Conceptual Ontologies have been built since 2008
  http://www.edmcouncil.org/semanticsrepository/index.html
    Contains much detailed downloadable information including models, spreadsheets and XLS files for 29 FIBOs
  Github Working Wiki page”
    https://github.com/edmcouncil/fibo/wiki
    For those who want to get serious soon – Links to UML and RDF/OWL downloadable files for all 29 FIBOs and much much more of Pink and Yellow and Green FIBOs
Browseable and searchable repository with workspaces for all ontologies
  http://us.adaptive.com/FIBO/a3/
http://www.omg.org/spec/EDMC-FIBO/FND/Current
  Contains FIBO-FND in final OMG documentation form including UML and RDF/OWL models for FIBO Foundations
  http://www.omg.org/cgi-bin/doc?dtc/14-08-22.docx for the Beta2
    Working wiki is at:
      https://github.com/edmcouncil/fibo/wiki/FIBO-Foundations
http://www.omg.org/spec/EDMC-FIBO/BE/Current
  Contains FIBO-BE (Business Entities) In OMG documentation form.
    Working wiki is at
      https://github.com/edmcouncil/fibo/wiki/FIBO-Business-Entities
    A working version in testing is also in
      https://github.com/dsnewman/fibo/tree/pink/be
http://www.omg.org/spec/EDMC-FIBO/IND/Current
  Contains FIBO-IND (Indices and Indicators) In OMG documentation form
  Working wiki is at
    https://github.com/edmcouncil/fibo/wiki/FIBO-Indices-and-Indicators .
Pointer to Loans FIBO Wiki page
  https://github.com/edmcouncil/fibo/wiki/FIBO-Loans
Pointer to Securities and Equities FIBO wiki page
  https://github.com/edmcouncil/fibo/wiki/FIBO-Securities-and-Equities
General Information - http://www.edmcouncil.org/financialbusiness
  Historical perspective and status

## Slide 23: FIBO Infrastructure
The “Holy Trinity”
  GitHub
  JIRA
  Jenkins
Wiki
  Each FCT and other teams have Wiki area (“Space”)
  Minutes, actions etc. posted there
  How-to Guide will be posted to Wiki also
Wiki to JIRA Bridge: meeting actions identified in Wikis are also now reflected as JIRA issues
  Need for some instruction in this for FCT Leads

## Slide 24: How-To Guide
Shows overall process to follow in using GitHub and Atlassian Sourcetree, for FCT Leads
Detailed screenshots for each part of the process
New section on definitions added
Additional definitions added
  This is the version that is posted on the Wiki
New section on aligning local and remote branches with EDM Council Master

## Slide 25: Engagement Model
Groups
  Each Team is configured as a “Group” in JIRA
  This group is then also used for participation in Wiki “spaces”
If you registered for GitHub access, you GitHub ID also becomes your JIRA ID
  Group leads will then add you to their team group
Otherwise, you will have received an invitation from JIRA directly
  You may want to retrospectively ask to be added to GitHub
Some people are having difficulty accessing the Wiki – there is a synch to be run periodically

## Slide 26: Process Progress
FCT Process (to be followed by FCT Leads)
  Standard template / slides used by all FCT leads
  Minutes posted to Wiki
    Dennis is doing this fro MB notes;
    FCT leads should take on responsibility for note-taking and publishing
FIBO Proof of Concept Teams
  May use any FIBO color as appropriate
  Run on same process as FCTs (wiki etc.).
FIBO Vendor Team
  Initially focused on tool support for specification activities
  Will also extend to potential test assistance, PoCs etc.
Build / Test / Deploy / Maintain document
  This is the definitive reference for all process (see Fig 4 of that)
GitHub / Process User Guide updated
  Will extend to overall process over time

## Slide 27: FIBO Content Teams
Each FIBO Content Team has
  A GitHub fork on the FCT Leader GitHub account
  A working wiki on the main (EDM Council) GitHub account
  Regular meetings

## Slide 28: FIBO Foundations Content Team
Application of the “FIBO Principles” across the FIBO Family
Starting to firm up how these are applied
Units of Measure was initial example
Now working on Continuant v Occurrent as a pre-requisite to REA Transactions workflow
Deliver abstractions to FCTs so that formal OMG submission models are in line with philosophy, abstractions and common mid level ontology concepts

## Slide 29: Red v Pink working – Example
Lattice
Platonic
Relatives
REA
UnitsAndMeasures
QUDV
MonetaryMeasures
QuantitiesAndUnits
CurrencyAmount
MeaurementTypes
Quantities
ext/snap etc.

## Slide 30: Red FIBO Foundations Topics
Many recent topics of interest are in Red FIBO somewhere
  Products and Services
  Regulations, Regulatory restrictions
  Codes, Schemes, Identifiers
FCT Leads please liaise with Foundations FCT for abstractions of all model content (nothing is defined in isolation)
  Foundations provides a more complete model so you can use the pieces you need right away
  Use case for this is non destructive changes when additional abstractions are needed by a future FCT

## Slide 31: Current Red FIBO Work
Abstractions for kinds of Occurrent Thing
  Follows another layer of the Sowa Upper Ontology
Current FCT task
  Defined new pairwise disjoint categories of Occurrent
  Test / Use Case: model interest accrual with these
    Current, FpML-based schedules treat each event as a discrete event
    Interest Accrual happens over time
Temporal concepts are also used in REA Transactions
  Transaction workflow description
  REA “Event” (FIBO Process or similar) v REA “Business Event (FIBO Event or similar)
  Have delivered some of the Transaction concepts to FBC

## Slide 32: Red FIBO Update
Red FIBO in GitHub
  There are issues with imports
  There are instances of classes and properties from other ontologies, in most of the ontologies
  This no longer represents the Red FIBO “Starting point”
  DON’T USE RED FIBO IN GITHUB
“Last Known Good”, posted to MikeHypercube/red
  This has the original intended imports
  Protégé falls over when trying to resolve all inputs from a chosen ontology (BondOptions) – don’t use Protégé on this
  Need to work on isolating and rationalizing these within Red to make these a usable starting point
  Recommend: stand up a new set of folders for Clean Conceptual FIBO
The changes to high level abstractions produced by Foundations FCT will all be in Red and many do not go to Pink

## Slide 33: Other FIBO Activities
FIBO Vocabulary
Schema.org
Linked Open Vocabulary (LOV)

## Slide 34: FIBO Vocabulary
Use of named graphs to manage FIBO vocabulary and provenance metadata
Use of SKOS
  Defines each OWL class as a “concept”
  Defines OWL Property as a semantic relation not a concept
    Not strictly proper SKOS but this opens up tool support
    Allows for mapping between “concept schemes”
      E.g. trace relations between conceptual ontology and logical models
SKOS has tool support for additional business facing representations (complementary to what we already provide through Adaptive)
Covers Red, Pink, Yellow and Green FIBOs
Allows banks to make reference to FIBO concepts independently of Semantic-Web enabled ontology production

## Slide 35: Schema.org
Active liaison with the schema.org community
Goal is to define a FIBO extension to schema.org
Good progress being made
  Added to the FIBO Wiki structure
  Wiki group management as per FCTs (see other notes)
Sweet spot for schema.org is web-based information and search engine optimization (SEO)
  For FIBO this put the emphasis on retail products, of which we currently only cover loans
  Business entities data is also widely referenced on the web and so schema.org extensions for the FIBO BE terms will provide major lift and visibility for FIBO.

## Slide 36: Schema.org Current Status
Waiting on Loans FCT for the content
Using the time to prepare the ground for this
Looking at abstractions we can use, in schema.org itself
Identify what abstractions we would need to create in the FIBO schema.org namespace if any

## Slide 37: Jargon Blaster
ISO 10962
  Classification of Financial Instruments (CFI)
  New version released in Jan 2015
ISO 20022
  Messaging standard, UML to XML transformation
  incorporated the draft ISO 19312 (WG11)
  WG11 model was starting point for most FIBO
ISO 11179 = Metadata Repositories
XBRL = eXtensible Business Reposrting Language
  Concepts are in individual “Taxonomies” (model schemas) only (IASB, IFRS, US-GAAP, etc.)
MDDL – Market Data Definition Language

## Slide 38: Appendix 1: FIBO Content and Status

## Slide 39: Key to Colors
 | Planned Phase Colors |  | Status Colors | OMG | EA Subst | EA Draft | Initial
 | Foundations and Business Entities, Indices |  | Red = EDM Council legacy |  |  |  | 
 | Common Concepts all Instruments; Equity; Debt |  | Pink = Initial Refactoring |  |  |  | 
 | Derivatives Common; Loans Common |  | Yellow = OMG Submission |  |  |  | 
 | Derivatives: Rate, Credit, Fx |  | Green = OMG Final |  |  |  | 
 | Loans: Mortgage |  |  |  |  |  | 
 | Debt: Structured Finance, Money Markets |  |  |  |  |  | 
 | Derivatives: Asset, Commodity, CFD |  |  |  |  |  | 
 | Derivatives: Exchange Traded |  |  |  |  |  | 
 | Collective Investment Vehicles |  |  |  |  |  | 
 | Rights and Warrants |  |  |  |  |  | 
1
2
3
4
OMG = in RDF/OWL; EA Subst = Model Reviewed by SMEs; EA Draft = Modeled in Enterprise Architect; Initial = Not Yet Modeled
5
6
7
8
10
Future
9

## Slide 40: FIBO Development Scenario (August 2015)
Reference Data (product) Semantics |  |  |  |  |  |  | 
Phase | Domain | Sub-Domain | Dependency | OMG | RDF/OWL | EA Subst | EA Draft
1 | Foundations |  |  | X |  |  | 
1 | Business Entities |  |  | X |  |  | 
1 | Indices and Indicators |  |  | X |  |  | 
2 | Common Concepts (all instruments) |  |  |  | X |  | 
2 | Equity Instruments | Equities |  |  | X |  | 
2 | Debt Instruments | Debt Terms (including bonds) |  |  |  | X | 
5 |  | Structured Finance | Dependent on bonds and mortgage |  |  |  | X
5 |  | Money Markets (includes Repo, Treasury, Government, Tax Free) |  |  |  |  | X
3 | Loans | Common Loan Terms |  |  | X |  | X
5 |  | Mortgage Loan Terms |  |  |  |  | X
7 |  | Other (i.e. general purpose, construction, student, miscellaneous) |  |  |  |  | X
OMG = in standards process; RDF/OWL = in Web Ontology Language; Beta = Model Reviewed by SMEs;
Model = Modeled in Enterprise Architect;

## Slide 41: FIBO Development Scenario (August 2015)
Reference Data (product) Semantics |  |  |  |  |  |  |  | 
Phase | Domain | Sub-Domain | Class | Dependency | OMG | RDF/OWL | EA Subst | EA Draft
3 | Derivatives | Common Concepts |  |  |  |  |  | X
4 |  | OTC Derivatives | Rate Based | Dependent on indices |  |  |  | X
4 |  |  | Credit Default | Dependent on common concepts for loans, common debt terms, indices |  |  |  | X
4 |  |  | Foreign Exchange |  |  |  |  | X
7 |  |  | Asset | Dependent on equities, bonds, common debt terms |  |  |  | X
7 |  |  | Commodity |  |  |  |  | X
7 |  |  | Contracts for Difference |  |  |  |  | X
8 |  | Exchange Traded |  |  |  |  |  | x
9 | Collective Investment Vehicles |  |  | Dependent on listed instruments, derivatives, indices |  |  |  | X
10 | Rights & Warrants |  |  | Dependent on common concepts for all instruments |  |  |  | x
OMG = in standards process; RDF/OWL = in Web Ontology Language; Beta = Model Reviewed by SMEs;
Model = Modeled in Enterprise Architect;

## Slide 42: FIBO Development Scenario (August 2015)
Market Data (time and date) Semantics |  |  |  |  |  |  | 
 | Domain | Sub-Domain | Dependency | OMG | RDF/OWL | EA Subst | EA Draft
 | Common Terms |  |  |  |  |  | X
 | Equity Pricing |  |  |  |  |  | X
 | Debt Temporal Terms | Debt Pricing and Yields |  |  |  |  | X
 |  | Debt Analytics |  |  |  |  | X
 |  | Debt Pool Analytics |  |  |  |  | X
 | CIV Temporal Terms |  |  |  |  |  | X
 | Loan Temporal Terms |  |  |  |  |  | X
 | Trading Status |  |  |  |  |  | X
 | Credit Temporal Terms | Credit Rating |  |  |  |  | X
 |  | Credit Status |  |  |  |  | X
Future Phase
OMG = in standards process; RDF/OWL = in Web Ontology Language; Beta = Model Reviewed by SMEs;
Model = Modeled in Enterprise Architect;

## Slide 43: FIBO Development Scenario (August 2015)
Process Related Semantics |  |  |  |  |  |  | 
 | Domain | Sub-Domain | Dependency | OMG | RDF/OWL | EA Subst | EA Draft
 | Corporate Actions and Events |  |  |  |  |  | X
 | Securities Issuance | Common Issuance Process Terms |  |  |  |  | X
 |  | Equity Issuance (includes IPO, primary market) |  |  |  |  | X
 |  | Debt/Bonds Issuance (includes auction, syndication and other issuance processes |  |  |  |  | X
 |  | Asset-Backed / Mortgage-Backed Issuance (includes agency and non-agency) |  |  |  |  | X
 | Securities Transactions (includes trade, post trade, clearing, settlement) |  |  |  |  |  | 
 | OTC Derivatives Transactions |  |  |  |  |  | X
 | Payments Processing |  |  |  |  |  | 
 | Portfolio and Holdings |  | s |  |  |  | 
Future Phase