## Slide 1: OMG Finance Domain Task Force (FDTF)
Monthly Status/review call
Wednesday July 3 2019

## Slide 2: Agenda
News
Report back on June OMG FDTF Quarterly Meeting (Amsterdam)
Agenda for September OMG FDTF Quarterly Meeting (Nashville)
FIBO Status Takeaway Slides
  FIBO detail – CCM, Metadata, Products etc.
  FIBO Detailed Status etc.
  Status of Current Specifications
  Status of upcoming FIBO specifications and FCT activities

## Slide 3: NEWS
FIBO 2019 Q2 Release (30 June)
  Diagrams will now be in Q3 release
FIBO v2 FTF Report moved to September
  Will be based on EDM Council Q2.5 release (August)
Joint activities
  MARS / Blockchain PSIG – IOTA standards, DLT Interoperability RFI
SBRM RFP formally issued
  Available on OMG website
Data Coalition – FDTF encouraged to pay attention
  Talk to Steve MacLaird on this
    Or via FERM WG
  8 July meeting with OMB
  Our 11 terms went to the Data Coalition

## Slide 4: Amsterdam Quarterly Meeting (1/2)
FDTF
  FIBO updates
  Roadmap / FIBO
    Existence of 2 FIBO namespaces
    Considered the range of possible FIBO futures
    Position paper in preparation
  Adaptive UI demo for FIBO ontology viewing
  FERM WG
    Updates on US legislation of relevance
    Definitions for FTA
    Voted on a set of definitions (finance-2019-06-03)
    FERM will now meet as an independent WG
Joint with BMI
  SBRM RFP vote to recommend for issuance
  AB review: Passed; issued

## Slide 5: Amsterdam Quarterly Meeting (2/2)
Joint with Blockchain PSIG
  Identifiers for DLT Assets (FIGI based)
Blockchain PSIG itself
  Directions in DLT
  DLT Interoperability RFI
  IOTA Updates
Joint with MARS
  Ternary Standard
    Reviewed at MARS meeting on the Monday (questions remained – see next slide)
    AB discussion
    Deprecated as stand-alone standard
    To be included in Tangle / Node standard
  Tangle / Node draft presented
    Including new features just released (Shimmer etc.)

## Slide 6: DLT Standards (Blockchain PSIG)
IOTA standards work under way
  IOTA Tangle / Node Standard (with MARS)
    Draft presented this time around
  Ternary
    Questions on usage, motivation, use base
    Answered by IOTA subsequently
      Specific ternary processing in IoT (including chip-level ideas)
      Possible RFP
      IoT related – what TF?
  Additional messaging standards proposal in Healthcare / FHIR (Protobuf) – what TF?
DLT Ecosystem Interoperability (with MARS):
  RFI in Nashville
  then RFP
  broader DAG based ecosystems (unclear)

## Slide 7: Federated Enterprise Risk Management ("FERM") WG
Met in Amsterdam
Larger meetings planned for Nashville (one day?)
Was a WG of FDTF but will move
  Stand alone
  This WG will make its own agenda and plans for Nashville

## Slide 8: FIBO v2 – Status reminder
A ‘Finalization Task Force’ (FTF) was chartered at the OMG meeting (December 2018)
  This inherits the JIRAs listed for the FIBO v1 RTFs
    Will bring forward only those 1 Jiras that remain applicable
    Will generate OMG Jiras for changes since EDMC FIBO 2018Q2.65 (basis for FIBO v2 submission
  Beta1 published January 11
  Date for comments was Feb 28
  Delivers a ‘Final’ version of the Specification for Q2.5 content in September
Subsequent changes are in later RTFs which will run quarterly tracking the preceding EDM Council Quarterly Release
  EDM Council will also provide some automation for the transformation for EDM Council OWL to OMG OWL (different IRIs; some metadata additions)
  Exploring the proposal to have one set of namespaces rather than 2 as at present

## Slide 9: Change Management / Spec Automation
Steering group meets alternative Fridays
  JIRA alignment EDMC / OMG
    And minor changes to EDMC process
  Specification generation via LaTeX
  New diagrams in CCM
  Possible URI alignment
Work continuing on these

## Slide 10: September Agenda: Things to cover
FDTF Core Business
FIBO v2 FTF Report expected
FIBO Updates and status review
  Possible FIBO extensions (debt etc.)
FDTF Roadmap – definitely
  Position paper status and report back and any EDMC updates
Joint sessions
  SBRM (with BMI) – possible non official submitter team meetings
    Nothing on BMI agenda
  FERM?
    Monitor, see more of what they are doing / workshop
    See 19 June mail on FDTF list
    Unlikely to need a joint session (ask Lars); publicize interesting stuff on our agenda as per other groups of interest
  MARS - DLT usually announced as joint with FDTF
    DLT Interoperability RFI
    Tangle / Node standard (or draft)
Other Groups / WGs
  FERM – one day (separate room)
  Blockchain PSIG
  AI PSIG

## Slide 11: Plans for September

## Slide 12: Possible Additional Sessions

## Slide 13: September FIBO Workshop
FIBO – how to populate with the right instance data (enough information on the intended semantics?)
Previously:
  Sept: Shares and share ownership (number of shares in issue)
  Dec: Entities / LEI related
  March: Equity Pricing
  June: No workshop

## Slide 14: Additional (Background) Slides

## Slide 15: FIBO Plans
FIBO 1
  FND: 1.2 as delivered in March 2017
  FBC: 1.1
  IND: 1.0
  BE: 1.2
    1.2.1 delivering imminently* as urgent fix
  RTFs remain open until FIBO2 approved
* for certain values of imminently

## Slide 16: FTF and RTF Charters (Friday Plenary)
Foundations
  1.2 RTF reported in March 2017
  1.3 RTF chartered Sept 2017
  Extended to June 2019
  Motion to extend to September or later
Business Entities
  1.2 RTF chartered Sept 2016
  Separate urgent issue – to be actioned by the RTF
  Extended to June 2019
  Motion to extend to September or later
Indices and Indicators
  1.1 RTF chartered in Sept 2016
  Extended to June 2019
  Motion to extend to September or later
Financial Business and Commerce (FBC)
  New RTF 1.1 chartered in September 2016
  Extended to June 2019
  Motion to extend to September or later
These remain in existence until FIBO2 is approved
  Needed for approving urgent issues

## Slide 17: FIBO Detailed Information
FIBO Terminology (Modules, domains etc.)
FIBO EDMC and OMG Metadata
CCM Round Tripping
FIBO spec Products
FIBO spec Content
FIBO 2.0 OMG Submission Deliverables
  And decisions needed
Web presentation of FIBO content

## Slide 18: Terminology
Business Domain: Separate views of business content without reference to model structure / namespaces
Model Structure
  Domain: The top level e.g. BE, FND, FBC
  Module: package and IRI fragments below Domain
    No longer recursive (1 level only)
  Ontology: file / leaf level component
There are abstracts for each of these
  Included in Metadata files for each level / component
  All abstracts use dct:abstract
  OMG specs to be generated from these, reversing some changes e.g. add OMG Copyright when submitted
FIBOPedia also generated from these

## Slide 19: FIBO Master Open Actions
Main issues:
  Duplication (Proxies) all fixed? See JIRA on Equivalent classes
  Semantic Duplication – FND FCT investigations ongoing
  Duplicate property names (short names)
Values ontology
  Phase 1 (Provisional) DONE
  Phase 2 (Release) to do
  Phase 3 (applying Values semantics) to do
Proposal
  Release updates to the legacy material in horizontal layers:
    Layer 1: definitions cleaned up
    Layer 2: Simple conceptual semantics
    Layer 3: FIBO OMG Release style and fitness for Protégé

## Slide 20: CCM Round Trip Ingest Process
Process
  Written up
Set-up Requirements documented
  Working directory set
    Only FIBO one needed now
    Need to be on line
  Home folder set up for multi-user
  Namespaces: can’t simply change a URI in OWL without replicating in CCM ahead of next ingest
    These are being tracked
To be replaced with new OWL to CCM ingest and re-do diagrams for FIBO v2 Spec

## Slide 21: Round tripping
Functional as currently specified
Some functions not yet implemented
  Individuals: Ingest in SP1
New features implemented in CCM
  Ontology Metadata
  Min 0 restrictions
  Remote restrictions (domain is in a different ontology / package)

## Slide 22: spec.edmcouncil.org/fibo Products
Glossary
  As HTML
  As spreadsheet
Data dictionary spreadsheet
FIBOPedia (module and ontology abstracts)
Vocabulary (SKOS)
  Use alt-label for synonyms for tool support added this quarter
  SKOS Relations usage (2 styles); actually doing just one at present? Yet we do see Concept treatments for Properties in the current SKOS as well, somehow
SMIF - UML Business Model diagrams
Widoco OWL documentation (including visualizations)
OWL Ontology files
  RDF/XML, TTL, JSON-LD + Nquads
Linked Data Fragments
Schema.org (alignment)

## Slide 23: FIBO spec Statuses:
Release
  All fully vetted OWL ontologies
  FND (part); FBC; BE; IND; DER (part); SEC (part)
Provisional (in development ontologies)
  Loans – the HDMA / US mortgage Loans vertical substantively complete but not yet Release
  Reference terms: SEC, DER, CIV
    Bonds substantively complete but not Release
  Temporal terms (pricing etc.)
    Moved into FBC/SEC/DER deprecating MD Domain
  Process terms (CAE, Issuance etc.)
    Moved into FBC/SEC/DER deprecating CAE Domain
  Differing maturity statuses
Informative
  Extensions to items already published
  Additional material that is not really extensions

## Slide 24: Web Presentation Requirements
How to render ontologies using HTML / Web browser
What you see in a browser when you enter the URI of a class or property
OMG Working Group:
  FIBO and other OMG requirements
  Single IRI per concept with alternative views
  Completed its work for now
The material at spec doesn’t follow this at the current release
  Stay tuned for possible improvements

## Slide 25: Take-away Slides

## Slide 26: FIBO Current Status and RTFs

## Slide 27: FIBO Current Specifications Status Overview
FIBO Foundations
  Final version approved by OMG March 2015
  Revised 1.2 approved March 2017
  RTF 1.3 June 2019 close: defer changes to FIBO2 (FTF)
FIBO Business Entities
  RTF 1.2 June 2019 close: defer changes to FIBO2 (FTF)
  Version 1.1 is current FIBO 1 baseline
  Revised 1.2.1 Urgent Issue Resolution - baseline
FIBO Indices and Indicators
  RTF 1.1 June 2019 close: defer changes to FIBO2 (FTF)
  Version 1.0 is FIBO 1 baseline
FIBO FBC
  RTF 1.1 June 2019 close: defer changes to FIBO2 (FTF)
  Version 1.0 will be FIBO 1 baseline
These will be the final definitive versions of FIBO 1

## Slide 28: FIBO: Scope and Content
Upper Ontology
FIBO Foundations: High level abstractions
FIBO Contract Ontologies
FIBO Pricing and Analytics (time-sensitive concepts)
Pricing, Yields, Analytics per instrument class now included in above Domains
Future FIBO: Portfolios, Positions etc.
Concepts relating to individual institutions, reporting requirements etc.
Now included in above domains
FIBO Process
Securities Issuance and Securitization TBC;
Corporate Actions included in above domains
Derivatives
Loans, Mortgage Loans
Funds
Rights and Warrants
FIBO Indices and Indicators
Securities (Common, Equities)
Securities (Debt)
FIBO Business Entities
FIBO Financial Business and Commerce

## Slide 29: FIBO: Status
Upper Ontology
FIBO Foundations: High level abstractions
FIBO Contract Ontologies
FIBO Pricing and Analytics (time-sensitive concepts)
Pricing, Yields, Analytics per instrument class now included in above Domains
Future FIBO: Portfolios, Positions etc.
Concepts relating to individual institutions, reporting requirements etc.
Now included in above domains
FIBO Process
Securities Issuance and Securitization TBC;
Corporate Actions included in above domains
Derivatives
Loans, Mortgage Loans
Funds
Rights and Warrants
Securities (Common, Equities)
Securities (Debt)
Key
OMG in process
In preparation
Spec Release
Draft in CCM/FIBO-V
FIBO Indices and Indicators
FIBO Business Entities
FIBO Financial Business and Commerce
Notes: Also viewable in Adaptive – see link on next slide

## Slide 30: FIBO Where is What!
29 FIBO Business Conceptual Ontologies have been built since 2008
  http://www.edmcouncil.org/semanticsrepository/index.html
    Contains much detailed downloadable information including models, spreadsheets and XLS files for 29 FIBOs
  Github Working Wiki page”
    https://github.com/edmcouncil/fibo/wiki
    For those who want to get serious soon – Links to UML and RDF/OWL downloadable files for all 29 FIBOs and much much more of Pink and Yellow and Green FIBOs
Browseable and searchable repository with workspaces for all ontologies
  http://us.adaptive.com/FIBO/a3/
http://www.omg.org/spec/EDMC-FIBO/FND/Current
  Contains FIBO-FND in final OMG documentation form including UML and RDF/OWL models for FIBO Foundations
    Github wiki is at:
      https://github.com/edmcouncil/fibo/wiki/FIBO-Foundations
http://www.omg.org/spec/EDMC-FIBO/BE/Current
  Contains FIBO-BE (Business Entities) In OMG documentation form.
    Github wiki is at
      https://github.com/edmcouncil/fibo/wiki/FIBO-Business-Entities
    A working version in testing (“David’s Branch”) is at
      https://github.com/dsnewman/fibo/tree/pink/be
http://www.omg.org/spec/EDMC-FIBO/IND/Current
  Contains FIBO-IND (Indices and Indicators) In OMG documentation form
  Github wiki is at
    https://github.com/edmcouncil/fibo/wiki/FIBO-Indices-and-Indicators .
Pointer to Loans FIBO Github Wiki page
  https://github.com/edmcouncil/fibo/wiki/FIBO-Loans
Pointer to Securities and Equities FIBO Github wiki page
  https://github.com/edmcouncil/fibo/wiki/FIBO-Securities-and-Equities
General Information - http://www.edmcouncil.org/financialbusiness
  Historical perspective and status

## Slide 31: FIBO Atlassian Wiki Spaces
FIBO Overall
  https://wiki.edmcouncil.org/display/FIBO/FIBO
FIBO Content Teams
  Foundations
    https://wiki.edmcouncil.org/display/FND/FCT-FND
  Business Entities
    https://wiki.edmcouncil.org/display/BE/FIBO+-+FCT+-+Business+Entities
  Indices and Indicators
    https://wiki.edmcouncil.org/display/IND/FCT-IND
  Financial Business and Commerce
    https://wiki.edmcouncil.org/pages/viewpage.action?pageId=786677
  Loans
    https://wiki.edmcouncil.org/display/LOAN/FCT-LOAN
  Securities and Equities
    https://wiki.edmcouncil.org/pages/viewpage.action?pageId=786661
  Derivatives
    https://wiki.edmcouncil.org/display/DER/FCT-DER
Vendor Team
  https://wiki.edmcouncil.org/display/FVT/FIBO+-+Vendor+Team

## Slide 32: FIBO Vocabulary
This means FIBO expressed in SKOS
Usable in SKOS tools
  Optimized for relationships view in diagrams
  Uses alt-label for synonym

## Slide 33: schema.org Status
Work on second phase (FB extensions)
  Status? Not known at thi time
  See schema.org for status and details
See FIBO Wiki structure
  Wiki group management as per FCTs (see other notes)

## Slide 34: Appendices: Background Slides
I Jargon Blaster
II FIBO Infrastructure
III Red FIBO
IV FIBO Content and Status (“scenario” slides)

## Slide 35: Appendix I: Jargon Blaster
ISO 10962
  Classification of Financial Instruments (CFI)
  New version released in Jan 2015
ISO 20022
  Messaging standard, UML to XML transformation
  incorporated the draft ISO 19312 (WG11)
  WG11 model was starting point for most FIBO
ISO 11179 = Metadata Repositories
XBRL = eXtensible Business Reposrting Language
  Concepts are in individual “Taxonomies” (model schemas) only (IASB, IFRS, US-GAAP, etc.)
MDDL – Market Data Definition Language

## Slide 36: Appendix II: FIBO Infrastructure
The “Holy Trinity”
  GitHub
  JIRA
  Jenkins
Wiki
  Each FCT and other teams have Wiki area (“Space”)
  Minutes, actions etc. posted there
  How-to Guide will be posted to Wiki also
Wiki to JIRA Bridge: meeting actions identified in Wikis are also now reflected as JIRA issues
  Need for some instruction in this for FCT Leads

## Slide 37: How-To Guide
Shows overall process to follow in using GitHub and Atlassian Sourcetree, for FCT Leads
Detailed screenshots for each part of the process
New section on definitions added
Additional definitions added
  This is the version that is posted on the Wiki
New section on aligning local and remote branches with EDM Council Master

## Slide 38: Engagement Model
Groups
  Each Team is configured as a “Group” in JIRA
  This group is then also used for participation in Wiki “spaces”
If you registered for GitHub access, you GitHub ID also becomes your JIRA ID
  Group leads will then add you to their team group
Otherwise, you will have received an invitation from JIRA directly
  You may want to retrospectively ask to be added to GitHub
Some people are having difficulty accessing the Wiki – there is a synch to be run periodically

## Slide 39: Process Progress
FCT Process (to be followed by FCT Leads)
  Standard template / slides used by all FCT leads
  Minutes posted to Wiki
    FCT leads should take on responsibility for note-taking, publishing and actions status
FIBO Proof of Concept Teams
  May use any FIBO color as appropriate
  Run on same process as FCTs (wiki etc.).
FIBO Vendor Team
  Initially focused on tool support for specification activities
  Will also extend to potential test assistance, PoCs etc.
Build / Test / Deploy / Maintain document
  This is the definitive reference for all process (see Fig 4 of that)
GitHub / Process User Guide updated
  Will extend to overall process over time

## Slide 40: FIBO Content Teams
Each FIBO Content Team has
  A GitHub fork on the FCT Leader GitHub account
    Changes are now carried out in a branch of the EDMC Trunk not a fork but FCT leads may working within their fork ahead of pushing changes
  A working wiki on the main (EDM Council) GitHub account
  Regular meetings

## Slide 41: Questions?