Participants:

Uwe, Sandy, Rick, Yves, John, Eldad

Next meeting on April 22nd

- Uwe to present the approach and plan to evaluate MBSE adoption

- Chirs on MBSE Usability and Engineering Environment – approach and plan

Notes:

Yves presented the approach for SysML RFP Assesement approach:

- Yves to send an e-mail for reviewing the optional requirements

- A review meeting to be scheduled for April 29th

Yves presented the approach for SysML RTF Priorities:

- Sandy: Identify trends in the issues

- Yves: we can also take into account the interest

- Sandy: variant as an example of high interest for the roadmap but maybe not for the RTF. Another example is behavior vs. structure consistency.

- Yves to prepare a table of roadmap interest quantifications (how many people are inetersted in a certain topic and may contribute to the evoluation of the topic) and based on that we can put it in the roadmap

Sandy – we should update/re-visit the evaluation criteria

Eldad to prepare and post a plan skeleton (Excel) on the wiki

Baseline:

- Initiate Working Group

- Identify lead for each data source (refer to the list from previous meeting)

- Develop a conceptual use case model for MBSE (concurrent activity)

- Develop a conceptual meta model for an SE modeling language (input to the use case model) – to be discussed in the next calls

- Review and update evaluation criteria

- Perform assessment (have an entry per data source)

- Review findings

- Synthesize and prioritize findings

- Develop preliminary roadmap

Rick presented the approach for SysML RFI:

- Rick to develop a short summary of take aways of the RFI and present to the roadmap group. Schedule that meeting around mid-May.

- Need to make sure we don’t draw “bad conclusions” based on a 2009 feedback.

- Sandy: We may consider another (online) survey if we decide it would be useful

- Rick: A&D companies don’t have access to internet surveys

- Yves: we should ask if we addressed the points from the 2009 RFI or not

- Rick: the culture has changed since then

- Sandy: the scope is wider than the RTF, since in the roadmap we may include things like library specification that might not be in the specification

- Yves: I would like to know if the next SysML is 1.6 or a new RFP

- Sandy: I agree that this should come out of the roadmap

MBSE Use Cases:

- Define a context diagram for MBSE

- Review the use case survey with the team and identify the important use cases

- Deep dive to the 4-5 most important use cases

- Schedule in John’s slide:

  - Define context diagram until May 6th

  - Review Use case survey, update and select focused Use Cases – until May 27th

  - Evaluate the selected use cases – until June 17th

  - Summarize SysML impact – by July 15th