Model Interchange Working Group (MIWG) Minutes

30 August 2010

The following is a summary from our August 30, 2010 telecom. Let me know if you have any corrections or comments. Even though next Monday Sep 6 is Labor Day in the US, we will have our telecom as usual at 10:00 AM EDT.

Dial-up information:

Conference Dial-in Number: (712) 775-7000

Participant Access Code: 104539#

Proposed Agenda for Sep 6:

Test Case #11 Status – Vendors

Test Case #13 Discussion – Etienne

Canonical XMI Status – Pete Rivett/Peter Denno

Review of open actions – Sandy/All

Aug 30 Agenda:

Test Case #11 Status – Vendors

Test Case #12 Proposal – Sandy

Canonical XMI Status – Pete Rivett/Peter Denno

Review of open actions – Sandy/All

Participants noted with a (Y):

Mickael Albert – Sodius  (Y)

Hedley Apperly – Atego

Roy Bell  – Raytheon (Y)

Etienne Brosse – SOFTEAM  (Y)
Roger Burkhart – John Deere
Tom Capelle – Sodius

Steve Cook – Microsoft

Fatma Dandashi – Mitre 
Peter Denno – NIST

Sandy Friedenthal – Lockheed Martin (Y)
Maged Elaasar – IBM  (Y)
Ralph Hains – Atego

Nerijus Jankevicius – NoMagic

Len Levine – DoD/OSD (Y)
Sam Mancarella – Sparx

Simon Moore – Atego 
Nicolas Rouquette – JPL 
Pete Rivett – Adaptive  (Y)
Ed Seidewitz – Model Driven Solutions (Y)

Andrew Watson – OMG

Wiki Updates:

Refer to Model-Interchange Wiki at http://www.omgwiki.org/model-interchange/doku.php for latest information. These minutes and previous minutes are posted to the Wiki.

Test Case #11 Status:
At the time of the telecom, 4 out of 6 vendors have checked in their exports. One day later we have 5 out of 6. We plan to start import testing after the telecom next week.

Nerijus said he thought that the requirement attribute "isAbstract" should be removed from the valid.xmi. We agreed. Ed will remove all instances including the one on block “E1”. Ed noticed that the valid.xmi has several attributes with visibility=public that should also be removed. Ed will remove them too.

Nerijus said he would enter the issues he found with other exports into our bugzilla repository.

Canonical XMI: 
Peter Denno said there are many rules that define how ordering will be done. He plans to have a new version of the validator later today that will convert XMI into canonical XMI using all of these new rules. He will also create the canonical XMI for test cast #3 and check it in.

Pete Rivett has created a document about canonical XMI, which among other things will describe the new process for testing model interchange. This document will be reviewed at the Cambridge OMG meeting. Upon completion it will be checked into SVN and placed on the WIKI.

We are not quite done with canonical XMI. Peter will look into a new way to generate unique IDs that will be based on a combination of the qualified name plus the type. Nerijus said there is another issue about how binary data should be stored in XML.

Face-to-Face MIWG meeting during OMG Cambridge meeting:
The following is the agenda for the face-to-face meeting on Monday Sep 20 from 9AM-12PM:

- Canonical XMI proposal

- Vendor interchange capability assessment matrix

- Regression testing approach

- December demo

- Plan forward

Closed Actions:

100621-05: Discuss with NIST potential of providing additional support for Canonical XMI – Sandy/Peter (July 12)

100726-01: Provide comments to Pete on draft proposal for Pete to incorporate – All (August 2)

100816-01: Peter Deno to comment on Pete's Canonical XMI white paper. (Aug 30)

Open Actions:

100621-06: Prepare draft white paper for review at September OMG meeting with plans to post prior to December OMG meeting on progress and path forward for MIWG – Nicolas (Sept 20) 
100621-07: Prepare plan for December Interoperability Demonstration – Sandy/Ed/Pete/Vendors

100816-03: Prepare draft for Test Case #13 to include instance diagram based on simple class diagram from TC #1 – Etienne (Aug 30)

100830-01: Create canonical XMI for test case #3 and check it in – Peter Deno (Sep 6)

-- Roy Bell

-- Raytheon

-- Network Centric Systems

-- Fort Wayne, IN