Model Interchange Working Group (MIWG) Minutes

07 February 2011

Attendance: Roy Bell – Raytheon, Etienne Brosse – SOFTEAM , Peter Denno – NIST, Sandy Friedenthal, Len Levine – DoD/OSD, Simon Moore – Atego, Pete Rivett – Adaptive

The following is a summary from our February 07, 2011 telecom. Let me know if you have any corrections. We will have our next telecom Monday February 14 from 10:00-11:00 AM EST.

Dial-up information:

Australia: +61 (0) 2 8014 9480 
Canada: +1 416 900 3440 
Finland: +358 942 415 770 
France: +33 (0) 182 880 159 
United Kingdom: +44 (0) 1316080046 
United States: 909-259-0011 
Participant Access Code: 515-912-155

Link to webcast: https://www2.gotomeeting.com/join/515912155

Agenda:

Status of testing for TC #14 – Vendors

Status of testing for TC #15 – Vendors

Discussion of TC #16 – Sandy

MIWG Briefing to the OMG

Review of open actions – Sandy/All

Status of testing for TC #14:
Both Simon and Etienne have produced exports. We plan to begin import testing after the meeting next week.

Status of testing for TC #15:
Etienne is working on this and expects to be complete by next week.

Discussion of TC #16:
Sandy created a draft diagram and no one found any difficulties. Simon will create the valid.xmi.

MIWG Briefing to the OMG:
There will be a telecon on Monday February 28th to further refine the details of our MIWG briefing. The briefing itself will be held on Wednesday March 23rd at the OMG meeting in Washington DC. Our preferred time for the briefing would be 2:00-3:30 PM. Len will verify this time slot with the C4I DTF, because they have planned an OMG Information Day event that day, and it would likely draw from the same audience.

Closed Actions:

110124-03: Determine if any of Maged’s TC#12 and TC#13 issues require changes to the valid.xmi and update as necessary – Ed (Jan 31)

101206-07: Prepare draft plan for Model Interchange Information Days – Ed/Pete/Sandy (Feb 15, 2011)

101206-05: Prepare approach for vendors to post test case exports which are publically accessible via the MIWG Wiki. – Ed (Dec 13)

Open Actions:

100920-03: Schedule a telecom with Len to discuss preparation for UPDM interchange testing – Sandy (Oct 11)

101115-01: Document root cause of issues and associated lessons learned for TC#12-13 – Simon (Nov 22)

101206-03: Compare BPMN test capability with NIST validator – Peter (Dec 20)

101206-04: Post test case #1 results using canonical XMI per test procedure provided by Ed  - complete for Atego, Modelio, Rhapsody, and not complete for EA, MagicDraw, and RSx (Dec 13)

101206-06: Prepare a plan for canonical XMI development to facilitate community evaluation of interchange capability- Peter (Dec 13)

101206-08: Develop white paper on how to infuse model interchange testing into the OMG process leveraging canonical XMI capability – Ed/Pete/Sandy (TBD)

110110-01: Create SysML issue for non-normative SysML library – Nicolas (TBD)

110124-01: Update out-of-date version numbers in valid.xmi that is otherwise compliant with latest version numbers for UML and SysML – Peter (Jan 31)

110124-02: Make vendor exports available on the publicly accessible WIKI – Ed (TBD)

Wiki Updates:

Refer to Model-Interchange Wiki at http://www.omgwiki.org/model-interchange/doku.php for latest information. These minutes and previous minutes are posted to the Wiki.

-- Roy Bell

-- Raytheon

-- Network Centric Systems