Model Interchange Working Group (MIWG) Minutes

11 April 2011

Attendance: Mickael Albert – Sodius, Roy Bell – Raytheon, Maged Elaasar – IBM,  Sandy Friedenthal, Simon Moore – Atego, Pete Rivett – Adaptive, Ed Seidewitz – Model Driven Solutions

The following is a summary from our April 11, 2011 telecom. Let me know if you have any corrections. Our next telecom will be held Monday April 18 at 09:00 AM EDT.

Dial-up information:

Austria: +43 (0) 7 2088 1402
Canada: +1 (647) 724-3550
France: +33 (0) 182 880 458
Norway: +47 (0) 21 03 58 98
United Kingdom: +44 (0) 121 368 0267
United States: +1 (215) 383-1010 
Participant Access Code: 586-539-187

Link to webcast: https://www2.gotomeeting.com/join/586539187

Agenda:

Test Case Status – Vendors

Description of Testing Phases – Sandy

Phase 2 Completion Criteria -- Sandy

Review of open actions – Sandy/All

Test Case Status:
Release 11 consists of test case #14, #15, and #16. All vendors are done with exports for TC #14, and both Atego and RSx have posted imports. On TC #15; Atego and Rhapsody are waiting for tool updates, while EA, MagicDraw, and Modelio, are done with exports, and RSx has completed both exports and imports. On TC #16; Atego, and Modelio, are done with exports, and RSx has completed both exports and imports.

On April 20th we plan to create release 12. It will be a new release for vendors to place exports for all 16 test cases. These exports should be updated to version UML 2.3, SysML 1.2, and XMI 2.1.1. We plan to make this branch publicly available on May 2nd. Users can download these exports to do their own interchange testing.

Release 11 will still be available for vendors to do import testing if they wish.

Phase 2 Completion Criteria:
The following is the list of criteria for completing phase 2 interchange testing:

- A release definition that is publically available on the MIWG Wiki

  - The description will indicate

    - The content of the release

    - Use cases for how individuals and organizations can use the content to perform their own interchange testing

      - A user could enter the test case diagram into a tool and save the XMI. The user could then run the XMI through the validator to obtain a diff with the valid XMI

      - A user could import the publicly available vendor exports into other tools to assess the level of interchange

  - Test case definitions 1-16 are based on UML 2.3/SysML 1.2/XMI 2.1.1. Each test case will have

    - A valid non-canonical XMI

    - A valid canonical XMI

      - [note: the validator does not publish the correct URI (see email from Simon)]

  - A map of the UML/SysML coverage achieved by test cases 1-16

  - Each vendor exports for each test case in non-canonical format

    - The version of the tool used to produce the export will be noted

    - Can be updated at vendor’s convenience

- Readiness of canonical XMI approach to support scalable interchange testing

  - Stable and validated definition of canonical XMI

    - [note: need Pete and Peter to agree on an algorithm for generation of XMI IDs (expected April 25)]

  - Tooling support

    - For transformation to canonical XMI format

    - To generate and evaluate differences between two canonical XMI files

- Vendor commitment to support testing

  - Completion of 2) above

  - Readiness to support next phase of UML, SysML, and SoaML testing

Closed Actions:

101206-04: Post test case #1 results using canonical XMI per test procedure provided by Ed  - (Dec 13) EA is the only Vendor who has not posted its results.

Open Actions:

101206-03: Compare BPMN test capability with NIST validator – Peter (Dec 20)

101206-06: Prepare a plan for canonical XMI development to facilitate community evaluation of interchange capability- Peter (Dec 13)

110110-01: Create urgent SysML issue for non-normative SysML library – Nicolas (Feb 28)

110124-02: Make vendor exports available on the publicly accessible WIKI – Ed (April 31)

110214-01: Provide standard URI for “kg” quantity kind – Nicolas (Feb 21)

110221-02: State whether your tool allows different model elements in different XMI files to have the same xmi:id when both files are loaded into your tool – All Vendors (Mar 7)

110328-01: Fix minor errors in valid.xmi for early test cases that were originally done in an older version of UML – Peter (April 11)

Wiki Updates:

Refer to Model-Interchange Wiki at http://www.omgwiki.org/model-interchange/doku.php for latest information. These minutes and previous minutes are posted to the Wiki.

-- Roy Bell

-- Raytheon

-- Network Centric Systems