## Slide 1: Financial Industry Business Ontology (FIBO)
Monthly Status/review call
Wednesday September 7th 2011

## Slide 2: FIBO Work streams update
Joint workstreams
  WS1: Content and RFC disposition
  WS2: Technical Model Framework (metamodel)
  WS3: Shared Semantics
  Derivatives Proof of Concept
  Content of the existing Repository

## Slide 3: Progress to Date
Metamodel completed and agreed
Migration to Adaptive – plan in place
Ongoing discussions on disposition and shared semantics
Pilot Shared Semantics work ongoing
Existing SR content SME Reviews essentially complete
  Some material to present for review and sign-off
  Follow up work required on derivatives
Legal conceptual modeling becoming a priority (Master Agreement)
Derivatives Proof of Concept

## Slide 4: Workstream 1 Disposition
Disposition of standards proposals agreed
  No change this month
Modularity within each standard
  Principles agreed
  Details taken to Shared Semantics WS
UML Package disposition independent of OWL Ontology disposition, but likely to be the same
  OWL ontology relationships to be explicitly modeled
Global Terms model restructured

## Slide 5: FIBO RFC Disposition
Broader Framework: Process, Event, State
Ontology Lattice
Global Terms (Mid level ontology)
Accounting, Geo, Legal etc.
Business Entity
Securities and Derivatives Reference Data
Loans
Corporate Actions
Pricing, Analytics
Securities
Transactions
Core Concepts:
Time, Math, places and address etc.
Dependency
Securitized v non Securitized Assets

## Slide 6: Workstream 2: Technical Model Framework
Goals: Immediate Term
  Metamodel changes for proposed standard
  ODM compliance
  OWL, namespace etc. tech decisions
Goals: Longer Term
  Socialization with other Standards
    Business Rules
    Vocabulary / Terminology
    Process

## Slide 7: Workstream 2: Technical Model Framework
Mapping of SR, ODM, OWL constructs
  Substantially complete
  Changes to the model in line with these
    Identified
    May be able to automate – tests ongoing
Additional non-OWL constructs
  Will be done as OWL Annotation Properties
  Will use DC, SKOS, SBVR etc.
  Will leverage ISO 1087 / OMG ontology work
  Hierarchy of metaterms to be done
Mapping to SBVR constructs ongoing

## Slide 8: WS2: Non OWL Constructs
Classification Facets, contextual markers etc.
Terms to allow extraction by business context
Many of these are in existing standards
  ISO 1087 (Terminology)
  SBVR
  SKOS
  Etc.
Will do as OWL Annotation Properties
Close to finalizing method for this

## Slide 9: WS2: Namespaces
Did not put any namespace features in the existing model
  Reason: this should come out of OWL generation
Have agreed to add these to the existing Semantics Repository terms
  The metamodel already supports this
Decisions made on implicit versus explicit “OWL Imports” relationships between packages
  Will all be explicitly modeled
  To be done

## Slide 10: WS2: FIBO Use Cases
ADAPTIVE
EA
MagicDraw
Edit
Import
Import
View
Diagrams
OWL Editor
EA
MagicDraw
Locally extended content
Tables / XL
Export
Export
OWL

## Slide 11: WS2: Imports, Hosting and Editing
Use Adaptive for formal repository
Generate new diagrams and tables from that
  More, simpler diagrams
  Deprecate SR website
Editing still done within UML tools
  Not dependent on one tool once the metamodel is ODM compliant
Also agreed to support OWL editors
Need to support local extension of the model by user firms
  In UML and in OWL

## Slide 12: WS2: Future Works
Broader Ecosystem
  Business Rules
  Vocabulary / Terminology
  Process Models
  Traceability
Identify how all these work together to deliver broader financial industry standards
  At business conceptual model level
Later FIBO deliverables: use these to create whole business domain model
  Transactions
  Corporate Actions

## Slide 13: WS3: Shared Semantics
Activities / Decision Points
  Standards selection procedure
  Grid of candidate standards
  Disposition
    Packages, ontologies
  Treatment of:
    Archetypes
    Lattice

## Slide 14: WS3: Shared Semantics
Standards Selection
  Defined a set of criteria:
    Political
    Technical
    Pervasiveness
  Selection Policy draft “Straw Man” in development
    To validate against existing OMG criteria for standards usage
Grid of standards semantics
  To go on the Wiki
  Need to determine precedence / policy

## Slide 15: WS3: Shared Semantics
Implementation considerations
  For any given standard ontology, we need to line it up with unique features of the FIBO:
  Archetypes
    And associated ontology patterns / grammar
  Lattice
    Standards must be usable with or without
    Modularization to ensure this is possible
Trial implementations to formalize method for this
  Address
  Transactions and accounting (REA, XBRL)

## Slide 16: WS3: Pilot Implementations: Current
Accounting:
  REA versus Double Entry (XBRL) world views
    Identify which to use when
    Demonstrate how these help not hinder each other
  Starting now this as next pilot
  Different disposition: this is an ontology where we expect to use it all
    Currently only use some constructs
    Many remaining REA constructs seem to correspond to terms we have in the upper ontology that have no home
  Challenge: There is no authoritative ontology for REA at present

## Slide 17: WS3: Shared Semantics
Other Considerations
  Namespaces and URIs
  Maintenance and updates
  What does our standard look like in this area

## Slide 18: Process Proposals
FIBO is content specific (domain ontology)
This has different control requirements to a metamodel standard
  Interchange is not the test
Developing strong OMG process for content standard submissions
The FIBO Proposals will propose refinements / specialization within that, for Ontology requirements specifically
Hope that OMG process for content in place before our first submission

## Slide 19: Timings
Users won’t wait for ODM, OWL updates
  But we have anticipated many of those changes already
Shared Semantics work will proceed piecemeal such that the shared concepts needed for first set of proposals is in place
If new process allows, could submit FIBO for Instrument Reference Terms to cover Equity, Debt in first draft, follow with derivatives, funds etc. later
  Using newer shared semantics constructs

## Slide 20: Decision Points
What does the Standard look like?
  i.e. what’s normative, what to include etc.
Possible enhancements
  BIAN business context metadata
  Metadata for OWL dialect sub-sets
  Ecosystem / URI considerations
  Business friendly editing?
Reports, diagrams generation from new hosting arrangements

## Slide 21: Derivatives Proof of Concept
Showcases what semantic tech can do
Did a “dry run” to academic group – well received
Presented to CFTC group 30 August
Huge interest from regulators globally

## Slide 22: Derivatives Proof of Concept
Findings on relationship between business conceptual ontology (FIBO) and operational ontologies for semantic applications
  We expect to be able to articulate a “Semantic Data Lifecycle Management” method
  Important for communication
    Benefits of formal semantics versus benefits of semantic tech
  We need a clear picture of the relative maturity and tool support for each of the things that semantic tech can do.
Master Agreement conceptual modeling
  Some very powerful legal model ideas coming out
  Needed for systemic risk
    At conceptual model level, not just semantic tech

## Slide 23: Existing Repository Content Status
Securities Reference Terms
  In Beta, some Change Notes being processed
Derivatives
  Still in draft but a lot of new material incorporated during Proof of Concept
Corporate Actions
  SME Reviews essentially complete
  Participation from SWIFT and others
  Extensive analysis done by team members
  To be completed over August and presented for sign-off
  Future process work in wider ecosystem before release as FIBO for CAE, but will be complete within current format
Loans
  Substantively complete
  Actions to be completed over August
  Presenting for review and sign-off September
    BUT
  We need to map and realign with MISMO

## Slide 24: Summary / Work Plan
ODM changes defined
Refactor model to align with these (one hit)
Work on Annotation Properties extensions
Pilot studies for Shared Semantics
Present the complete vision of the FIBO proposals at September Quarterly Meeting
Import into Adaptive
  Initial activities started
Write documents, define maintenance details
Formal submission November 2011
  For December Quarterly Meeting