## Slide 1: OMG Finance Domain Task Force (FDTF)
Monthly Status/review call
Wednesday November 7th 2012

## Slide 2: Agenda
FIBO Update, Status and Plans
FDTF Agenda for Burlingame
  RegW and Front-running introduction
FIBO Details (take-away)

## Slide 3: Financial Industry Business Ontology (FIBO)
Monthly Status/review
Wednesday November 7th 2012

## Slide 4: Part I: FIBO Status and Update
Headline Points
FIBO Moving Parts Update
  Business Conceptual Ontology
    Foundations update
    FIBO-BE SME Reviews
  Business Presentation Layer (Adaptive)
  OMG Specifications
  Operational Ontologies

## Slide 5: Headline Points
SME Reviews
  Progressing well
  Good engagement from the industry
  Agreed extensions to scope
    Fund related entities, SPVs etc.
Deferred to March 2013
Draft Specification to be produced for December 2012 (in OMG-speak: “Convenience Document”)
FIBO Foundations
  Now need to include more than just the foundational terms needed for FIBO-BE

## Slide 6: Meetings
No more Thursday Workstream Calls
  The decisions we needed to make are made
  EXCEPT: one off session to agree on modularity and namespaces (Late November / early December)
  This will be after the material is completed for the December Draft Specification
  See Part II for the results of the Thursday Workstream calls
New: Implementation calls
  Starting January
  Focus on different routes to implementation and usage of the FIBO conceptual models

## Slide 7: Provisional Roadmap
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
2012
2013
Beyond
FIBO-Foundations
Global Terms and modeling framework
FIBO Business Entity
Domain ontology
FIBO Securities
Domain ontology
FIBO Derivatives
Domain ontology
FIBO Loans
Domain ontology
FIBO Market Data, CAE, Portfolio, Payments
Other Domain ontologies
Industry review
Industry review
Industry review
Industry review
Industry review
OMG finalization
OMG finalization
OMG finalization
OMG finalization
OMG finalization
Final
Final
Final
Final
Final
Q1
Q2
Q3
Q4

## Slide 8: Provisional Roadmap
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
2012
2013
Beyond
FIBO-Foundations
Global Terms and modeling framework
FIBO Business Entity
Domain ontology
FIBO Securities
Domain ontology
FIBO Derivatives
Domain ontology
FIBO Loans
Domain ontology
FIBO Market Data, CAE, Portfolio, Payments
Other Domain ontologies
Industry review
Industry review
Industry review
Industry review
Industry review
OMG finalization
OMG finalization
OMG finalization
OMG finalization
OMG finalization
Final
Final
Final
Final
Final
Q1
Q2
Q3
Q4
moved
Do we move these out or leave where they were?

## Slide 9: Update on the Moving Parts
FIBO Business Conceptual Ontology (BCO) | Adaptive Web Presentation Facility
FIBO OMG Specifications | 
FIBO Operational Ontologies | 

## Slide 10: FIBO Business Conceptual Ontology
FIBO Business Conceptual Ontology (BCO) | Adaptive Web Presentation Facility
FIBO OMG Specifications | 
FIBO Operational Ontologies | 

## Slide 11: FIBO Business Conceptual Ontology
Two components
  FIBO Foundations: Basic Business Ontology
  FIBO industry specifications
  FIBO Business Entities
  Future FIBO industry specifications
    Securities
    Derivatives
    Loans

## Slide 12: FIBO Foundations
To date we have subjected about half of this material to the formal OMG process and model changes
Now plan to provide a complete Foundations first release (March)
Progress in the following areas:
  Transactions
  Legal / contractual and rights/obligations
  Address – conceptual changes identified in POC sessions
  Geographical and geopolitical
Need to update the list of “included” external standards
  E.g. ISO 3166 OWL; W3C Organization ontology
  Inclusion of OMG Date Time Vocabulary

## Slide 13: FIBO Business Entities
SME Reviews
Disposition of Legal Entity, Legal Person etc.
Extended scope
  Fund related entities
  Special Purpose Vehicles (including those for asset backed securities etc.)
Still to do:
  Properties of entities (names, addresses, identifiers etc.)
  Relationship hierarchies
  Sovereigns, government etc.

## Slide 14: FIBO Business Entities Draft
To be produced in early December
Take to OMG FDTF meetings at Burlingame
Show that we have actioned the detailed OMG review comments to date
Provide an up to date point of reference for users
Table/spreadsheet of terms and definitions
Machine readable files
Scope:
  Include the core facts as identified in the SME Reviews
  Other items in sope per SME reviews to be added in February version (March FDTF)

## Slide 15: Business Presentation Facility (Adaptive)
FIBO Business Conceptual Ontology (BCO) | Adaptive Web Presentation Facility
FIBO OMG Specifications | 
FIBO Operational Ontologies | 

## Slide 16: Adaptive Presentation Facility
Identified two audience types:
  Those looking at the model as a model
  Those using the model to view the business realities
That is, there will be views for those who need to understand the model in order to implement against it, and there will be views for those to whom the model is a way of representing the subject matter
  These have different concerns and requirements
  Potentially offer different levels of detail and logical information e.g. necessary and sufficient facts

## Slide 17: FIBO OMG Specifications
FIBO Business Conceptual Ontology (BCO) | Adaptive Web Presentation Facility
FIBO OMG Specifications | 
FIBO Operational Ontologies | 

## Slide 18: Status: OMG Specifications
Most material written
Content of specification is given as a report from Adaptive
Conformance section
  Identified principles for “good” applications in semantic tech and in conventional tech
    Too many architectures to define conformance points for them all
    Non normative annex
    Could elect to make some of these guidelines normative in Q2 or Q3 time frame if they can be formalized
  Conformance section will simply cover use of ontologies which are a sub-set of the Business Conceptual Ontology

## Slide 19: FIBO Operational Ontologies
FIBO Business Conceptual Ontology (BCO) | Adaptive Web Presentation Facility
FIBO OMG Specifications | 
FIBO Operational Ontologies | 

## Slide 20: Operational Ontologies
Some valuable lessons on what makes a suitable operational ontology
Have also started to introduce more conceptual terms which will be put into the BCO (e.g. on addresses)
Coming soon:
  Extended derivatives proofs of concept
  MBS / ABS / Loans

## Slide 21: Finance Domain Task Force
Tuesday 11 December
  Financial Data and Semantics: challenges and emerging opportunities
  SMART Regulation project
  FIRO and SMART Regulation
  LEI and Supply Chain
  Financial contracts and risk management
  Regulation W and Front-running
  Payments Traceability
Wednesday 12 December
  FIBO Business Entities working sessions
  Model Driven Message interoperability (MDMI)
  Property and Casualty

## Slide 22: Regulation W and Front-running
Business introduction
  Wesley Moore, Wells Fargo

## Slide 23: Part II: FIBO Details
Decisions made on Thursday Calls
Open technical issues
For detailed notes of all these discussions see
  http://www.omgwiki.org/OMG-FDTF/doku.php?id=start
  This will also be updated with a complete list of the decisions made on the Thursday Workstream calls to date
  All decisions on standard and technical implementation are made and only made on these calls

## Slide 24: Decisions Made on Thursday Calls
ODM Profile – FIBO sub-set and graphical renditions
External Ontologies
  Criteria for selection and use
  Methods for incorporation
    There are 3 of these depending on the state and scope of the external ontology
Annotation metadata
  Extension and reuse of DC, SKOS terms
  Rendition as OWL Annotation Properties
  Population of instances
  Migration from existing UML notes
Conformant FIBO applications
Other OMG document features, informative annexes, refs etc.

## Slide 25: Open Technical Questions
Property Restrictions
  How to simplify the number of relationships facts and give these shorter unique names as a result
  Show facts as narrowing down of other more general facts
Property Chains
  How to indicate that a relationship fact about something is derived from two facts
  How to present just the single, simple fact where needed

## Slide 26: Property Restrictions
What this means: More “Semantic Tech” facing rendition of relationship facts
  Relationship facts which are really just refinements of existing relationships facts and add not significant new meaning, are now defined using a semantic tech approach called “Restrictions”
  These will continue to be displayed the same way in business views (lines between classes).
Status:
  Identified the method and tested it
  To be implemented across the model

## Slide 27: Property Chains
What this means: Relationship facts which are derived from two or more other relationships facts
Intent: be able to extract operational ontologies which disregard “Relative Thing” concepts and simply keep the direct relationship
  Example:
    Company -> Part Owner -> Company
    Company -> Company

## Slide 28: Property Chains
What this means: Relationship facts which are derived from two or more other relationships facts
Intent: be able to extract operational ontologies which disregard “Relative Thing” concepts and simply keep the direct relationship
  Example:
    Company -> Part Owner -> Company
    Company -> Company
“Relative Thing” i.e. Party
Direct relationship
e.g. ‘has part owner’

## Slide 29: Detailed Requirement
We had been using a simple pattern whereby object properties have more than one parent. It turns out this is wrong
These require the use of a new ODM construct
  To be added to the table in Foundations Specification
  Rendered as a blue line with attached box (UML AssClass)
  Problem: Need to represent sequence
If we do go with the AssClass construct above, need to be able to relate the single object property with the property chain, e.g. via some SKOS relationship

## Slide 30: Technical Issues Plan
Add “functional” indication on properties both graphically and in metadata (tagged values)
Include our best shot at property restrictions in the December Draft
  Will then be able to see how these render in Adaptive
  Explore and experiment with ways of presenting to business
Research on ODM requirements for property chains, then as above
Maintain parallel un-annotated EA repository file with the existing business rendition of these relationships

## Slide 31: Questions?