## Slide 1: OMG Finance Domain Task Force (FDTF)
Monthly Status/review call
Wednesday February 6th 2013

## Slide 2: Headline Points
Finalizing the submission for 18 Feb
  Content
  Written Documents
    FIBO Foundations: what FIBO is, conformance etc.
    FIBO-BE: the Business Entities content
Architecture (modularity etc.)
  In the process of finalizing this
  Determines what goes into the OMG submission
Operational / Methodology
Roadmap

## Slide 3: Submission for 18 Feb
Business terms and definitions: locking in what is in the model this week per SME Reviews
  Open questions relate to more detailed terms which can be the subject of future updates
Written documents – already in place
MB to respond to previous commenters showing how their comments have been addressed
Content section – to be generated from Adaptive
  Have addressed the technical requirements for this
  Depends on finalization of what’s to go in to the OMG submission
Diagrams annex – MB to produce once business content finalized

## Slide 4: Update on the Moving Parts
FIBO Business Conceptual Ontology (BCO) | Adaptive Web Presentation Facility
FIBO OMG Specifications | 
FIBO Operational Ontologies | 

## Slide 5: Business Conceptual Ontology
Foundations: firming up the final pieces that are needed for Business Entities
Clarity on rights, obligations and similar constructs
  Ongoing activity
  Cross referencing between REA, XBRL, existing upper ontologies etc.
Not all of this will go into the OMG specification
  The stuff which does not, will need to be managed by the Council
    E.g. Lattice, some of the more complex terms
  The complete BCO will go into Adaptive

## Slide 6: OMG Submission
Modularity: updating the architecture to have a more modular structure
  Defined “Packages” of ontologies per subject
  Segregated to allow extraction of operational ontologies
    E.g. “Party” concepts
Determine what should and should not be in the OMG submissions
  Still a Business Conceptual Model
  Simplified and reduced from overall BCO
Submission includes machine readable files
  These are necessarily tool-independent
  Looking to use MagicDraw and VOM to work with this
  What’s in MagicDraw / VOM will correspond to what’s in the OMG submission

## Slide 7: Business Presentation Layer
Not in the critical path for now
FIBO formal specification includes definition of what is the minimum set of requirements for business readability (based on what EA currently does)
Adaptive has capability to do better business facing diagrams
  This requires imaginative input from FDTF business stakeholders
  Working group to be convened on this
Other tools may also be explored
  Protégé, TopBraid etc.
Visualization tools are a major growth area

## Slide 8: Operational Ontologies
Proof of Concept: defines what makes for a usable operational ontology
  Demonstrated some powerful things with this already
  Revelytix have shown even more powerful things by integrating with rules e.g. “R”
Methodology to be developed for deriving operational ontologies from the business content in the BCO
  By extraction of sub-sets of the OMG FIBO BCO content
    Modular structure should simplify this for most use case
    Some use cases may require additional transformations
  Methodology to cover both
Come to my presentation on FIBO methodological requirements at the Ontology Summit tomorrow
We need to get away from ad hoc demonstration ontologies to formally “productized” FIBO deliverables

## Slide 9: Provisional Roadmap
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
FIBO Market Data, CAE, Risk/Reporting
Other Domain ontologies
2012
2013
Beyond
FIBO-Foundations
Global Terms and modeling framework
FIBO Business Entity
Domain ontology
FIBO Securities
Domain ontology
FIBO Derivatives
Domain ontology
FIBO Loans
Domain ontology
FIBO Market Data, CAE, Portfolio, Payments
Other Domain ontologies
Industry review
Industry review
Industry review
Industry review
Industry review
OMG finalization
OMG finalization
OMG finalization
OMG finalization
OMG finalization
Final
Final
Final
Final
Final
Q1
Q2
Q3
Q4

## Slide 10: Questions?