## Slide 1: OMG Finance Domain Task Force (FDTF)
Monthly Status/review call
Wednesday August 6th 2014

## Slide 2: Agenda
FIBO Development Process
  Securities / Equities Content Team
  Development infrastructure
  Test strategy and infrastructure
FIBO Status
  Status of Current Activities
  FIBO Indices and Indicators Status / Plans
  Roadmap and next steps

## Slide 3: FIBO Development Process
Dennis Wisnosky

## Slide 5: Development Process Status
Infrastructure set-up sell under way
  GitHub, Jenkins
  Also intend to interact with JIRA in future
Rules of use of GitHub are being finalized
  Forks and Branches usage
  Naming rules
  Use of folder structure
Rules maintained within GitHub

## Slide 6: Test Process Status
Test Strategy: In development
  Includes details analysis of ontology evaluation published work
  Verification and Validation
  Matrix based on established ontology QA methods
Test Infrastructure: In development
  Virtual machines set up
  Jenkins, JIRA, GitHub
Test Data:
  In development

## Slide 7: FIBO FTF Status
Making progress on open issues
Small number of “must address” issues, in hand
  May opt to defer one or two
Considering setting up an FTF2
  This would allow us to publish a “Convenience” document as a baseline rather than a “Final” Spec
  Motivation is the need to complete more formal tests

## Slide 8: FIBO Specifications Status Overview
FIBO Foundations
  Approved for Finalization (Dec)
  FTF chartered, meets regularly
  Completion scheduled for Sept 2014
FIBO Business Entities
  Approved for Finalization (March)
  FTF chartered, awaiting Beta 1 spec
  Completion scheduled for Dec 2014
FIBO Indices and Indicators
  Approved for Submission
  Public commenting period open to 18 August
FIBO Securities Common and Equities
  FIBO Content Team in place under Richard Beatch (Bloomberg)
  Started the OMG migration process

## Slide 9: FIBO Conceptual Ontologies (Lattice etc.)
Lattice and other high level abstractions
  Provide the conceptual “glue” for business meaning
  Few practical applications would use directly
  To be maintained in separate EDM Council namespace
    Available for reference
    Maintained in RDF/OWL
Initial OMG specifications
  To reflect but not include a variant of these patterns
    Ownership and Control: simpler “associative” relations
    Other model elements remain as seen
Future OMG submissions to include this material

## Slide 10: Current Roadmap
Loans
FIBO Market Data, CAE, Risk/Reporting
FIBO Market Data, CAE, Risk/Reporting
FIBO Market Data, CAE, Risk/Reporting
2013
2014
2015
Foundations
Business Entities
Securities Common and Equities
Indices & Indicators
Loans common
Other FIBO Components
Public review
Public review
Public review
Public review
Industry review
OMG finalization TF
(FTF)
OMG finalization
OMG finalization
OMG finalization
OMG finalization
Final
Final
Final
Final
Q1
Q2
Q3
Q4
OMG Revision TF
(RTF)
Q4
FIBO Content Teams
{
Q1
Q2

## Slide 11: FIBO Development Scenario - 1
Reference Data (product) Semantics |  |  |  |  |  |  |  | 
 | Domain | Sub-Domain | Class | Dependency | OMG | Substantive | Model | Initial
 | Foundations |  |  |  | X |  |  | 
 | Business Entities |  |  |  | X |  |  | 
 | Indices and Indicators |  |  |  |  | X |  | 
 | Common Concepts | (all Instruments) |  |  |  | X |  | 
 | Common Debt Terms |  |  |  |  | X |  | 
 | Listed Instruments | Bonds |  |  |  | X |  | 
 |  | Equities |  |  |  | X |  | 
 | Common Concepts | Loans |  |  |  |  |  | 
 | Common Concepts | Derivatives |  |  |  |  |  | 
 | Derivatives | OTC | Rate Based | Dependent on Indices |  |  | X | 
 |  |  | Credit Default | Dependent on Common Concepts for Loans, Common Debt Terms and Indices/Indicators |  |  | X | 
 |  |  | FX |  |  |  | X | 
Phase 1
Phase 2
Phase 3
(FIBO 1.0) Major Milestones
Phase 4
OMG = in RDF/OWL; Beta = Model Reviewed by SMEs; Model = Modeled in Enterprise Architect; Initial = Not Yet Modeled

## Slide 12: FIBO Development Scenario - 2
Reference Data (product) Semantics |  |  |  |  |  |  |  | 
 | Domain | Sub-Domain | Class | Dependency | OMG | Substantive | Model | Initial
 | Mortgage |  |  |  |  |  | X | 
 | Listed Instruments | Debt | Structured Finance | Dependent on Bonds and Mortgage |  |  | X | 
 |  |  | Money Markets | Includes Repo, Treasury, Government, Agency, Tax-Free, etc. |  |  | X | 
 | Derivatives | OTC | Asset | Dependent on Equities, Bonds and Common Debt Terms |  |  | X | 
 |  |  | Commodity |  |  |  | X | 
 |  |  | Contracts for Difference |  |  |  | X | 
 | Collective Investment Vehicles |  |  | Dependent on Listed Instruments, Derivatives and Indices |  |  | X | 
 | Derivatives | Exchange Traded |  |  |  |  | X | 
 | Loans | Other | General Purpose, Construction, Student, Miscellaneous |  |  |  | X | 
 | Rights and Warrants |  |  | Dependent on Common Concepts for all Instruments |  |  | X | 
Phase 5
Phase 6
Phase 7
OMG = in RDF/OWL; Beta = Model Reviewed by SMEs; Model = Modeled in Enterprise Architect; Initial = Not Yet Modeled

## Slide 13: FIBO Development Scenario - 3
Market Data (time and date) Semantics |  |  |  |  |  |  |  | 
 | Domain | Sub-Domain | Class | Dependency | OMG | Substantive | Model | Initial
 | Common Terms | Temporal Component |  |  |  |  | X | 
 | Equity Pricing |  |  |  |  |  | X | 
 | Debt Temporal Terms | Debt Pricing and Yields |  |  |  |  | X | 
 |  | Debt Analytics |  |  |  |  | X | 
 |  | Debt Pool Analytics |  |  |  |  | X | 
 | CIV Temporal Terms |  |  |  |  |  | X | 
 | Loan Temporal Terms |  |  |  |  |  | X | 
 | Trading Status |  |  |  |  |  | X | 
 | Credit Temporal Terms | Credit Rating |  |  |  |  | X | 
 |  | Credit Status |  |  |  |  | X | 
Future Phase
OMG = in RDF/OWL; Beta = Model Reviewed by SMEs; Model = Modeled in Enterprise Architect; Initial = Not Yet Modeled

## Slide 14: FIBO Development Scenario - 4
Process Related Semantics |  |  |  |  |  |  |  | 
 | Domain | Sub-Domain | Class | Dependency | OMG | Substantive | Model | Initial
 | Corporate Actions and Events |  |  |  |  |  | X | 
 | Securities Issuance | Common Issuance Process Terms |  |  |  |  | X | 
 |  | Equity Issuance |  | IPO, Other Equity Issue Processes, Primary Market |  |  | X | 
 |  | Debt/Bonds Issuance |  | Auction, Syndication, Other Issuance Processes |  |  | X | 
 |  | Asset-Backed / Mortgage-Backed Issuance | Agency |  |  |  | X | 
 |  |  | Non-Agency |  |  |  | X | 
 | Securities Transactions |  |  | Trade, Post-Trade, Clearing, Settlement |  |  |  | X
 | OTC Derivatives Transactions |  |  | See OTC Derivatives Terms |  |  | X | 
 | Payments Processing |  |  |  |  |  |  | X
 | Portfolio and Holdings |  |  | Positions and Holding Terms |  |  |  | X
Future Phase
OMG = in RDF/OWL; Beta = Model Reviewed by SMEs; Model = Modeled in Enterprise Architect; Initial = Not Yet Modeled