## Slide 1: OMG Finance Domain Task Force (FDTF)
Monthly Status/review call
Wednesday January 07th 2015

## Slide 2: Agenda
FIBO Status
  Status of Current Activities
    FIBO Foundations
    FIBO BE
    FIBO Indices and Indicators
    FIBO Securities and Equities
    FIBO Loans
  FIBO Build/Test/Deploy/Maintain process

## Slide 3: FIBO FTF2 Status (Foundations)
FTF2 Report and Specification being voted on by OMG Architecture Board (email vote)
This will be followed by email vote of the Domain Technical committee
Expectation is that this will be passed in the coming weeks

## Slide 4: FIBO Specifications Status Overview
FIBO Foundations
  AB email vote in progress
  Revision Task Force (RTF) chartered
FIBO Business Entities
  Approved for Finalization (March 2014)
  FTF chartered
  Completion scheduled for March 2015
FIBO Indices and Indicators
  Approved September 2014
  Completion scheduled for June 2015
FIBO Securities Common and Equities
  FIBO Content Team in place under Richard Beatch (Bloomberg)
  Will submit an RFC in June 2015 at Berlin
  Additions made to Foundations, plans for BE
FIBO Loans
  FIBO Content Team under way (Wells Fargo lead)

## Slide 5: Current Roadmap
Public review
RTF
RTF
OMG Revision TF
(RTF)
FIBO Market Data, CAE, Risk/Reporting
FIBO Market Data, CAE, Risk/Reporting
FIBO Market Data, CAE, Risk/Reporting
2013
2014
2015
Foundations
FIBO-BE
Securities Common and Equities
Indices & Indicators
Loans common
Other FIBO Components
Public review
Public review
Public review
OMG finalization TF
(FTF)
OMG finalization TF
(FTF)
OMG FTF
OMG finalization
OMG finalization
Final
Final
Final
Final
Q1
Q2
Q3
Q4
FTF2
Q4
FIBO Content Teams
{
Q1
Q2
Derivatives
Beta2
RFC
Beta2
Milestone
Spec
Activity
FTF2
OMG Task Force
Adoption
Beta1
LoI
Q3
OMG finalization

## Slide 6: FIBO Build/Test/Deploy/Maintain Process
Over to Dennis…

## Slide 7: Appendix 1: FIBO Content and Status

## Slide 8: Key to Colors
 | Planned Phase Colors |  | Status Colors | OMG | Substantive | Model | Initial
 | Foundations and Business Entities, Indices |  | Red = EDM Council legacy |  |  |  | 
 | Common Concepts all Instruments; Equity; Debt |  | Pink = Initial Refactoring |  |  |  | 
 | Derivatives Common; Loans Common |  | Yellow = OMG Submission |  |  |  | 
 | Derivatives: Rate, Credit, Fx |  | Green = OMG Final |  |  |  | 
 | Loans: Mortgage |  |  |  |  |  | 
 | Debt: Structured Finance, Money Markets |  |  |  |  |  | 
 | Derivatives: Asset, Commodity, CFD |  |  |  |  |  | 
 | Derivatives: Exchange Traded |  |  |  |  |  | 
 | Collective Investment Vehicles |  |  |  |  |  | 
 | Rights and Warrants |  |  |  |  |  | 
1
2
3
4
OMG = in RDF/OWL; Beta = Model Reviewed by SMEs; Model = Modeled in Enterprise Architect; Initial = Not Yet Modeled
5
6
7
8
10
Future
9

## Slide 9: FIBO Development Scenario (September 2014)
Reference Data (product) Semantics |  |  |  |  |  |  | 
Phase | Domain | Sub-Domain | Dependency | OMG | RDF/OWL | Beta | Model
1 | Foundations |  |  | X |  |  | 
1 | Business Entities |  |  | X |  |  | 
1 | Indices and Indicators |  |  | X |  |  | 
2 | Common Concepts (all instruments) |  |  |  | X |  | 
2 | Equity Instruments | Equities |  |  | X |  | 
2 | Debt Instruments | Debt Terms (including bonds) |  |  |  | X | 
5 |  | Structured Finance | Dependent on bonds and mortgage |  |  |  | X
5 |  | Money Markets (includes Repo, Treasury, Government, Tax Free) |  |  |  |  | X
3 | Loans | Common Loan Terms |  |  |  |  | X
5 |  | Mortgage Loan Terms |  |  |  |  | X
7 |  | Other (i.e. general purpose, construction, student, miscellaneous) |  |  |  |  | X
OMG = in standards process; RDF/OWL = in Web Ontology Language; Beta = Model Reviewed by SMEs;
Model = Modeled in Enterprise Architect;

## Slide 10: FIBO Development Scenario (September 2014)
Reference Data (product) Semantics |  |  |  |  |  |  |  | 
Phase | Domain | Sub-Domain | Class | Dependency | OMG | RDF/OWL | Beta | Model
3 | Derivatives | Common Concepts |  |  |  |  |  | X
4 |  | OTC Derivatives | Rate Based | Dependent on indices |  |  |  | X
4 |  |  | Credit Default | Dependent on common concepts for loans, common debt terms, indices |  |  |  | X
4 |  |  | Foreign Exchange |  |  |  |  | X
7 |  |  | Asset | Dependent on equities, bonds, common debt terms |  |  |  | X
7 |  |  | Commodity |  |  |  |  | X
7 |  |  | Contracts for Difference |  |  |  |  | X
8 |  | Exchange Traded |  |  |  |  |  | x
9 | Collective Investment Vehicles |  |  | Dependent on listed instruments, derivatives, indices |  |  |  | X
10 | Rights & Warrants |  |  | Dependent on common concepts for all instruments |  |  |  | x
OMG = in standards process; RDF/OWL = in Web Ontology Language; Beta = Model Reviewed by SMEs;
Model = Modeled in Enterprise Architect;

## Slide 11: FIBO Development Scenario (September 2014)
Market Data (time and date) Semantics |  |  |  |  |  |  | 
 | Domain | Sub-Domain | Dependency | OMG | RDF/OWL | Beta | Model
 | Common Terms |  |  |  |  |  | X
 | Equity Pricing |  |  |  |  |  | X
 | Debt Temporal Terms | Debt Pricing and Yields |  |  |  |  | X
 |  | Debt Analytics |  |  |  |  | X
 |  | Debt Pool Analytics |  |  |  |  | X
 | CIV Temporal Terms |  |  |  |  |  | X
 | Loan Temporal Terms |  |  |  |  |  | X
 | Trading Status |  |  |  |  |  | X
 | Credit Temporal Terms | Credit Rating |  |  |  |  | X
 |  | Credit Status |  |  |  |  | X
Future Phase
OMG = in standards process; RDF/OWL = in Web Ontology Language; Beta = Model Reviewed by SMEs;
Model = Modeled in Enterprise Architect;

## Slide 12: FIBO Development Scenario (September 2014)
Process Related Semantics |  |  |  |  |  |  | 
 | Domain | Sub-Domain | Dependency | OMG | RDF/OWL | Beta | Model
 | Corporate Actions and Events |  |  |  |  |  | X
 | Securities Issuance | Common Issuance Process Terms |  |  |  |  | X
 |  | Equity Issuance (includes IPO, primary market) |  |  |  |  | X
 |  | Debt/Bonds Issuance (includes auction, syndication and other issuance processes |  |  |  |  | X
 |  | Asset-Backed / Mortgage-Backed Issuance (includes agency and non-agency) |  |  |  |  | X
 | Securities Transactions (includes trade, post trade, clearing, settlement) |  |  |  |  |  | 
 | OTC Derivatives Transactions |  |  |  |  |  | X
 | Payments Processing |  |  |  |  |  | 
 | Portfolio and Holdings |  | s |  |  |  | 
Future Phase