## Slide 1: OMG Finance Domain Task Force (FDTF)
Monthly Status/review call
Wednesday August 3rd 2016

## Slide 2: Agenda
News
FIBO Vocabulary update
OMG FDTF Quarterly Meeting Planning (Chicago)
Other FDTF Activities
  Blockchain
  New co-chair
Roadmap and co-ordination
FIBO Process Update
FIBO Status
  Status of Current Specifications
  Status of upcoming FIBO specifications and FCT activities
Other FIBO Activities
  Schema.org

## Slide 3: News
FIBO Vocabulary
  Launch in NYC (20 July) went well
  Initial Early Adopter trial 02 Aug
Work under way on specification alignment
Submissions planned for Sept OMG (Aug 15):
  IND
  FBC
  BE
FND RTF is now deferred to November
Blockchain for FDTF
  Regular calls ongoing
  Focus on Smart Contracts

## Slide 4: FIBO Vocabulary
Expression of FIBO business content via SKOS
Derived from underlying OWL models
  These reflect the “simplistic” use of OWL in Red FIBO
  Will include minimal formal restrictions (not in Red FIBO today)
  Other OWL “Anti-patterns” addressed
SKOS tools to enable business SME review and completion of the legacy business ontology content
CCM derived diagrams an HTML Report

## Slide 5: FIBO Vocabulary
* Screen shot SmartLogic Semaphore Ontology review tool
FIBO Vocabulary: Glossary for BCBS 239
BCBS 239: align financial terms to the “concepts they represent”
G-SIB request: FIBO business conceptual ontology but the standards process is taking too long
Vocabulary: extract the legal concepts from the BCO and express as SKOS for industry validation
FIBO work stream is now underway

## Slide 6: FIBO-V Rationale
How to get minimum viable deliverables for Derivatives, Bonds etc. to the industry in a timely manner…
  Exploring bringing forward the terminological ontologies (informally described as “FIBO Vocabulary” in EDM Council briefings)
  Focus on established business meaning;
  Includes basic restrictions
  Bring the reasoning enhancements into play later on

## Slide 7
Status | Domain | 2016 Plan
Comprehensive | Foundations | Green ()
Comprehensive | Business Entities | Green (+)
Substantive | Indices / Indicators | Green (+)
Substantive | Securities / Equities | Yellow ()
Substantive | OTC Derivatives | Yellow ()
Substantive | Loans (common) | Yellow ()
Complete | Debt / Bonds | Pink (FCT)
Majority | Collective Investment Vehicles | Pink (FCT)
Complete | Equity & Debt Pricing | Pink (FCT)
Majority | Structured Finance | Pink
Majority | Rights & Warrants | Pink
Good | Money Markets | Pink
Good | Exchange Traded Derivatives | Pink
Good | Mortgage Loans | Pink
Good | Corporate Actions | Pink
Initial | Transactions, trading status, credit rating & status, payments, issuance, portfolios & holdings | 
Legend
Comprehensive: modeled, EDMC tested, OMG process
Substantive: modeled with SME review, to OMG
Complete: needs alignment with FIBO structure, FCT
Majority: modeled but not verified
Good: modeled but not complete
Initial: early stage
FIBO Repository Alignment -FEBRUARY 2016
Structural resolution – i.e. properties with more than one sub-property, name union/anonymous union, enumerated number ranges, object and data types properties replaced with restrictions, missing definitions, restrictive explanations, classification approach
Member Verification Process
Enhancement & finalization
Prioritized for BCBS 239
Managed by dedicated resource
Align with FIBO, validate and generate OWL expressed as a single repository
generate
align
build UML/
Address gaps and align with FIBO design principles
Integrate into FIBO engineering process for inference processing
VOCABULARY V1.1
SEPTEMBER 2016
FIBO VOCABULARY DEVELOPMENT PROCESS (for early adopters)
❶
❸
❷
❹
❺
submit to
APRIL 2016
Unified OWL Repository

## Slide 8: Anti-patterns Plan
Numbers refer to numbered anti-patterns in spreadsheet
See https://wiki.edmcouncil.org/display/FND/Anti-Patterns+for+FIBO-V

## Slide 9: Alignment: Red v Pink/Yellow/Green
etc
etc
Upper Ontology
REA
UnitsAndMeasures
SysML (QUDT)
MonetaryMeasures
FBC
FND
MeasurementTypes
Quantities
ext/snap
Commitments
FIBO-KE (FKA “Red” FIBO)
EDMC-FIBO
Social Constructs
Information
Transactions
BE
LOAN
SEC
DEBT
etc.

## Slide 10: Anti-patterns Status
Generated initial OWL from CCM
  Expected reasoning errors identified 
    Now passes a “Classifier” test in Pellet
    CCM output was still not OWL API friendly but this has now been addressed (not not tested)
  Addressed misplaced and misused properties and restrictions
    For Debt initially
    Ongoing elsewhere
Dean generates “Merged” vocabulary from this
  SKOS generated from that
  CCM HTML report generated from Merged files

## Slide 11: Anti-Patterns Ongoing Work
Alignment
  Align with Green FIBO
  Walk this forward to current Pink
  Test with Pellet each time
Alignment Rationale
  Have the elements in CCM “Red” FIBO refer to canonical OWL where this exists
  Many terms retained in Pink but in different URIs so these will be moved
Challenges
  Differences in conceptual grounding (Time, Quantities, Occurrents)

## Slide 12
FIBO Vocabulary (SKOS/RDF-S)
FIBO.Schema.org
Natural Language Glossaries
generated
Feedback
Feedback
Feedback
Feedback
generated
generated
aligned
FIBO Flavors Relationships
FIBO Core
OWL Ontologies
FIBO Core UML-SIMF / ODM Diagrams)
Detailed FIBO Documents

## Slide 13: OMG Quarterly Meeting Sept 2016 (Chicago IL)
FIBO
  IND
  FBC
  BE
2 RFPs to socialize: (2 hours)
  Inputs to cashflow generator
  Inputs to risk management calculations
Blockchain
Update on FIRO (Financial Industry Regulatory Ontology)
Update on FIBO-V (tentative)
  Might or might not be a whole session
Workshop
  Testing the spec and our understanding
  Generating material that can be added as documentation
  Need to capture the outcome of the March one
  Use IND next time
New co chair
Other Presentations:
  ACTUS Cashflows?
  Ontology and Accounting concepts
  Messaging interest group (standard coordination) UPDATE

## Slide 14: Tuesday
Morning
  FIBO
    BE
    FCT
    IND
  Hear from LOANS FCT
Afternoon
  FIRO (late morning or early afternoon)
  New RFPs

## Slide 15: Wednesday
Morning
Afternoon
  Workshop

## Slide 16: FTF and RTF Charters (Friday Plenary)
Foundations
  1.2 RTF chartered March, due to report in Sept
  Motion to defer to Dec
Business Entities
  1.1 RTF chartered March, report Sept
Indices and Indicators
  FTF2 moved across to FTF3
  FTF3 chartered to September
Financial Business and Commerce
  New FTF chartered December
  Extended to September

## Slide 17: FIGI Status
Nothing new

## Slide 18: Roadmap
RTF
FTF2 Incorporate
concepts in FBC
FTF2
Legal Persons, LEI Entities;
Ownership and Control
18
FIBO Market Data, CAE, Risk/Reporting
FIBO Market Data, CAE, Risk/Reporting
FIBO Market Data, CAE, Risk/Reporting
2013
2014
2015
Foundations
FIBO-BE
Indices & Indicators
Loans Common
Other FIBO Components
Public review
Public review
Public review
FIBO-FND OMG finalization TF
(FTF)
FIBO-BE OMG finalization TF
(FTF)
OMG FTF
Final
Beta2
Beta2
Final
Q1
Q2
Q3
Q4
FTF2
Q4
FIBO Content Teams
{
Q1
Q2
Derivatives
By Contract type; by underlying asset type
Beta2
RFC
Key
Beta1
Q3
Securities and Equities
Q4
Beta1
RFC
RTF2 For Loans, Sec, Der ???
Q1
Q2
2016
FIBO-BE v2: Government, Jurisdiction
RFC
RFC
FIBO-BE2 FTF
Derivatives PoC
IR Swaps
PoC
SKOS
Non OMG
FIBO
FIBO schema.org
RFC
Q3
Q4
Indices &
Indicators
FIBO-BE
Financial Business and Commerce
FIBO-FND
OMG Revision TF
(RTF) also for FBC
FIBO-FND vn
Final
Final
Final
Dry Run
RFC
IND FTF2
Final
Final
OMG finalization
Public review
Refactoring/
testing
Legacy
OMG
Spec
RFC
1,1
1,1

## Slide 19: Current Activities
Co-ordination between specs
Timings / Roadmaps between specs
FIBO-V
  Pocess under way, uner Wes Moore and Elie Abi-Lahoud
  Now under way with Debt under Marc Alvarez

## Slide 20: OMG Spec Co-ordination and Timings
Per process, there is a focus now on co-ordination of requirements and dependencies across FIBO specifications
  https://wiki.edmcouncil.org/display/FND/FIBO+Content+Team+Requirements+for+Foundations
BE, FBC, government entities and anti-corruption
Real-world circularities e.g. shares v limited companies
Timings between FBC, LCC, FIBO-Foundations
  Sept2016
    FBC FTF
    BE RTF
  Dec 2016
    FND RTF

## Slide 21: Co-ordination
FCTs working on detailed “Roadmaps”
  Align with the overall roadmap
  Identify cross dependencies
  Requirements for FND, FBC, BE extensions

## Slide 22: FIBO Current Specifications Status Overview
FIBO Foundations
  Final version approved by OMG March 2015
  Revised 1.1, approved March 2016 (now Board-approved)
FIBO Business Entities
  Final 1.0 approved March 2016 (Board-approved)
  RTF chartered March
  FCT under David Newman (Wells Fargo) meets Tuesdays
FIBO Indices and Indicators
  Approved September 2014
  FTF2 chartered Dec 2015
  Completion Sept 2016
  FCT under Elisa Kendall (Thematix)

## Slide 23: FIBO Indices and Indicators Status Detail
FTF made its Formal submission May 18
AB formal approval at June 2015 meeting in Berlin
IND FTF2 chartered in Dec 2015
FTF2 closed out in June 2016
FTF3 to Sept (last call)
FCT meets Fridays (Elisa Kendall)

## Slide 24: FIBO-BE Status Detail
FIBO-BE Beta 2 submitted and approved at Reston
FTF2 chartered in Reston, with Beta2 as baseline
FIBO-BE Final approved March 2016
Now working on RTF for 1.1
  Government related entities
  Liability structures
  Jurisdiction specific concepts
  Ownership and Control?

## Slide 25: FIBO FBC Status Detail
Second reading passed at December OMG Meeting
  Now in FTF
Urgent issue via IND
  Possibly an FTF activity
Dependencies
  Pre-requisite for Securities and Equities
  Pre-requisite for Debt Common / Bonds
Depends on FIBO-BE
Depends on LCC
Sept 2016

## Slide 26: Languages, Countries and Codes (LCC)
Not an FDTF spec, this is owned by ADTF
Was issued for comments in December 2015
Approved March 2016

## Slide 27: FIBO Upcoming Specifications Status Overview
FIBO Securities Common and Equities
  FIBO Content Team under Richard Beatch (Bloomberg)
  Meets Mondays alternating with FBC
  Plan to charter an RTF in June 2016
FIBO Loans
  FIBO Content Team meets Thursdays
  Submission date – TBC
FIBO Bonds / Debt Common
  FCT Lead in place (Mark Alvarez)
  Uses FIBO-V material (legacy content)
  Will need to cover debt common terms before bond specifics
  Dependencies: FBC, BE, FND

## Slide 28: FIBO: Scope and Content
Upper Ontology
FIBO Foundations: High level abstractions
FIBO Contract Ontologies
FIBO Pricing and Analytics (time-sensitive concepts)
Pricing, Yields, Analytics per instrument class
Future FIBO: Portfolios, Positions etc.
Concepts relating to individual institutions, reporting requirements etc.
FIBO Process
Corporate Actions, Securities Issuance and Securitization
Derivatives
Loans, Mortgage Loans
Funds
Rights and Warrants
FIBO Indices and Indicators
Securities (Common, Equities)
Securities (Debt)
FIBO Business Entities
FIBO Financial Business and Commerce

## Slide 29: FIBO: Status
Upper Ontology
FIBO Foundations: High level abstractions
FIBO Contract Ontologies
FIBO Pricing and Analytics (time-sensitive concepts)
Pricing, Yields, Analytics per instrument class
Future FIBO: Portfolios, Positions etc.
Concepts relating to individual institutions, reporting requirements etc.
FIBO Process
Corporate Actions, Securities Issuance and Securitization
Derivatives
Loans, Mortgage Loans
Funds
Rights and Warrants
Securities (Common, Equities)
Securities (Debt)
Key
OMG in process
OMG in preparation
OMG Complete
Draft in Semantics Rep
FIBO Indices and Indicators
FIBO Business Entities
FIBO Financial Business and Commerce
Notes: Also viewable in Adaptive – see link on next slide

## Slide 30: FIBO Where is What!
29 FIBO Business Conceptual Ontologies have been built since 2008
  http://www.edmcouncil.org/semanticsrepository/index.html
    Contains much detailed downloadable information including models, spreadsheets and XLS files for 29 FIBOs
  Github Working Wiki page”
    https://github.com/edmcouncil/fibo/wiki
    For those who want to get serious soon – Links to UML and RDF/OWL downloadable files for all 29 FIBOs and much much more of Pink and Yellow and Green FIBOs
Browseable and searchable repository with workspaces for all ontologies
  http://us.adaptive.com/FIBO/a3/
http://www.omg.org/spec/EDMC-FIBO/FND/Current
  Contains FIBO-FND in final OMG documentation form including UML and RDF/OWL models for FIBO Foundations
    Github wiki is at:
      https://github.com/edmcouncil/fibo/wiki/FIBO-Foundations
http://www.omg.org/spec/EDMC-FIBO/BE/Current
  Contains FIBO-BE (Business Entities) In OMG documentation form.
    Github wiki is at
      https://github.com/edmcouncil/fibo/wiki/FIBO-Business-Entities
    A working version in testing (“David’s Branch”) is at
      https://github.com/dsnewman/fibo/tree/pink/be
http://www.omg.org/spec/EDMC-FIBO/IND/Current
  Contains FIBO-IND (Indices and Indicators) In OMG documentation form
  Github wiki is at
    https://github.com/edmcouncil/fibo/wiki/FIBO-Indices-and-Indicators .
Pointer to Loans FIBO Github Wiki page
  https://github.com/edmcouncil/fibo/wiki/FIBO-Loans
Pointer to Securities and Equities FIBO Github wiki page
  https://github.com/edmcouncil/fibo/wiki/FIBO-Securities-and-Equities
General Information - http://www.edmcouncil.org/financialbusiness
  Historical perspective and status

## Slide 31: FIBO Atlassian Wiki Spaces
FIBO Overall
  https://wiki.edmcouncil.org/display/FIBO/FIBO
FIBO Content Teams
  Foundations
    https://wiki.edmcouncil.org/display/FND/FCT-FND
  Business Entities
    https://wiki.edmcouncil.org/display/BE/FIBO+-+FCT+-+Business+Entities
  Indices and Indicators
    https://wiki.edmcouncil.org/display/IND/FCT-IND
  Financial Business and Commerce
    https://wiki.edmcouncil.org/pages/viewpage.action?pageId=786677
  Loans
    https://wiki.edmcouncil.org/display/LOAN/FCT-LOAN
  Securities and Equities
    https://wiki.edmcouncil.org/pages/viewpage.action?pageId=786661
  Derivatives
    https://wiki.edmcouncil.org/display/DER/FCT-DER
Vendor Team
  https://wiki.edmcouncil.org/display/FVT/FIBO+-+Vendor+Team

## Slide 32: schema.org Status
Core Extensions submitted
  Approved
FIBO Specific parts under way
See FIBO Wiki structure
  Wiki group management as per FCTs (see other notes)

## Slide 33: Appendices: Background Slides
I Jargon Blaster
II FIBO Infrastructure
III Red FIBO
IV FIBO Content and Status (“scenario” slides)

## Slide 34: Appendix I: Jargon Blaster
ISO 10962
  Classification of Financial Instruments (CFI)
  New version released in Jan 2015
ISO 20022
  Messaging standard, UML to XML transformation
  incorporated the draft ISO 19312 (WG11)
  WG11 model was starting point for most FIBO
ISO 11179 = Metadata Repositories
XBRL = eXtensible Business Reposrting Language
  Concepts are in individual “Taxonomies” (model schemas) only (IASB, IFRS, US-GAAP, etc.)
MDDL – Market Data Definition Language

## Slide 35: Appendix II: FIBO Infrastructure
The “Holy Trinity”
  GitHub
  JIRA
  Jenkins
Wiki
  Each FCT and other teams have Wiki area (“Space”)
  Minutes, actions etc. posted there
  How-to Guide will be posted to Wiki also
Wiki to JIRA Bridge: meeting actions identified in Wikis are also now reflected as JIRA issues
  Need for some instruction in this for FCT Leads

## Slide 36: How-To Guide
Shows overall process to follow in using GitHub and Atlassian Sourcetree, for FCT Leads
Detailed screenshots for each part of the process
New section on definitions added
Additional definitions added
  This is the version that is posted on the Wiki
New section on aligning local and remote branches with EDM Council Master

## Slide 37: Engagement Model
Groups
  Each Team is configured as a “Group” in JIRA
  This group is then also used for participation in Wiki “spaces”
If you registered for GitHub access, you GitHub ID also becomes your JIRA ID
  Group leads will then add you to their team group
Otherwise, you will have received an invitation from JIRA directly
  You may want to retrospectively ask to be added to GitHub
Some people are having difficulty accessing the Wiki – there is a synch to be run periodically

## Slide 38: Process Progress
FCT Process (to be followed by FCT Leads)
  Standard template / slides used by all FCT leads
  Minutes posted to Wiki
    Dennis is doing this fro MB notes;
    FCT leads should take on responsibility for note-taking and publishing
FIBO Proof of Concept Teams
  May use any FIBO color as appropriate
  Run on same process as FCTs (wiki etc.).
FIBO Vendor Team
  Initially focused on tool support for specification activities
  Will also extend to potential test assistance, PoCs etc.
Build / Test / Deploy / Maintain document
  This is the definitive reference for all process (see Fig 4 of that)
GitHub / Process User Guide updated
  Will extend to overall process over time

## Slide 39: FIBO Content Teams
Each FIBO Content Team has
  A GitHub fork on the FCT Leader GitHub account
  A working wiki on the main (EDM Council) GitHub account
  Regular meetings

## Slide 40: Appendix III: Red FIBO
This is one Foundations Content Team Activity
  Application of the “FIBO Principles” across the FIBO Family
  Starting to firm up how these are applied
  Units of Measure was initial example
  Now working on Continuant v Occurrent as a pre-requisite to REA Transactions workflow
Deliver abstractions to FCTs so that formal OMG submission models are in line with philosophy, abstractions and common mid level ontology concepts

## Slide 41: Red v Pink working – Example
Lattice
Platonic
Relatives
REA
UnitsAndMeasures
QUDV
MonetaryMeasures
QuantitiesAndUnits
CurrencyAmount
MeaurementTypes
Quantities
ext/snap etc.

## Slide 42: Red FIBO Foundations Topics
Many recent topics of interest are in Red FIBO somewhere
  Products and Services
  Regulations, Regulatory restrictions
  Codes, Schemes, Identifiers
FCT Leads liaise with Foundations FCT for abstractions of all model content (nothing is defined in isolation)
  Foundations provides a more complete model so you can use the pieces you need right away
  Use case for this is non destructive changes when additional abstractions are needed by a future FCT

## Slide 43: Appendix IV: FIBO Content and Status

## Slide 44: Key to Colors
 | Planned Phase Colors |  | Status Colors | OMG | EA Subst | EA Draft | Initial
 | Foundations and Business Entities, Indices |  | Red = EDM Council legacy |  |  |  | 
 | Common Concepts all Instruments; Equity; Debt |  | Pink = Initial Refactoring |  |  |  | 
 | Derivatives Common; Loans Common |  | Yellow = OMG Submission |  |  |  | 
 | Derivatives: Rate, Credit, Fx |  | Green = OMG Final |  |  |  | 
 | Loans: Mortgage |  |  |  |  |  | 
 | Debt: Structured Finance, Money Markets |  |  |  |  |  | 
 | Derivatives: Asset, Commodity, CFD |  |  |  |  |  | 
 | Derivatives: Exchange Traded |  |  |  |  |  | 
 | Collective Investment Vehicles |  |  |  |  |  | 
 | Rights and Warrants |  |  |  |  |  | 
1
2
3
4
OMG = in RDF/OWL; EA Subst = Model Reviewed by SMEs; EA Draft = Modeled in Enterprise Architect; Initial = Not Yet Modeled
5
6
7
8
10
Future
9

## Slide 45: FIBO Development Scenario (August 2015)
Reference Data (product) Semantics |  |  |  |  |  |  | 
Phase | Domain | Sub-Domain | Dependency | OMG | RDF/OWL | EA Subst | EA Draft
1 | Foundations |  |  | X |  |  | 
1 | Business Entities |  |  | X |  |  | 
1 | Indices and Indicators |  |  | X |  |  | 
2 | Common Concepts (all instruments) |  |  |  | X |  | 
2 | Equity Instruments | Equities |  |  | X |  | 
2 | Debt Instruments | Debt Terms (including bonds) |  |  |  | X | 
5 |  | Structured Finance | Dependent on bonds and mortgage |  |  |  | X
5 |  | Money Markets (includes Repo, Treasury, Government, Tax Free) |  |  |  |  | X
3 | Loans | Common Loan Terms |  |  | X |  | X
5 |  | Mortgage Loan Terms |  |  |  |  | X
7 |  | Other (i.e. general purpose, construction, student, miscellaneous) |  |  |  |  | X
OMG = in standards process; RDF/OWL = in Web Ontology Language; Beta = Model Reviewed by SMEs;
Model = Modeled in Enterprise Architect;

## Slide 46: FIBO Development Scenario (August 2015)
Reference Data (product) Semantics |  |  |  |  |  |  |  | 
Phase | Domain | Sub-Domain | Class | Dependency | OMG | RDF/OWL | EA Subst | EA Draft
3 | Derivatives | Common Concepts |  |  |  |  |  | X
4 |  | OTC Derivatives | Rate Based | Dependent on indices |  |  |  | X
4 |  |  | Credit Default | Dependent on common concepts for loans, common debt terms, indices |  |  |  | X
4 |  |  | Foreign Exchange |  |  |  |  | X
7 |  |  | Asset | Dependent on equities, bonds, common debt terms |  |  |  | X
7 |  |  | Commodity |  |  |  |  | X
7 |  |  | Contracts for Difference |  |  |  |  | X
8 |  | Exchange Traded |  |  |  |  |  | x
9 | Collective Investment Vehicles |  |  | Dependent on listed instruments, derivatives, indices |  |  |  | X
10 | Rights & Warrants |  |  | Dependent on common concepts for all instruments |  |  |  | x
OMG = in standards process; RDF/OWL = in Web Ontology Language; Beta = Model Reviewed by SMEs;
Model = Modeled in Enterprise Architect;

## Slide 47: FIBO Development Scenario (August 2015)
Market Data (time and date) Semantics |  |  |  |  |  |  | 
 | Domain | Sub-Domain | Dependency | OMG | RDF/OWL | EA Subst | EA Draft
 | Common Terms |  |  |  |  |  | X
 | Equity Pricing |  |  |  |  |  | X
 | Debt Temporal Terms | Debt Pricing and Yields |  |  |  |  | X
 |  | Debt Analytics |  |  |  |  | X
 |  | Debt Pool Analytics |  |  |  |  | X
 | CIV Temporal Terms |  |  |  |  |  | X
 | Loan Temporal Terms |  |  |  |  |  | X
 | Trading Status |  |  |  |  |  | X
 | Credit Temporal Terms | Credit Rating |  |  |  |  | X
 |  | Credit Status |  |  |  |  | X
Future Phase
OMG = in standards process; RDF/OWL = in Web Ontology Language; Beta = Model Reviewed by SMEs;
Model = Modeled in Enterprise Architect;

## Slide 48: FIBO Development Scenario (August 2015)
Process Related Semantics |  |  |  |  |  |  | 
 | Domain | Sub-Domain | Dependency | OMG | RDF/OWL | EA Subst | EA Draft
 | Corporate Actions and Events |  |  |  |  |  | X
 | Securities Issuance | Common Issuance Process Terms |  |  |  |  | X
 |  | Equity Issuance (includes IPO, primary market) |  |  |  |  | X
 |  | Debt/Bonds Issuance (includes auction, syndication and other issuance processes |  |  |  |  | X
 |  | Asset-Backed / Mortgage-Backed Issuance (includes agency and non-agency) |  |  |  |  | X
 | Securities Transactions (includes trade, post trade, clearing, settlement) |  |  |  |  |  | 
 | OTC Derivatives Transactions |  |  |  |  |  | X
 | Payments Processing |  |  |  |  |  | 
 | Portfolio and Holdings |  | s |  |  |  | 
Future Phase