Model Interchange Working Group (MIWG) Minutes

21 June 2010

The following is a summary from our June 28, 2010 telecom. Let me know if you have any corrections or comments. Our next telecom will be Monday, July 12 at 10:00 AM EDT.

Dial-up information:

Conference Dial-in Number: (712) 775-7000

Participant Access Code: 104539#

Proposed Agenda for July 12:

Test Case #10 Status – Vendors

Test Case #11 Review – Nicolas

Vendor Interchange Capability Matrix Dense Format/Graphical Format – Roy Bell

Review of open actions – Sandy/All

June 28 Agenda:

Test Case #10 Status – Vendors

Review of open actions – Sandy/All

Participants noted with a (Y):

Mickael Albert – Sodius

Hedley Apperly – Atego

Roy Bell  – Raytheon (Y)

Etienne Brosse – SOFTEAM  (Y)
Roger Burkhart – John Deere
Tom Capelle – Sodius

Steve Cook – Microsoft

Fatma Dandashi – Mitre 
Peter Denno – NIST  (Y)

Sandy Friedenthal – Lockheed Martin (Y) 
Maged Elaasar – IBM  (Y)
Ralph Hains – Atego

Matthew Hause – Atego
Kenn Hussey – Embarcadero

Nerijus Jankevicius – NoMagic

Len Levine – DoD/OSD 
Sam Mancarella – Sparx

Alan Moore – Mathworks

Simon Moore – Atego (Y)
Eldad Palachi – IBM 
Nicolas Rouquette – JPL 
Pete Rivett – Adaptive  (Y)
Ed Seidewitz – Model Driven Solutions

Andrew Watson – OMG

Wiki Updates:

Refer to Model-Interchange Wiki at http://www.omgwiki.org/model-interchange/doku.php for latest information. These minutes and previous minutes are posted to the Wiki.

Validator:

Peter Denno has updated the Validator to support SysML v1.2 and UML 1.3. Only one issue remains in the valid.xmi in the release 8 branch. We believe the OCL in the UML 2.3 standard is wrong because it says that the source must be an actor. Peter Denno will put this issue in bugzilla and file it with the UML RTF.

Test Case #10 Status:

As of 28 June 2010 Rhapsody, Atego, and Modelio have all exported test case 10. Rhapsody and Modelio plan to update their export. No Magic and IBM RSX are working on their exports. Some imports have been attempted, but none have been reported.

Maged Elaasar provided a list of the issues he found with the valid.xmi. A lot have been fixed. There is one issue related to the use of “aggregationKind” and another issue related to the use of “association” vs. “owningAssociation” that Pete will analyze later this week. A third issue is whether the name of an interface should be written in italics. Simon will update the diagram with italics and Pete will raise an issue for the UML RTF.

Closed Actions:

100524-01: Create the reference test case #11 (SysML Requirements) – Simon (June 7)

100524-02: Agree on recommendation regarding canonical form of XMI – Pete/Nicolas (June 7)

100621-03: Update Validator based on bugs identified – Peter (June 28)

100621-04: Update profile interchange guidelines on MIWG WIKI – Ed (June 28)

Open Actions:

100621-01: Update test case #10 reference XMI to address issues discovered by Maged and others – Simon (June 28)

100621-02: Update test case #10 exports to reflect updated reference XMI – Vendors (July 12)

100621-05: Discuss with NIST potential of providing additional support for Canonical XMI – Sandy/Peter (July 12)

100621-06: Prepare draft white paper for review at September OMG meeting with plans to post prior to December OMG meeting on progress and path forward for MIWG – Nicolas (Sept 20)

100621-07: Prepare plan for December Interoperability Demonstration – Sandy/Ed/Pete/Vendors

100628-01: Create UML RTF issue for OCL decision – Peter (July 12)

100628-02: Report result of an investigation into the use of aggregationKind -- Pete (July 12)

100628-02: Report result of an investigation into the use of association vs owningAssociation -- Pete (July 12)

100628-02: Create UML RTF issue on the use of italics when displaying the name of an interface – Pete (July 12)

Roy Bell

Raytheon

Network Centric Systems 
260-429-7628