Model Interchange Working Group (MIWG) Minutes

02 August 2010

The following is a summary from our August 02, 2010 telecom. Let me know if you have any corrections or comments. Our next telecom will be Monday, Aug 9 at 10:00 AM EDT.

Dial-up information:

Conference Dial-in Number: (712) 775-7000

Participant Access Code: 104539#

Proposed Agenda for Aug 9:

Test Case #10 Import Status – Vendors 
Test Case #11 Status – Vendors

Review of open actions – Sandy/All

Aug 9 Agenda:

Test Case #10 Status – Vendors
Test Case #11 Review – All

Canonical XMI Status – Pete Rivett

Vendor Interchange Capability Matrix Status – Roy Bell
Review of open actions – Sandy/All

Participants noted with a (Y):

Mickael Albert – Sodius

Hedley Apperly – Atego

Roy Bell  – Raytheon (Y)

Etienne Brosse – SOFTEAM  
Roger Burkhart – John Deere
Tom Capelle – Sodius

Steve Cook – Microsoft

Fatma Dandashi – Mitre 
Peter Denno – NIST  (Y)

Sandy Friedenthal – Lockheed Martin 
Maged Elaasar – IBM  
Ralph Hains – Atego

Nerijus Jankevicius – NoMagic (Y)

Len Levine – DoD/OSD (Y)
Sam Mancarella – Sparx

Simon Moore – Atego (Y)
Eldad Palachi – IBM 
Nicolas Rouquette – JPL 
Pete Rivett – Adaptive  (Y)
Ed Seidewitz – Model Driven Solutions (Y)

Andrew Watson – OMG

Wiki Updates:

Refer to Model-Interchange Wiki at http://www.omgwiki.org/model-interchange/doku.php for latest information. These minutes and previous minutes are posted to the Wiki.

Test Case #10 Status:

Nerijus said that NoMagic has checked in a new version of their export file that was produced with the new 16.9 version of MagicDraw. The new version of MagicDraw has all known XMI problems fixed. He would like all vendors to import the new file checked into SVN rather than the old one produced by version 16.8.

Nerijus said that MagicDraw correctly recognizes the SysML profile in the valid.xmi file and in the file produced by Modelo, but not in the the files produced by the other vendors. The result is that MagicDraw treats the profile as just another profile and not the standardized SysML profile. Narijus said he would do import testing and document his results later this week.

Nerijus pointed out that the namespace attributes for both test case #10 and test case #11 were incorrectly defined to be an attribute of the uml:Model element instead of the xmi:XMI element.

Test Case #11 Status:
Pete and Ed have not had a chance to review the valid.xmi file for this test case. We want to start TC #11 testing next Monday. Nerijus found a problem with the href description on line 16. It refers to SysML version 1.1 instead of version 1.2.

Vendor Interchange Capability Matrix – Dense Format: 
Roy said that vendors should enter seven rows in the matrix for each test case. One row describes how their export passed the Validator, one row describes how well their tool read the valid.xmi, and five rows describe how their tool read the exports from the other participating vendors. We decided to use comma separated format instead of Microsoft Excel.

Closed Actions:

100719-02: Provide instructions for interpreting the data entries for the dense format of the vendor interchange capability matrix – Roy (July 26)

Open Actions: 
100726-01: Provide comments to Pete on draft proposal for Pete to incorporate – All (August 2)

100726-02: Finalize imports for TC #10 – Vendors (August 2)

100621-05: Discuss with NIST potential of providing additional support for Canonical XMI – Sandy/Peter (July 12) 
100621-06: Prepare draft white paper for review at September OMG meeting with plans to post prior to December OMG meeting on progress and path forward for MIWG – Nicolas (Sept 20) 
100621-07: Prepare plan for December Interoperability Demonstration – Sandy/Ed/Pete/Vendors

100802-01: Create interchange matrix in comma separated format – Roy

100802-02: In test case #10 and #11 move namespace attributes from uml:Model element to xmi:XMI element. Also add functionality to the Validator to check this – Simon/Peter

100802-03: Modify href in test case #11 to reference SysML 1.2 instead of SysML 1.1 – Simon