Model Interchange Working Group (MIWG) Minutes

29 November 2010

Attendance: Mickael Albert – Sodius, Roy Bell – Raytheon, Etienne Brosse – SOFTEAM , Peter Denno – NIST, Sandy Friedenthal – Lockheed Martin, Maged Elaasar – IBM , Simon Moore – Atego, Pete Rivett – Adaptive, Nicolas Rouquette – JPL, Ed Seidewitz – Model Driven Solutions

The following is a summary from our December 13, 2010 telecom. Let me know if you have any corrections. We will have our next telecom Monday December 20 from 9:00-10:00 AM EST.

Dial-up information:

Australia: +61 (0) 2 8014 9480 
Canada: +1 416 900 3440 
Finland: +358 942 415 770 
France: +33 (0) 182 880 159 
United Kingdom: +44 (0) 1316080046 
United States: 909-259-0011 
Participant Access Code: 515-912-155

Link to webcast: https://www2.gotomeeting.com/join/515912155

Agenda:

Updates on testing for TC #12 and TC #13 – Vendors

Status of definition for TC #14 and TC #15 – Nerijus/Ed

Canonical XMI Status – Peter/Simon

Review of open actions – Sandy/All

Updates on testing for TC #12 and TC #13:
No change from last week.

Status of definition for TC #14 and TC #15:
No change from last week.

Canonical XMI Status:

All known errors in the NIST canonical XMI generator have been fixed. Simon has imported the TC #1 canonical XMI into Atego and posted results into SVN. The other vendor representatives are requested to import TC #1 canonical XMI into their tools and report their results in SVN. Mackael said he would do it tomorrow, and Etienne said he would have it done by next week.

We anticipate that some tools will have trouble importing canonical XMI due to a built-in expectation that certain aspects of XMI will be encoded as XML attributes and canonical XML uses XML elements. We are also anxious to see if any new problems will be discovered with the canonical XMI generator.

Making information visible:
Currently the SVN repository is restricted to MIWG members. Ed plans to create a new publicly visible repository that will contain all of the exports from each vendor for each test case. The MIWG WIKI will have a link to this new repository. The MIWG WIKI will also have links to the reference XMI for each test case, the test coverage matrix, and a link to the NIST validator.

Nicolas and others would like to have an ID attribute for each element in a model. This would be needed for things such as lifetime tracking of UML elements, or to make them individually addressable by other XML tools. We need more discussion. No resolution was achieved.

We have a consensus to propose an RFC for making canonical XMI a standard. However, it’s not clear if it will be part of the MOF to XMI standard or replace it. Pete will brief our proposal in the March ADTF meeting.

Information Day Planning:
Last week we discussed having an OMG information day on the Tuesday of the OMG meeting in June. We thought we would have a panel with our vendor representatives and multiple demos. The goal of these demos is to show people from large companies like Lockheed and Raytheon the facilities we have for interchanging models among tools. We also discussed an alternative to have a one to two hour presentation and demo on Tuesday, Wednesday, or Thursday of the March OMG meeting in Washington D.C.

Nicolas wants to see if we have the ability to develop part of a model with one tool and the rest with a second tool. He suggested that if we want to demonstrate this capability publically we should first try it with an existing or a future test case.

Closed Actions:

101011-05: Resolve issues with Canonical XMI for Test Case #1 – Simon, Peter, Pete (Oct 18)

Open Actions:

100920-03: Schedule a telecom with Len to discuss preparation for UPDM interchange testing – Sandy (Oct 11)

101025-03: Create activity diagram for TC #15 – Ed (Dec 06)

101115-01: Document root cause of issues and associated lessons learned for TC#12-13 – Simon (Nov 22)

101206-01: Create valid.xmi file from Nerijus’ TC#14 MagicDraw file and check-in to SVN – Ed (Dec 13)

101206-02: Export diagrams from Nerijus’ MagicDraw file into PNG format and check them into SVN – Nicolas (Dec 13)

101206-03: Compare BPMN test capability with NIST validator – Peter (Dec 20)

101206-04: Post test case #1 results using canonical XMI per test procedure provided by Ed  - Vendors (Dec 13)

101206-05: Prepare approach for vendors to post test case exports which are publically accessible via the MIWG Wiki. – Ed (Dec 13)

101206-06: Prepare a plan for canonical XMI development to facilitate community evaluation of interchange capability- Peter (Dec 13)

101206-07: Prepare draft plan for Model Interchange Information Days – Ed/Pete/Sandy (Feb 15, 2011)

101206-08: Develop white paper on how to infuse model interchange testing into the OMG process leveraging canonical XMI capability (TBD)

Wiki Updates:

Refer to Model-Interchange Wiki at http://www.omgwiki.org/model-interchange/doku.php for latest information. These minutes and previous minutes are posted to the Wiki.

-- Roy Bell

-- Raytheon

-- Network Centric Systems