Model Interchange Working Group (MIWG) Minutes

20 December 2010

Attendance: Mickael Albert – Sodius, Roy Bell – Raytheon, Etienne Brosse – SOFTEAM , Len Levine – DoD/OSD, Simon Moore – Atego, Pete Rivett – Adaptive,

The following is a summary from our December 20, 2010 telecom. Let me know if you have any corrections. We will have our next telecom Monday January 03 from 9:00-10:00 AM EST.

Dial-up information:

Australia: +61 (0) 2 8014 9480 
Canada: +1 416 900 3440 
Finland: +358 942 415 770 
France: +33 (0) 182 880 159 
United Kingdom: +44 (0) 1316080046 
United States: 909-259-0011 
Participant Access Code: 515-912-155

Link to webcast: https://www2.gotomeeting.com/join/515912155

Agenda:

Updates on testing for TC #12 and TC #13 – Vendors

Status of definition for TC #14 and TC #15 – Nerijus/Ed

Model Interchange Status and Direction Briefing

Canonical XMI Status – Peter/Simon

Review of open actions – Sandy/All

Updates on testing for TC #12 and TC #13:
Both exports and imports have been checked in for EA and Modelio. Exports have been checked in for Artisan Studio, RSx, and Rhapsody, and nothing has been checked in from MagicDraw. Vendors who anticipate that it will be a long time before they can check-in their import diagrams are requested to check-in a text file with a brief explanation that will serve as a place holder until the import diagrams can be produced.

Status of definition for TC #14 and TC #15:
No change from last week.

Canonical XMI Status:

Mickael tried to import the canonical XMI for test case 01, but had a problem because the XMI version was not present. Pete said this was optional in XMI version 2.1 and has been removed for XMI 2.4. Vendors should be using the XMI namespace. After Mickael added the XMI version by hand he was successful importing canonical XMI into Rhapsody.

Previously we have said that multiple tools have trouble reading canonical XMI because they are expecting certain things to be serialized with XML attributes instead of XML elements. Both Simon and Etienne said they would provide a list of the things their tool expects to be XML attributes.

Model Interchange Status and Direction Briefing:
MIWG would like to give a briefing of our status and direction at the OMG meeting in Washington DC on Wednesday March 23rd. We requested 90 minutes on the ADTF schedule, but were granted 60 minutes. Some of us were concerned that this limited amount of time would not be enough to entice the US government officials that will be invited.

Len suggested that we provide a 30 minute briefing to the ADTF, where we can assume familiarity with XMI and possible familiarity with canonical XMI. He also agreed that we would do better with a separate 90 minute briefing for people not familiar with model interchange topics. This longer briefing would allow more time for introduction and for Q&A. It would also allow us to keep our preferred timeslot of 10:30-Noon EST.

Closed Actions:

101011-05: Resolve issues with Canonical XMI for Test Case #1 – Simon, Peter, Pete (Oct 18)

Open Actions:

100920-03: Schedule a telecom with Len to discuss preparation for UPDM interchange testing – Sandy (Oct 11)

101025-03: Create activity diagram for TC #15 – Ed (Dec 06)

101115-01: Document root cause of issues and associated lessons learned for TC#12-13 – Simon (Nov 22)

101206-01: Create valid.xmi file from Nerijus’ TC#14 MagicDraw file and check-in to SVN – Ed (Dec 13)

101206-02: Export diagrams from Nerijus’ MagicDraw file into PNG format and check them into SVN – Nicolas (Dec 13)

101206-03: Compare BPMN test capability with NIST validator – Peter (Dec 20)

101206-04: Post test case #1 results using canonical XMI per test procedure provided by Ed  - Vendors (Dec 13)

101206-05: Prepare approach for vendors to post test case exports which are publically accessible via the MIWG Wiki. – Ed (Dec 13)

101206-06: Prepare a plan for canonical XMI development to facilitate community evaluation of interchange capability- Peter (Dec 13)

101206-07: Prepare draft plan for Model Interchange Information Days – Ed/Pete/Sandy (Feb 15, 2011)

101206-08: Develop white paper on how to infuse model interchange testing into the OMG process leveraging canonical XMI capability (TBD)

Wiki Updates:

Refer to Model-Interchange Wiki at http://www.omgwiki.org/model-interchange/doku.php for latest information. These minutes and previous minutes are posted to the Wiki.

-- Roy Bell

-- Raytheon

-- Network Centric Systems