Model Interchange Working Group (MIWG) Minutes

03 January 2011

Attendance: Mickael Albert – Sodius, Roy Bell – Raytheon, Etienne Brosse – SOFTEAM , Peter Denno – NIST, Sandy Friedenthal – Lockheed Martin, Nerijus Jankevicius – NoMagic, Len Levine – DoD/OSD, Nicolas Rouquette – JPL, Pete Rivett – Adaptive, Ed Seidewitz – Model Driven Solutions

The following is a summary from our January 03, 2011 telecom. Let me know if you have any corrections. We will have our next telecom Monday January 10 from 9:00-10:00 AM EST.

Dial-up information:

Australia: +61 (0) 2 8014 9480 
Canada: +1 416 900 3440 
Finland: +358 942 415 770 
France: +33 (0) 182 880 159 
United Kingdom: +44 (0) 1316080046 
United States: 909-259-0011 
Participant Access Code: 515-912-155

Link to webcast: https://www2.gotomeeting.com/join/515912155

Agenda:

Updates on testing for TC #12 and TC #13 – Vendors

Status of definition for TC #14 and TC #15 – Nerijus/Ed

Model Interchange Status and Direction Briefing

Review of open actions – Sandy/All

Updates on testing for TC #12 and TC #13:
All vendors have checked in exports for TC #12 and #13, but they either had a problem with misinterpretation or have an aspect of these test cases that they are unable to do. Ed will provide additional guidance for TC #13 and Vendors are requested to provide an updated export for TC #13 by Wednesday January 5th, and complete their imports by Monday January 10th. Vendors who anticipate that it will be a long time before they will be able to import XMI from other vendors are requested to check-in a text file with a brief explanation. It will serve as a place holder until these import diagrams can be produced.

Status of definition for TC #14 and TC #15:
Ed and Nerijus will complete diagram and XMI for TC #14 by next Monday. Ed has created the diagrams for TC #15 and sent them to the model interchange group. He also plans to complete the validation of the XMI.

Model Interchange Status and Direction Briefing:
MIWG would like to give a briefing of our status and direction at the OMG meeting in Washington DC on Wednesday March 23rd. We plan to hold another telecom tomorrow afternoon at 3:00 PM EST to discuss the agenda and other details.

Closed Actions:

101025-03: Create activity diagram for TC #15 – Ed (Dec 06)

Open Actions:

100920-03: Schedule a telecom with Len to discuss preparation for UPDM interchange testing – Sandy (Oct 11)

101115-01: Document root cause of issues and associated lessons learned for TC#12-13 – Simon (Nov 22)

101206-01: Create valid.xmi file from Nerijus’ TC#14 MagicDraw file and check-in to SVN – Ed (Dec 13)

101206-02: Export diagrams from Nerijus’ MagicDraw file into PNG format and check them into SVN – Nicolas (Dec 13)

101206-03: Compare BPMN test capability with NIST validator – Peter (Dec 20)

101206-04: Post test case #1 results using canonical XMI per test procedure provided by Ed  - Vendors (Dec 13)

101206-05: Prepare approach for vendors to post test case exports which are publically accessible via the MIWG Wiki. – Ed (Dec 13)

101206-06: Prepare a plan for canonical XMI development to facilitate community evaluation of interchange capability- Peter (Dec 13)

101206-07: Prepare draft plan for Model Interchange Information Days – Ed/Pete/Sandy (Feb 15, 2011)

101206-08: Develop white paper on how to infuse model interchange testing into the OMG process leveraging canonical XMI capability (TBD)

Wiki Updates:

Refer to Model-Interchange Wiki at http://www.omgwiki.org/model-interchange/doku.php for latest information. These minutes and previous minutes are posted to the Wiki.

-- Roy Bell

-- Raytheon

-- Network Centric Systems