Model Interchange Working Group (MIWG) Minutes

10 January 2011

Attendance: Mickael Albert – Sodius, Roy Bell – Raytheon, Etienne Brosse – SOFTEAM , Peter Denno – NIST, Sandy Friedenthal – Lockheed Martin, Len Levine – DoD/OSD, Pete Rivett – Adaptive, Ed Seidewitz – Model Driven Solutions

The following is a summary from our January 10, 2011 telecom. Let me know if you have any corrections. We will have our next telecom Monday January 17 from 10:00-11:00 AM EST.

Dial-up information:

Australia: +61 (0) 2 8014 9480 
Canada: +1 416 900 3440 
Finland: +358 942 415 770 
France: +33 (0) 182 880 159 
United Kingdom: +44 (0) 1316080046 
United States: 909-259-0011 
Participant Access Code: 515-912-155

Link to webcast: https://www2.gotomeeting.com/join/515912155

Agenda:

Status of testing for TC #12 and TC #13 – Vendors

Status of definition for TC #14 and TC #15 – Nerijus/Ed

Model Interchange Status and Direction Briefing

Review of open actions – Sandy/All

Status of testing for TC #12 and TC #13:
Some of the features in TC #12 and #13 appear to be getting into areas that are less commonly supported. We plan to allow one more week to complete these tests. Vendors who are not able to complete the test are requested to check-in a text file with a brief explanation. It will serve as a place holder until it can be completed.

Status of definition for TC #14 and TC #15:
The diagrams and valid.xmi are complete. The XMI for TC #14 has one validation error where it refers to ID that is defined in a non-normative SysML library. Sandy will submit the issue to the SysML RTF.

Model Interchange Status and Direction Briefing:
We plan to give a 1 ½ hour briefing of our status and direction at the OMG meeting in Washington DC on the afternoon of Wednesday March 23rd. Pete has reserved an additional ½ hour slot in the OMG ADTF schedule for a briefing on an RFC for canonical XMI.

Closed Actions:

101206-01: Create valid.xmi file from Nerijus’ TC#14 MagicDraw file and check-in to SVN – Ed (Dec 13)

101206-02: Export diagrams from Nerijus’ MagicDraw file into PNG format and check them into SVN – Nicolas (Dec 13)

Open Actions:

100920-03: Schedule a telecom with Len to discuss preparation for UPDM interchange testing – Sandy (Oct 11)

101115-01: Document root cause of issues and associated lessons learned for TC#12-13 – Simon (Nov 22)

101206-03: Compare BPMN test capability with NIST validator – Peter (Dec 20)

101206-04: Post test case #1 results using canonical XMI per test procedure provided by Ed  - Vendors (Dec 13)

101206-05: Prepare approach for vendors to post test case exports which are publically accessible via the MIWG Wiki. – Ed (Dec 13)

101206-06: Prepare a plan for canonical XMI development to facilitate community evaluation of interchange capability- Peter (Dec 13)

101206-07: Prepare draft plan for Model Interchange Information Days – Ed/Pete/Sandy (Feb 15, 2011)

101206-08: Develop white paper on how to infuse model interchange testing into the OMG process leveraging canonical XMI capability (TBD)

110110-01: Create SysML issue for non-normative SysML library (Sandy)

Wiki Updates:

Refer to Model-Interchange Wiki at http://www.omgwiki.org/model-interchange/doku.php for latest information. These minutes and previous minutes are posted to the Wiki.

-- Roy Bell

-- Raytheon

-- Network Centric Systems