Model Interchange Working Group (MIWG) Minutes

21 February 2011

Attendance: Mickael Albert – Sodius, Roy Bell – Raytheon, Etienne Brosse – SOFTEAM , Sandy Friedenthal, Len Levine – DoD/OSD, Pete Rivett – Adaptive, Ed Seidewitz – Model Driven Solutions

The following is a summary from our February 21, 2011 telecom. Let me know if you have any corrections. We will have our next telecom Monday February 28 from 10:00-11:00 AM EST.

Dial-up information:

Australia: +61 (0) 2 8014 9480 
Canada: +1 416 900 3440 
Finland: +358 942 415 770 
France: +33 (0) 182 880 159 
United Kingdom: +44 (0) 1316080046 
United States: 909-259-0011 
Participant Access Code: 515-912-155

Link to webcast: https://www2.gotomeeting.com/join/515912155

Agenda:

Status of testing for TC #14 and #15 – Vendors

Discussion of TC #16 – Sandy

Reading Canonical XMI

Model Interchange Status and Direction Briefing

Completion criteria for this phase of testing

Review of open actions – Sandy/All

Status of testing for TC #14 and #15:
A few vendors have posted their exports to TC #14 and #15 and a couple more said they would be complete by this Wednesday (Feb 23). Vendors should begin import testing this Friday (Feb 25).

Discussion of TC #16:
There is nothing new to report.

Reading Canonical XMI:
There is nothing new to report. We still don’t know if EA, MagicDraw, or IBM/RSx can read canonical XMI or not.

Model Interchange Status and Direction Briefing:
Our briefing will take place during the next OMG meeting in Washington DC on March 23rd from 14:00 to 15:00 EST.

Completion criteria for this phase of testing:
The following is the exit criteria for the initial phase of UML/SysML interchange testing and the entry criteria for next phase of UPDM interchange testing:

- Release definition that is publically available on the MIWG Wiki

  - The description will indicate

    - The content of the release

    - Use cases for how individuals and organizations can use the content to perform their own interchange testing

      - A user could generate the test case and run through validator and diff with vendor posting to verify the vendor export

      - A user could import vendor exports into other tools and assess level of interchange

  - Test case definitions 1-16 are based on UML 2.3/SysML 1.2/XMI 2.1.1

    - A valid non-canonical XMI

    - A valid canonical XMI

  - A map of the UML/SysML coverage achieved by test cases 1-16

  - Each vendor exports for each test case in non-canonical format

    - The version of the tool used to produce the export will be noted

    - Can be updated at vendor’s convenience

- Readiness of canonical XMI approach to support scalable interchange testing

  - Stable and validated definition of canonical XMI

  - Tooling support

    - For transformation to canonical XMI format

    - To generate and evaluate differences between two canonical XMI files

- Vendor commitment to support testing

  - Completion of 2) above

  - Readiness to support next phase of UML, SysML, and UPDM testing

Closed Actions:

None this week

Open Actions:

100920-03: Schedule a telecom with Len to discuss preparation for UPDM interchange testing – Sandy (Oct 11)

101115-01: Document root cause of issues and associated lessons learned for TC#12-13 – Simon (Nov 22)

101206-03: Compare BPMN test capability with NIST validator – Peter (Dec 20)

101206-04: Post test case #1 results using canonical XMI per test procedure provided by Ed  - Atego, Modelio, and Rhapsody have posted their results, but EA, MagicDraw, and RSx have not (Dec 13)

101206-06: Prepare a plan for canonical XMI development to facilitate community evaluation of interchange capability- Peter (Dec 13)

101206-08: Develop white paper on how to infuse model interchange testing into the OMG process leveraging canonical XMI capability – Ed/Pete/Sandy (TBD)

110110-01: Create urgent SysML issue for non-normative SysML library – Nicolas (Feb 28)

110124-01: Update out-of-date version numbers in valid.xmi that is otherwise compliant with latest version numbers for UML and SysML – Peter (Jan 31)

110124-02: Make vendor exports available on the publicly accessible WIKI – Ed (TBD)

110214-01: Provide standard URI for “kg” quantity kind – Nicolas (Feb 21)

110221-01: Clarify which versions of OMG specification will be used in UPDM testing– Len (Mar 21)

Wiki Updates:

Refer to Model-Interchange Wiki at http://www.omgwiki.org/model-interchange/doku.php for latest information. These minutes and previous minutes are posted to the Wiki.

-- Roy Bell

-- Raytheon

-- Network Centric Systems