Model Interchange Working Group (MIWG) Minutes

21 February 2011
Attendance: Mickael Albert – Sodius, Roy Bell – Raytheon, Etienne Brosse – SOFTEAM , Sandy Friedenthal, Len Levine – DoD/OSD, Pete Rivett – Adaptive, Ed Seidewitz – Model Driven Solutions
The following is a summary from our February 21, 2011 telecom. Let me know if you have any corrections. We will have our next telecom Monday February 28 from 10:00-11:00 AM EST.
Dial-up information:
Australia: +61 (0) 2 8014 9480 
Canada: +1 416 900 3440 
Finland: +358 942 415 770 
France: +33 (0) 182 880 159 
United Kingdom: +44 (0) 1316080046 
United States: 909-259-0011 
Participant Access Code: 515-912-155
Link to webcast: https://www2.gotomeeting.com/join/515912155
Agenda: 
Status of testing for TC #14 and #15 – Vendors

Discussion of TC #16 – Sandy

Reading Canonical XMI
Model Interchange Status and Direction Briefing

Completion criteria for this phase of testing

Review of open actions – Sandy/All 

Status of testing for TC #14 and #15:
A few vendors have posted their exports to TC #14 and #15 and a couple more said they would be complete by this Wednesday (Feb 23). Vendors should begin import testing this Friday (Feb 25).

Discussion of TC #16:
There is nothing new to report.
Reading Canonical XMI:
There is nothing new to report. We still don’t know if EA, MagicDraw, or IBM/RSx can read canonical XMI or not. 
Model Interchange Status and Direction Briefing:
Our briefing will take place during the next OMG meeting in Washington DC on March 23rd from 14:00 to 15:00 EST. 
Completion criteria for this phase of testing:
The following is the exit criteria for the initial phase of UML/SysML interchange testing and the entry criteria for next phase of UPDM interchange testing:
1) Release definition that is publically available on the MIWG Wiki
a. The description will indicate
i. The content of the release
ii. Use cases for how individuals and organizations can use the content to perform their own interchange testing
1. A user could generate the test case and run through validator and diff with vendor posting to verify the vendor export
2. A user could import vendor exports into other tools and assess level of interchange
b. Test case definitions 1-16 are based on UML 2.3/SysML 1.2/XMI 2.1.1
i. A valid non-canonical XMI

ii. A valid canonical XMI
c. A map of the UML/SysML coverage achieved by test cases 1-16
d. Each vendor exports for each test case in non-canonical format
i. The version of the tool used to produce the export will be noted

ii. Can be updated at vendor’s convenience
2) Readiness of canonical XMI approach to support scalable interchange testing
a. Stable and validated definition of canonical XMI
b. Tooling support
i. For transformation to canonical XMI format
ii. To generate and evaluate differences between two canonical XMI files
3) Vendor commitment to support testing
a. Completion of 2) above
b. Readiness to support next phase of UML, SysML, and UPDM testing 
Closed Actions: 
None this week
Open Actions: 
100920-03: Schedule a telecom with Len to discuss preparation for UPDM interchange testing – Sandy (Oct 11) 

101115-01: Document root cause of issues and associated lessons learned for TC#12-13 – Simon (Nov 22) 

101206-03: Compare BPMN test capability with NIST validator – Peter (Dec 20) 

101206-04: Post test case #1 results using canonical XMI per test procedure provided by Ed  - Atego, Modelio, and Rhapsody have posted their results, but EA, MagicDraw, and RSx have not (Dec 13)

101206-06: Prepare a plan for canonical XMI development to facilitate community evaluation of interchange capability- Peter (Dec 13)

101206-08: Develop white paper on how to infuse model interchange testing into the OMG process leveraging canonical XMI capability – Ed/Pete/Sandy (TBD)

110110-01: Create urgent SysML issue for non-normative SysML library – Nicolas (Feb 28)

110124-01: Update out-of-date version numbers in valid.xmi that is otherwise compliant with latest version numbers for UML and SysML – Peter (Jan 31)

110124-02: Make vendor exports available on the publicly accessible WIKI – Ed (TBD)

110214-01: Provide standard URI for “kg” quantity kind – Nicolas (Feb 21)

110221-01: Clarify which versions of OMG specification will be used in UPDM testing– Len (Mar 21)

Wiki Updates:
Refer to Model-Interchange Wiki at http://www.omgwiki.org/model-interchange/doku.php for latest information. These minutes and previous minutes are posted to the Wiki.
-- Roy Bell

-- Raytheon
-- Network Centric Systems
