Model Interchange Working Group (MIWG) Minutes

28 February 2011

Attendance: Roy Bell – Raytheon, Etienne Brosse – SOFTEAM , Peter Denno – NIST, Maged Elaasar – IBM, Sandy Friedenthal, Pete Rivett – Adaptive, Ed Seidewitz – Model Driven Solutions

The following is a summary from our February 28, 2011 telecom. Let me know if you have any corrections. We will have our next telecom Monday March 07 from 10:00-11:00 AM EST. Our next face-to-face meeting will be Monday March 21 from 09:00 AM to 12:00 PM EST and use the same dial-up number.

Dial-up information:

Australia: +61 (0) 2 8014 9480 
Canada: +1 416 900 3440 
Finland: +358 942 415 770 
France: +33 (0) 182 880 159 
United Kingdom: +44 (0) 1316080046 
United States: 909-259-0011 
Participant Access Code: 515-912-155

Link to webcast: https://www2.gotomeeting.com/join/515912155

Agenda:

Status of testing for TC #14 and #15 – Vendors

Discussion of TC #16 – Sandy

Reading Canonical XMI

Diagram Interchange – Maged

Completion criteria for this phase of testing

Review of open actions – Sandy/All

Status of testing for TC #14 and #15:
All vendors have checked-in their exports for TC #14. Exports for TC #15 have been checked-in for EA, MagicDraw, Modelio, and RSx. Vendors should begin import testing.

Discussion of TC #16:
This test case is ready. It will be part of the next release.

Reading Canonical XMI:
Maged said he would verify the ability of RSx to import canonical XMI.

Completion criteria for this phase of testing:
The minutes from last week (http://www.omgwiki.org/model-interchange/lib/exe/fetch.php?id=start&cache=cache&media=miwg_minutes-110221-rmb.doc) contained a comprehensive list of the things that will be done upon completion of this phase of testing. One of the items in the list was to upgrade all of our test cases to UML version 2.3, SysML version 1.2, and XMI version 2.1.1. We will create a new folder in SVN that will contain the valid.xmi and valid-cononical.xmi for all of these test cases. It will also have the coverage map for UML and SysML, a place for the latest version of Vendor exports. We plan to have all of this available by the end of March.

Closed Actions:

None this week

Open Actions:

100920-03: Schedule a telecom with Len to discuss preparation for UPDM interchange testing – Sandy (Oct 11)

101115-01: Document root cause of issues and associated lessons learned for TC#12-13 – Simon (Nov 22)

101206-03: Compare BPMN test capability with NIST validator – Peter (Dec 20)

101206-04: Post test case #1 results using canonical XMI per test procedure provided by Ed  - Atego, Modelio, and Rhapsody have posted their results, but EA, MagicDraw, and RSx have not (Dec 13)

101206-06: Prepare a plan for canonical XMI development to facilitate community evaluation of interchange capability- Peter (Dec 13)

101206-08: Develop white paper on how to infuse model interchange testing into the OMG process leveraging canonical XMI capability – Ed/Pete/Sandy (TBD)

110110-01: Create urgent SysML issue for non-normative SysML library – Nicolas (Feb 28)

110124-01: Update out-of-date version numbers in valid.xmi that is otherwise compliant with latest version numbers for UML and SysML – Peter (Jan 31)

110124-02: Make vendor exports available on the publicly accessible WIKI – Ed (TBD)

110214-01: Provide standard URI for “kg” quantity kind – Nicolas (Feb 21)

110221-01: Clarify which versions of OMG specification will be used in UPDM testing– Len (Mar 21)

110221-02: State whether your tool allows different model elements in different XMI files to have the same xmi:id when both files are loaded into your tool – All Vendors (Mar 7)

Wiki Updates:

Refer to Model-Interchange Wiki at http://www.omgwiki.org/model-interchange/doku.php for latest information. These minutes and previous minutes are posted to the Wiki.

-- Roy Bell

-- Raytheon

-- Network Centric Systems