Model Interchange Working Group (MIWG) Minutes

14 March 2011

Attendance: Roy Bell – Raytheon, Peter Denno – NIST, Sandy Friedenthal, Simon Moore – Atego, Pete Rivett – Adaptive, Ed Seidewitz – Model Driven Solutions

The following is a summary from our March 14, 2011 telecom. Let me know if you have any corrections. Our next meeting will be the face-to-face meeting held Monday March 21 from 09:00 AM to 12:00 PM EDT and use the same dial-up number.

Dial-up information:

Australia: +61 (0) 2 8014 9480 
Canada: +1 416 900 3440 
Finland: +358 942 415 770 
France: +33 (0) 182 880 159 
United Kingdom: +44 (0) 1316080046 
United States: 909-259-0011 
Participant Access Code: 515-912-155

Link to webcast: https://www2.gotomeeting.com/join/515912155

Agenda:

Status of testing for TC #14 and #15 – Vendors

Discussion of TC #16 – Sandy

Approach to Accessing Vendor Model Interchange Capability

Review of open actions – Sandy/All

Status of testing for TC #14 and #15:
No change.

Discussion of TC #16:
Simon has produced an export. This test case appears to be easier the ones we have done lately.

Approach to Accessing Vendor Model Interchange Capability:
We need to migrate all of the test cases to UML version 2.3, SysML version 1.2, and XMI 2.1.1. Peter will do this by next Monday. Ed plans to create a directory in the SVN repository for the UML 2.3 versions of the test cases. It will have the valid XMI, plus the test coverage report, and eventually contain updated exports from all of the vendors. This new directory would be made visible on the Wiki. Target April 15.

Closed Actions:

101115-01: Document root cause of issues and associated lessons learned for TC#12-13 – Simon (Nov 22) – Completed with email Simon sent on March 07

Open Actions:

100920-03: Schedule a telecom with Len to discuss preparation for UPDM interchange testing – Sandy (Oct 11)

101206-03: Compare BPMN test capability with NIST validator – Peter (Dec 20)

101206-04: Post test case #1 results using canonical XMI per test procedure provided by Ed  - Atego, Modelio, and Rhapsody have posted their results, but EA, MagicDraw, and RSx have not (Dec 13)

101206-06: Prepare a plan for canonical XMI development to facilitate community evaluation of interchange capability- Peter (Dec 13)

101206-08: Develop white paper on how to infuse model interchange testing into the OMG process leveraging canonical XMI capability – Ed/Pete/Sandy (TBD)

110110-01: Create urgent SysML issue for non-normative SysML library – Nicolas (Feb 28)

110124-01: Update out-of-date version numbers in valid.xmi that is otherwise compliant with latest version numbers for UML and SysML – Peter (Jan 31)

110124-02: Make vendor exports available on the publicly accessible WIKI – Ed (TBD)

110214-01: Provide standard URI for “kg” quantity kind – Nicolas (Feb 21)

110221-01: Clarify which versions of OMG specification will be used in UPDM testing– Len (Mar 21)

110221-02: State whether your tool allows different model elements in different XMI files to have the same xmi:id when both files are loaded into your tool – All Vendors (Mar 7)

Wiki Updates:

Refer to Model-Interchange Wiki at http://www.omgwiki.org/model-interchange/doku.php for latest information. These minutes and previous minutes are posted to the Wiki.

-- Roy Bell

-- Raytheon

-- Network Centric Systems