Model Interchange Working Group (MIWG) Minutes

16 May 2011

Attendance: Mickael Albert – Sodius,  Roy Bell – Raytheon, Etienne Brosse – SOFTEAM,  Maged Elaasar – IBM,  Sandy Friedenthal, Simon Moore – Atego, Pete Rivett – Adaptive, Ed Seidewitz – Model Driven Solutions

The following is a summary from our May 16, 2011 telecom. Let me know if you have any corrections. Our next telecom will be held Monday May 23 at 10:00 AM EDT.

Dial-up information:

Austria: +43 (0) 7 2088 1402
Canada: +1 (647) 724-3550
France: +33 (0) 182 880 458
Norway: +47 (0) 21 03 58 98
United Kingdom: +44 (0) 121 368 0267
United States: +1 (215) 383-1010 
Participant Access Code: 586-539-187

Link to webcast: https://www2.gotomeeting.com/join/586539187

Agenda:

Status of Publically Available Vendor Exports – All

SoaML testing – Ed

Review of open actions – Sandy/All

Status of Publically Available Vendor Exports:
Etienne is complete, Maged and Mickael said they will be done in a week or two, Simon is still working, and we are waiting to hear from Sam and Nerijus. Vendors are free to post updates as necessary.

The major advancement in this release is that we are now using an automated process for comparing XMI. Today we had a discussion of the consequences. Simon noted that the validator tool sometimes generates a lot of messages. It was observed that these messages could be due to any one of the following reasons:

- A problem with the valid.xmi

- A problem with the validator itself

- A problem with the validator “diff” capability

- A mistake in Configuration Management

- A problem with the export from a vendor's tool

Automated tools can be difficult. In this case, each instance of any one of the above problems will be noted explicitly. We are concerned that this will result in too many messages. So, we plan to make some changes to the process. We do not know all of the process changes at this time, but two immediate suggestions are: 1) to put all files associated with this release into the release 12 branch (instead of the trunk), and 2) do not commit any new valid.xmi files into SVN until Peter Deno has been able to synchronize it with the validator.

Ed updated release 12 to be in sync with the branch. He has another change to test case #2 that will be done using the new process. In addition, Pete will start an inspection all of the valid.xmi. Pete’s inspection is expected to take several weeks.

SoaML Testing:
Not discussed this week.

Closed Actions:

None this week

Open Actions:

101206-03: Compare BPMN test capability with NIST validator – Peter (Revised May 30)

101206-06: Prepare a plan for canonical XMI development to facilitate community evaluation of interchange capability- Peter (Revised May 30)

110110-01: Create urgent SysML issue for non-normative SysML library – Nicolas (Feb 28)

110124-02: Make vendor exports available on the publicly accessible WIKI – Ed (April 31) (Note: we are waiting for a couple more vendors to post their exports)

110425-01: Provide a description in the MIWG Wiki of the contents and usage scenarios for the XMI in the publically available SVN repository – Ed (May 09)

110502-01: Create Draft of first SoaML test case – Ed (May 09)

110509-01: Ensure that all of the URIs and href(s) are correct in the valid.xmi and valid-canonical.xmi for all test cases – Peter (May 16)

Wiki Updates:

Refer to Model-Interchange Wiki at http://www.omgwiki.org/model-interchange/doku.php for latest information. These minutes and previous minutes are posted to the Wiki.

-- Roy Bell

-- Raytheon

-- Network Centric Systems