Model Interchange Working Group (MIWG) Minutes

07 November 2011

Attendance: Etienne Brosse – SOFTEAM, Peter Denno – NIST, Maged Elaasar – IBM, Sandy Friedenthal, Simon Moore – Atego, Pete Rivett – Adaptive, Ed Seidewitz – Model Driven Solutions

The following is a summary from our November 7, 2011 meeting. Let me know if you have any corrections. Our next telecom will be held Monday November 14 at 10:00 AM EST.

Dial-up information:

Austria: +43 (0) 7 2088 1402
Canada: +1 (647) 724-3550
France: +33 (0) 182 880 458
Norway: +47 (0) 21 03 58 98
United Kingdom: +44 (0) 121 368 0267
United States: +1 (215) 383-1010 
Participant Access Code: 586-539-187

Link to webcast: https://www2.gotomeeting.com/join/586539187

Preparation for Public Wiki Release:
We expect to complete the debugging effort of the valid XMI test cases by tomorrow, November 8, and make the vendor XMI Test Cases public next week following our Monday telecom on November 14. The following are the actions needed to be completed to be ready for this important milestone:

- Maged to post the valid XMI for TC # 4 and 5 to Release 12 by end of today

- Ed to update the diagram for TC#6 corresponding to the valid XMI that Pete provided by tomorrow

- Simon to update the valid XMI for TC #7 and post to Release 12 by tomorrow morning

- Simon to update the diagram for TC #8 corresponding to the valid XMI that Pete provide by tomorrow morning

- Peter Denno to update the Validator to correspond to the valid XMI for all test cases by COB tomorrow

- Ed to copy all of Release 12 XMI into a read only public release of SVN this Friday, November 11

- Ed to send a note to all vendors requesting that they delete any files from the public release area that they do not wish to be made available publically.  (Note, Etienne, Simon, and Maged were on the call and were fine with this approach. Mickael, Sam, and Dan should confirm they are ok with this approach)

- Ed to restructure Wiki to support a public façade and working group activities, based on our discussion and review last Monday of the proposed restructure that Sandy provided

Closed Actions:

None this week

Open Actions:

110124-02: Make vendor exports available on the publicly accessible WIKI – Ed (April 31) (Note: we are waiting for completion of test case debugging)

110425-01: Provide a description in the MIWG Wiki of the contents and usage scenarios for the XMI in the publically available SVN repository – Ed (May 09)

Wiki Updates:

Refer to Model-Interchange Wiki at http://www.omgwiki.org/model-interchange/doku.php for latest information. These minutes and previous minutes are posted to the Wiki.

-- Sanford Friedenthal

-- MIWG Chair